proposal instructions

Department of Transportation

PMC - Prequalified Maintenance Contracting

Taylor TSC – Pavement Repairs on US-24

Goddard Road to Eureka Road, Wayne County

Request for Proposal No. 260000001076

Solicitation Manager Name: ReChelle Kendrick

Direct Phone: 517-335-5905

Email: KendrickR1@michigan.gov

This is a Request for Proposal (RFP) for:

Prequalified Maintenance Contractor (Category Ba) for concrete pavement repairs on US-24, between Goddard Road and Eureka Road, within Wayne County (Taylor Transportation Service Center jurisdiction). The intent of the project is to patch the worst areas of pavement within the project limits. It is anticipated that there will be approximately 400+/- individual patch locations. The Engineer will mark the patch locations once traffic control is in place.

RFP Timeline

| Event | Time | Date |
| --- | --- | --- |
| RFP issue date | N/A | Tuesday, February 17, 2026 |
| Deadline for bidders to submit questions about this RFP | 3:00 p.m. Eastern | Tuesday, February 24, 2026 |
| Anticipated date the State will post answers to bidder questions on www.michigan.gov/SIGMAVSS | 3:00 p.m. Eastern | Wednesday, February 25, 2026 |
| Proposal deadline* | 3:00 p.m. Eastern | Friday, February 27, 2026 |
| Anticipated contract begin date | N/A | Wednesday, April 15, 2026 |

*A bidder’s proposal received at 3:00:01 p.m. Eastern is late and subject to disqualification.

This RFP is subject to change.

Check www.michigan.gov/SIGMAVSS for current information.

- PROPOSAL PREPARATION. The State recommends reading all RFP materials prior to preparing a proposal, particularly these Proposal Instructions and the Vendor Questions Worksheet. Bidders must follow these Proposal Instructions and provide a complete response to the items indicated in the table below. References and links to websites or external sources may not be used in lieu of providing the information requested in the RFP within the proposal. Include the bidder’s company name in the header of all documents submitted with your proposal. Note that all documents and information submitted as part of a proposal will become public record immediately upon receipt by the State.  Proposals received by the State may be posted on the State’s publicly available website after bidders are notified of the award recommendation.

RFP Structure and Documentation

| Document | Description | Bidder Response Instructions |
| --- | --- | --- |
| Cover Page | Provides RFP title and number, important dates, and contact information for Solicitation Manager | Informational |
| Proposal Instructions | Provides RFP instructions to bidders | Informational |
| Confidential Treatment Form | Required verification on whether bidder’s proposal contains confidential information | Bidder to complete and submit by proposal deadline |
| Vendor Questions Worksheet | Questions to bidders on background and experience | Bidder to complete and submit by proposal deadline |
| Schedule A – Statement of Work | Contract Activities | Bidder to complete and submit by proposal deadline |
| Schedule B – Pricing (MS Excel) | Pricing for goods and services sought by the State through this RFP | Bidder to complete and submit by proposal deadline |
| Attachment A - Maintaining Traffic Special Provision | MOT Restrictions | Informational |
| Attachment B - 20SP-208B-01 | MDOT Special Provision - Erosion Control, Inlet Protection, Fabric Drop | Informational |
| Attachment C - R-40-H, R-44-F | MDOT Standard Plans | Informational |
| Attachment D – Prevailing Wage | Rates for Wayne County | Contractor must post the scale of wages to be paid in a prominent and easily accessible place at the site of the work. |
| Contract Terms | Provides legal terms for a contract awarded through this RFP | Deemed accepted by bidder unless information required in the Evaluation Process section of this document is submitted by proposal deadline |

- CONTACT INFORMATION FOR THE STATE. The sole point of contact for the State concerning this RFP is listed on the Cover Page. Contacting any other State personnel, agent, consultant, or representative about this RFP may result in bidder disqualification.

- MODIFICATIONS. The State may modify this RFP at any time. Modifications will be posted on www.michigan.gov/SIGMAVSS. This is the only method by which the RFP may be modified.

- QUESTIONS. Bidder questions about this RFP must be emailed to the Solicitation Manager no later than the time and date specified on the Cover Page. In the interest of transparency, only written questions are accepted. Answers to questions will be posted on www.michigan.gov/SIGMAVSS. Submit questions using the format below; a Microsoft Excel format or similar is suggested.

| Q # | Document and Section | Page # | Bidder Question |
| --- | --- | --- | --- |

- DELIVERY OF PROPOSAL.

Electronic – The bidder must submit its proposal, all attachments, and any modifications or withdrawals electronically through www.michigan.gov/SIGMAVSS. The price proposal should be saved separately from all other proposal documents. The bidder should submit all documents in a modifiable (native) format (examples include but are not limited to Microsoft Word or Excel and Google Docs or Sheets). In addition to submitting documents in a modifiable format, the bidder may also submit copies of documents in PDF. Attachment file size is limited to 30 MB per document. Bidder’s failure to submit a proposal as required may result in disqualification. The proposal and attachments must be fully uploaded and submitted prior to the proposal deadline. Do not wait until the last minute to submit a proposal, as the SIGMA VSS system requires the creation of an account and entry of certain information, in addition to uploading and submitting the materials. The SIGMA VSS system will not allow a proposal to be submitted after the proposal deadline identified in the solicitation Closing On/Closing Date fields (Summary view/Detail view), even if a portion of the proposal has been uploaded.

Questions on how to submit information or how to navigate in the SIGMA VSS system can be answered by calling (517) 284-0540 or (888) 734-9749. The Solicitation Manager will not provide assistance related to the submittal of the proposal and all attachments on the day of the proposal deadline. Responsibility for a complete submission lies with the bidder. Note that all documents and information submitted in any manner as part of a proposal will become public record immediately upon receipt by the State.  Proposals received may be posted by the State on the State’s publicly available website after bidders are notified of the award recommendation.

- MANDATORY MINIMUM REQUIREMENTS. To avoid disqualification, the bidder must meet the following mandatory requirements.  Only proposals meeting the mandatory minimum requirements will be considered for evaluation.

- Bidder must be currently listed as a MDOT Prequalified Contractor in the following category(s): Ba – Concrete Pavement Patching and Widening

The list of Prequalified Contractors may be found at https://mdotjboss.state.mi.us/PSVR/PrequalifiedContractors.htm.

- In accordance with Public Act 10 of 2023 (see MCL - Act 10 of 2023 - Michigan Legislature), the bidder and all subcontractors of the bidder must be registered with the Michigan Department of Labor and Economic Opportunity (LEO) to perform work on State of Michigan projects.

A copy of the BIDDER’S AND THEIR LISTED SUBCONTRACTORS’ active State Project Registration Confirmation letter (provided by LEO) must be submitted with bidder’s solicitation response.

Certified Payroll Submission and the Registration for State Project Contractor may be completed on the LEO website, LEO - Prevailing Wage.

- EVALUATION PROCESS The State will evaluate each proposal on a PASS/FAIL basis based on the following criteria:

|  | Criteria | Pass/Fail |
| --- | --- | --- |
| 1. | Responses to Vendor Questions are complete and acceptable |  |
| 2. | Responses on Schedule A are complete and acceptable |  |
| 3. | State Project Registration Confirmation letter (LEO) |  |
| 4. | Schedule B is complete |  |

The State may utilize all bidder information to determine fair market value for goods or services sought. If applicable, the State’s evaluation will include consideration of a bidder’s qualified disabled veterans/service-disabled veteran owned business(QDV/SDVOB) status under MCL 18.1261(8). Additional information on the SDVOB preference is available at: Michigan.gov/SDVOB.

The State may but is not required to conduct an on-site visit to tour and inspect the bidder’s facilities; require an oral presentation of the bidder's proposal; conduct interviews, research, reference checks, and background checks; and request additional price concessions at any point during the evaluation process.

- NOTICE OF DEFICIENCY. The State reserves the right to issue a Notice of Deficiency to bidders if the State determines after the proposal deadline that a portion of the RFP was deficient, unclear, or ambiguous. Failure to respond to a Notice of Deficiency timely may be cause for disqualification.

- CLARIFICATION REQUEST. The State reserves the right to issue a Clarification Request to a bidder to clarify its proposal if the State determines the proposal is not clear. Failure to respond to a Clarification Request timely may be cause for disqualification.

- RESERVATIONS. The State reserves the right to:

  - Disqualify a bidder for failure to follow these instructions.

  - Discontinue the RFP process at any time for any or no reason. The issuance of an RFP, your preparation and submission of a proposal, and the State’s subsequent receipt and evaluation of your proposal does not commit the State to award a contract to you or anyone, even if all the requirements in the RFP are met.

  - Consider late proposals if: (i) no other proposals are received; (ii) no complete proposals are received; (iii) the State received complete proposals, but the proposals did not meet mandatory minimum requirements or technical criteria; or (iv) the award process fails to result in an award.

  - Consider an otherwise disqualified proposal if no other proposals are received.

  - Disqualify a proposal based on: (i) information provided by the bidder in response to this RFP; (2) the bidder’s failure to complete registration on www.michigan.gov/SIGMAVSS ; or (3) if it is determined that a bidder purposely or willfully submitted false or misleading information in response to the RFP.

  - Consider prior performance with the State in making its award decision.

  - Consider overall economic impact to the State when evaluating proposal pricing and in the final award recommendation. This includes but is not limited to: considering principal place of performance, number of Michigan citizens employed or potentially employed, dollars paid to Michigan residents, Michigan capital investments, job creation, tax revenue implications, and economically disadvantaged businesses.

  - Consider total-cost-of-ownership factors (e.g., transition and training costs) when evaluating proposal pricing and in the final award recommendation.

  - Refuse to award a contract to any bidder that has failed to pay State taxes or has outstanding debt with the State.

  - Enter into negotiations with one or more bidders on price, terms, technical requirements, or other deliverables.

  - Award multiple, optional-use contracts, or award by Contract Activity.

  - Evaluate the proposal outside the scope identified in the Evaluation Process section of this document if the State receives only one proposal.

- AWARD RECOMMENDATION. The contract will be awarded to the responsive and responsible bidder who receives a PASS for each criterion and has the lowest price.

The State will publish an Award Recommendation and Evaluation Synopsis, by posting a Notice of Intent to Award (NIA1) on www.michigan.gov/SIGMAVSS.

- DEBRIEF MEETING AND BID PROTEST. The State will post an Award Recommendation and Evaluation Synopsis which will provide instructions on how to request a debrief meeting.

If you wish to initiate a protest of the award, you must submit your written protest to Michael Meddaugh at MeddaughM@michigan.gov no later than 3:00 p.m., three (3) business days after posting the Award Recommendation and Evaluation Synopsis on SIGMA VSS. The State reserves the right to adjust this timing and will publish any change.

Additional information about the protest process is available at DTMB - Programs and Policies (michigan.gov) under the “Bidder Protests” link.

- STATE ADMINISTRATIVE BOARD. Contracts equal to $500,000 or greater than require approval by the State Administrative Board. The State Administrative Board’s decision is final; however, its approval does not constitute a contract. The award process is not complete until the awarded contractor receives a contract fully executed by all parties.

- GENERAL CONDITIONS. The State will not be liable for any costs, expenses, or damages incurred by a bidder participating in this solicitation. The bidder agrees that its proposal will be considered an offer to do business with the State in accordance with its proposal, including the Contract Terms, and that its proposal will be irrevocable and binding for a period of 180 calendar days from date of submission. If a contract is awarded to the bidder, the State may, at its option, incorporate any part of the bidder’s proposal into a contract. This RFP is not an offer to enter into a contract. This RFP may not provide a complete statement of the State’s environment or contain all matters upon which agreement must be reached. The bidder understands that their proposal will become public record immediately upon receipt by the State. Other than verified trade secrets, proposals submitted via www.michigan.gov/SIGMAVSS are the State’s property.

- THE FREEDOM OF INFORMATION ACT. As a public record, all portions of the bidder’s proposal and resulting contract are subject to disclosure as required under Michigan’s Freedom of Information Act (FOIA), MCL 15.231, et seq.

  - NO ADVICE. The State will not advise a bidder as to the nature or content of documents entitled to protection from disclosure under FOIA or other laws, as to the interpretation of such laws, or as to the definition of trade secret or financial or proprietary information. Nothing contained in this provision will modify or amend requirements and obligations imposed on the State by FOIA or other applicable law.

  - The State has the final authority to determine whether the materials are exempt from disclosure under FOIA.  Bidder forever releases the State, its departments, subdivisions, officers, and employees from all claims, rights, actions, demands, damages, liabilities, expenses and fees, which arise out of or relate to the disclosure of all or a portion of bidder’s proposal submitted under this RFP. Bidder must defend, indemnify and hold the State, its departments, subdivisions, officers, and employees harmless, without limitation, from and against all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to any FOIA request, including potential litigation and appeals, related to the portion of bidder’s proposal submitted under this RFP that bidder has identified as a trade secret, or financial or proprietary information. The State will notify bidder in writing if indemnification is sought. The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, or any portion thereof, if the State deems necessary. Bidder will not, without the State’s written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding. If a State employee, official, or law is involved or challenged, the State may control the defense of that portion of the claim. Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

vendor questions worksheet

Provide a detailed response to each question. “You” and “company” refers to the bidder.  Information in this section such as legal name, doing business as, vendor customer code, business address, etc., MUST match your Vendor Profile in SIGMA VSS.

| Information Sought | Bidder Response |
| --- | --- |
| - Contact Information |  |
| Bidder’s sole contact person during the RFP process. Include name, title, address, email, and phone number. |  |
| Person authorized to receive and sign a resulting contract. Include name, title, address, email, phone number and vendor customer code in SIGMA VSS. |  |
| - Company Background Information |  |
| Legal business name and address. Include business entity designation, e.g., sole proprietor, Inc., LLC, or LLP. |  |
| What state was the company formed in? |  |
| Phone number. |  |
| Website address. |  |
| Number of years in business. |  |
| Number of employees. |  |
| Legal business name and address of parent company, if any. |  |
| Has there been a recent change in organizational structure (e.g., management team) or control (e.g., merger or acquisition) of your company? If the answer is yes: (a) explain why the change occurred and (b) how this change has affected your company. |  |
| Discuss your company’s history. Has growth been organic, through mergers and acquisitions, or both? | DO NOT COMPLETE THIS SECTION |
| Has bidder ever been debarred, suspended, or disqualified from bidding or contracting with any entity, including the State of Michigan? If yes, provide the date, the entity, and details about the situation. |  |
| Has your company been a party to litigation against the State of Michigan? If the answer is yes, then state the date of initial filing, case name and court number, and jurisdiction. |  |
| Within the last 5 years, has your company or any of its related business entities defaulted on a contract or had a contract terminated for cause? If yes, provide the date, contracting entity, type of contract, and details about the termination or default. |  |
| State your gross annual sales for each of the last 5 years. If receiving a contract under this RFP will increase your gross revenue by more than 25% from last year’s sales, explain how the company will scale-up to manage this increase. |  |
| Describe partnerships and strategic relationships you think will bring significant value to the State. |  |
| State the physical address of the place of business that would have primary responsibility for this account if bidder is awarded a contract under this RFP. |  |
| Bidder affirms that any business types identified on its SIGMA VSS profile, including those eligible for Geographically Disadvantaged Business Enterprise (GDBE) and Michigan Supplier Community Program (MiSC), are valid. | Choose an item. |
| - Qualified Disabled Veteran/Service-Disabled Veteran-Owned Business Program |  |
| Under MCL 18.1261, a “qualified disabled veteran” means a business entity that is 51% or more owned by 1 or more veterans with a service-connected disability. A “service-connected disability” means a disability incurred or aggravated in the line of duty in the active military, naval, or air service as described in 38 USC 101(16). Are you a qualified disabled veteran? | Choose an item. |
| To demonstrate qualification as a qualified disabled veteran, you must provide: (a) Proof of service and conditions of discharge (DD214 or equivalent); (b) Proof of service-connected disability (DD214 if the disability was documented at discharge or Veterans Administration Rating Decision Letter or equivalent if the disability was documented after discharge); and (c) Legal documents setting forth the ownership of the business entity. In lieu of the documentation identified above, you may provide proof of certification by the National Veterans Business Development Council. | Enter the names of documents submitted with your proposal to demonstrate status as a qualified disabled veteran. |
| - Participation in RFP Development or Evaluation |  |
| Did your company, an employee, agent, or representative of your company, or any affiliated entity participate in developing any component of this solicitation? For purposes of this question, business concerns, organizations, or individuals are affiliates of each other if, directly or indirectly: (1) either one controls or has power to control the other or (2) a third-party controls or has the power to control both. Indicia of control include, but are not limited to, interlocking management or ownership, identity of interests among family members, shared facilities or equipment, and common use of employees. | Choose an item. If you enter “YES”, you are not eligible for contract award or to work as a subcontractor for the awarded vendor. |
| If you are awarded a contract under this solicitation, in order to provide the goods or services required under a resulting contract, do you intend to partner or subcontract with a person or entity that assisted in the development of this solicitation? | Choose an item. If you enter “YES,” you are not eligible for contract award. An awarded vendor may not partner or subcontract with anyone to provide goods and services required under a resulting contract if that subcontractor or partner assisted in the development of this solicitation. |
| Will your company, or an employee, agent, or representative of your company, participate in the evaluation of the proposals received in response to this RFP? | Choose an item. If you enter “YES”, you are not eligible for contract award or to work as a subcontractor for the awarded vendor. |
| - State of Michigan Experience and Prior Experience | DO NOT COMPLETE THIS SECTION |
| Does your company have experience working with the State of Michigan? If so, please provide a list (including the contract number) of the contracts you hold or have held with the State for the last 10 years. |  |
| Describe at least 3 relevant experiences from the last 5 years supporting your ability to successfully manage a contract of similar size and scope for the work described in this RFP. |  |
| Experience 1 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| Experience 2 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| Experience 3 |  |
| Company name. Contact name. Contact role at time of project. Contact phone. Contact email. |  |
| City. State. Zip. |  |
| 1. Project name and description of the scope of the project. 2. What role did your company play? 3. How is this project experience relevant to the subject of this RFP? |  |
| Dollar value. |  |
| Start and end date (mm/yy – mm/yy) |  |
| Status (completed, live, other – specify phase) |  |
| Results obtained. |  |
| - Standard Contract Terms |  |
| Bidder must affirm agreement with the attached Contract Terms. If not in agreement, bidder must submit proposed changes to the Contract Terms in track changes (i.e., visible edits) with an explanation of the bidder’s need for each proposed change. |  |
| - Michigan Voluntary Protection Program |  |
| Bidder must verify if their company is recognized in the Michigan Voluntary Protection Program (MVPP) | Choose an item. |
| - Michigan Economic Impact | DO NOT COMPLETE THIS SECTION |
| Number of employees currently employed at locations within the State of Michigan. |  |
| Number of additional employees to be employed at locations within the State of Michigan if awarded this Contract (if any) |  |
| Minimum wage paid to employees employed at locations within the State of Michigan. |  |
| Average wage paid to employees employed at locations within the State of Michigan. |  |
| Percentage of employees employed at locations within the State of Michigan that are covered by employer-provided health insurance. |  |
| - Labor, Antidiscrimination and Environmental Laws Compliance |  |
| Bidder must disclose any violations of state or federal labor, antidiscrimination and employment laws and regulations received within the past five years. |  |
| Bidder must disclose any violations of state or federal environmental laws and regulations received within the past five years. |  |
| - Other |  |
| Classification of Employees. I certify that the company has properly classified its employees in accordance with federal/state labor and employment laws. | Choose an item. |
| Abusive Labor Practices. The Contractor certifies that it will not furnish any Deliverable that was produced fully or partially by forced labor, forced or indentured child labor, or indentured servitude. | Choose an item. |
| Certification of Michigan Business- Public Act 431 of 1984, Sec. 268. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Business Tax Corporate Income Tax Return. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Income Tax return showing income generated in, or attributed to the State of Michigan. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, withheld Michigan Income Tax from compensation paid to the company’s owners and remitted the tax to the Michigan Department of Treasury. | Choose an item. |
| Iran Linked Business- Public Act 517 of 2012. I certify that the Company is not an Iran-Linked business as defined by Public Act 517 of 2012. | Choose an item. |
| Clean Corporate Citizen. I certify that the Company is a Clean Corporate Citizen as defined by the Environmental Protection Act, 1994 PA 451. | Choose an item. |
| Convict Labor. The Contractor certifies that if using convict labor, it is complying with all applicable state and federal laws and policies. | Choose an item. |
| SOM Debt/Tax Payment. All SOM tax/debts. I certify that all applicable State of Michigan taxes are paid, and that no outstanding debt is owed to the State of Michigan. | Choose an item. |
| Authorization to Verify Information Provided by Vendor. I authorize the State to verify that all information provided in this registration, in bidding and contracting documents, and any attachments or supplement documents and processes are accurate. | Choose an item. |
| - Response to State Requests |  |
| Bidder agrees to respond, by established deadlines, to all requests from the State including but not limited to, clarification requests, notices of deficiency, and proposed changes to Contract Terms. | Choose an item. |

Contractor must enter company name here.

Schedule A – statement of work

contract activities

Request for Proposal (RFP) No. 260000001076

Taylor TSC – Concrete Patching, US-24, Goddard to Eureka, Wayne Co.

PMC, Prequalified Maintenance Contracting

This schedule identifies the anticipated requirements of any Contract resulting from this RFP. The term “Contractor” in this document refers to a bidder responding to this RFP, as well as the Contractor who is awarded the contract. The term “bidder” is used to identify where specific responses to the RFP are required. The Contractor must respond to each requirement or question and explain how it will fulfill each requirement. Attach any supplemental information and appropriately reference within your response.

IMPORTANT NOTE TO CONTRACTORS/BIDDERS: There are specific requirements for which acceptance must be simply acknowledged through a checkbox(es), and others that require further explanation. Click one checkbox and complete the entries as identified.

SCOPE

Michigan Department of Transportation (MDOT) requests to procure a Prequalified Maintenance Contractor (Category Ba) for concrete pavement repairs on US-24, between Goddard Road and Eureka Road, within Wayne County (Taylor Transportation Service Center jurisdiction). The intent of the project is to patch the worst areas of pavement within the project limits. It is anticipated that there will be approximately 400+/- individual patch locations. The Engineer will mark the patch locations once traffic control is in place.

- Requirements

  - General Requirements

The Contractor must also provide the following:

- The Contractor shall provide all labor, materials/supplies, equipment, tools, supervision, and any incidental services or items required to perform to perform the traffic sign installation and repair operations in an approved safe, workmanlike manner without hindrance, delay, or damage to the roadside.

- The Contractor shall provide services at the locations depicted by the Engineer within the project limits. Except where otherwise indicated within this Schedule A, all materials and workmanship must be in accordance with the MDOT Standard Specifications for Construction, 2020 Edition [see MDOT - Standard Specifications for Construction (state.mi.us)], and in accordance with any relevant/applicable Frequently Used Special Provisions (2020), and any relevant/applicable Supplemental Specifications (2020).

- Contract Activities require personnel to comply with High Visibility clothing requirements. All workers must wear high-visibility safety apparel as specified in the Michigan Manual of Uniform Traffic Control Devices [see MDOT - Transportation Standards and Special Details (state.mi.us)], Sections 6D.03 and 6E.02.

- All local noise, dust, and work-hour ordinances shall apply to the Contract.

- MDOT will not be responsible for any cost associated with the disposal of any service provided in this contract. MDOT will not be responsible for any citations, fines or tickets received, while performing Contract activities.

- The Contractor must protect motorists at all times from any materials or equipment stored inside the closure.

- Contractor shall take any other actions themselves or as directed by the MDOT, to protect the safety and health of the public, state employees, State property and property of the local unit of government during the performance of this Contract.

- Bonds

The Contractor must furnish performance and lien bonds each for not less than 100% of the total contract price.  The bonds must be on forms provided by MDOT.  The bonds must meet the requirements of Michigan law and MDOT and include other items such as the Powers of Attorney and Endorsement as specified by MDOT.  The same surety responsible for writing the performance bond must write the lien bond.  It is the Contractor’s responsibility to ensure that the lien bond conforms with the terms of MCL 570.101 et seq.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Project Prevailing Wage Requirements

The Contractor (and its Subcontractors) must pay all mechanics and laborers employed directly on the site of the work, unconditionally and at least once a week, and without subsequent deduction or rebate on any account, the full amounts accrued at time of payment, computed at wage rates not less than those stated in the advertised specifications as prevailing wages based on locality, regardless of any contractual relationship which may be alleged to exist between the Contractor or subcontractor and the laborers and mechanics.

Contractor must post the scale of wages to be paid in a prominent and easily accessible place at the site of the work.  See Attachment D for scale of wages.  The attached schedule, along with Prevailing Wage Rates for all counties, may also be found at LEO - Prevailing Wages By County.

Certified payroll must be submitted through the MDOT labor compliance program tracker (LCPTracker) website LCPtracker.  The Contractor must specify a Certified Payroll Approver who will be responsible for entering certified payroll in LCPTracker.

Certified Payroll Approver Contact Information

| Name |  |
| --- | --- |
| Email Address |  |
| Phone Number |  |

- Service Requirements

  - Timeframes

All Contract Activities must not commence until April 15, 2026, and receipt of order date is pursuant to the Notices section of the Standard Contract Terms. All work shall be continuous until contract completion. All work must be completed by September 30, 2026.

Holiday Restrictions are to be adhered to during the life of the contract. The Department issues a list of all holiday periods annually. All work shall be coordinated and scheduled to conform to the annual list or as directed by the Engineer.

  - Work Hours

Contract Activities must be performed during the following hours, and days of weeks.  Monday – Friday 7:00 a.m. to 7:00 p.m.

  - Lighting for Night Work

If the contractor elects to perform the work at night, Lighting for Night Work shall be provided in accordance with 812.03 H of the MDOT 2020 Standard Specifications for Construction. There will be no additional payment for Lighting for Night Work.

  - Standard Plans, Special Details, Special Requirements, and Special Provisions

The Contractor shall complete all the work according to the applicable standards listed below:

Standard Plans and Special Details

R-40-H Load Transfer Assemblies for Transverse Joints

R-44-F Concrete Pavement Repair

20SP-208B-01 Erosion Control, Inlet Protection, Fabric Drop

  - Maintenance of Traffic Requirements

The Contractor must maintain traffic throughout the project in accordance with the following:

All Maintenance of Traffic requirements are specified in the Maintenance of Traffic Special Provision and Maintenance of Traffic Typicals attached to this solicitation.

Only one major intersection (Goddard, Northline, Eureka) may be closed to cross traffic at a time. The directional crossovers adjacent to the intersection may not be closed when the major cross street is closed to through traffic.

Directional crossovers may be closed provided the adjacent crossovers remain open to traffic.

MDOT is not responsible for any costs associated with damaged MOT equipment.

  - Equipment Requirements

The Contractor shall furnish, operate, and maintain suitable and adequate equipment necessary to perform the traffic sign installation and repair operations in an approved safe, workmanlike manner without hindrance, delay, or damage to the roadside. Under no circumstances shall MDOT be responsible for any damage to the Contractor's equipment due to obstacles encountered.

All equipment shall meet all federal, state, and local safety requirements. Equipment shall be equipped with commercial type flashing amber lights plainly visible from all directions. Flashers shall have a minimum of 32 candlepower output and flash 50 to 60 times per minute.

A lighted arrow Type B or C as specified in the 2020 Michigan Department of Transportation Standard Specifications for Construction shall be mounted on, or towed behind, each vehicle.

The Contractor is responsible to ensure that all field staff are equipped with appropriate safety background information associated with working within the unban freeway environment and traffic.

  - Miss Dig/Underground Utility Notification

- For the protection of underground utilities and in conformance with Public Act 174 of 2013, the Contractor must contact MISS DIG System, Inc. a minimum of three (3) business days prior to excavation.  MISS DIG must be contacted by phone at 811 or 800-482-7171 or via the web at either https://missdig811.org/ for single address or https://www.missdig811.org/excavation-pros/remote-ticket-entry-excavators.html.

- The Contractor must contact the local Public Works Department to ensure any sprinkler system along the back of the curb is marked prior to saw cutting.

- If applicable, the Contractor must complete form 5300 MDOT Underground Infrastructure Staking Request Form (see MDOT UNDERGROUND INFRASTRUCTURE STAKING REQUEST FORM) and submit the completed form and attachments to the applicable MDOT addresses indicated on the form.  The form must be emailed at least five (5) business days prior to the anticipated start date of digging work.  The staking request form covers the following utilities which are not part of MISS DIG:

- MDOT electrical systems

- MDOT traffic counters

- MDOT signal loops

  - Completion

All traffic control devices are required to be removed from the project site within two (2) weeks of no longer being required. Refer to Section 9 of this schedule for Liquidated Damages.

  - Clean Up

Appropriate cleanup efforts must be performed prior to opening to traffic. All cost associated with project clean-up are included in other pay items.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Material Requirements

  - Concrete, MDOT P1

The contractor shall perform the work with Concrete, MDOT P1. Prior to performing the work, the contractor shall submit a Concrete mix design and Quality Control (QC) Plan for review and approval by the Engineer.

The contractor is responsible for providing and maintaining an effective QC plan for all Concrete production and placement for the duration of the project. The contractor shall provide personnel and testing equipment necessary to perform the required tests for quality control. All costs associated with the work are included in the unit prices of relevant Concrete items and will not be paid for separately. MDOT shall perform Quality Assurance testing and acceptance (QA) for Concrete.

  - Miscellaneous Materials

The contractor shall perform the work with material in accordance with the 2020 Standard Specifications for Construction and most current Material Source Guide unless otherwise noted. Prior to performing the work, the contractor shall submit material for approval to Engineer.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Non-Standard Pay Items

  - Concrete Pavement Repair, 12” Inclusive, SYD

The existing concrete pavement is approximately 12” thick. The bid for this project will be by the square yard and will encompass all associated items such as (but not exclusively): saw cutting, pavement removal, 21AA aggregate (CIP), CRG joints, CP joints, lane ties, P1 concrete mix , cold weather protection, joint sealing (all four sides of each patch), and pavement cleaning. Patches that may include curb and gutter or shoulder shall be replaced and considered inclusive in the measurements of this item. Concrete for all patches will be a P1 mix.

  - Drainage Structure Adjustment, Inclusive, Each

This contract will include drainage structure adjustments to be performed as directed by the Engineer. Included in unit price for Drainage Structure Adjustment, Inclusive is all labor, material, and equipment to sawcut and remove the pavement up to four (4) square yards, reconstruct (if necessary) the top two (2) feet of the structure, reset the casting, point up the structure, place lane ties, place crg joints (where applicable) and place concrete.

  - Drainage Structure Casting Reset, Each

This item shall be paid when a drainage structure falls within the limits of a pavement repair and the structure does not need to be reconstructed and solely the casting needs to be reset. This item will not be paid if pavement removal operations does not dislodge said casting.

  - Slope Restoration, Syd

This item shall include topsoil, seed, mulch and mulch blanket as directed. This item shall be used to restore turf disturbed by the repair operations. This item will not be paid to restore damaged turf due to contractor operations, staging or storage areas.

  - Non-Freeway Lane(s) Closure

The unit price for Non-Freeway Lane(s) Closure includes the cost of furnishing, operating, maintaining, relocating, and removing traffic control devices to perform the work on mainline M-39; maintaining local traffic; and installing reflective conspicuity tape on vehicles and equipment. Temporary Signs, sign supports, channelizing devices, lighted arrows, and Type III barricades are included in the unit price for Non-Freeway Lane(s) Closure and will not be paid for separately. All traffic control devices shall be incompliance with section 812 of the 2020 MDOT Standard Specifications for Construction and Michigan Manual of Uniform Traffic Control Devices (MMUTCD). Maintaining traffic shall be in accordance with applicable maintaining traffic typicals and the Maintenance of Traffic Special Provision requirements.

This pay item will include all operating and maintenance of the devices as required for a two lane closure up to 1 mile in length. Should the Contractor wish to implement a three-lane closure within the hours permitted according to the MOT SP, there will be no additional compensation for the additional traffic control devices or the labor and equipment to implement it.

This pay item will provide for a double lane closure up to the length of the project.

This pay item will be paid for each traffic control set up and relocation. Additional payment will not be paid for requests to shift traffic or to extend the length of the closure.

This item does not include minor cross streets. Any traffic control devices necessary for minor cross streets shall be included in the lane closure placed.

  - Cross Street Lane(s) Closure

The unit price for Cross Street Lane(s) Closure includes the cost of furnishing, operating, maintaining, relocating, and removing traffic control devices to perform the work on the ramp from NB I-75 to M-39; maintaining local traffic; and installing reflective conspicuity tape on vehicles and equipment. Temporary Signs, sign supports, channelizing devices, lighted arrows, and Type III barricades are included in the unit price for Cross Street Lane(s) Closure and will not be paid for separately. All traffic control devices shall be incompliance with section 812 of the MDOT 2020 Standard Specifications for Construction, current Maintenance Work Zone Traffic Control Guidelines and Michigan Manual of Uniform Traffic Control Devices (MMUTCD). Maintaining traffic shall be in accordance with applicable maintaining traffic typicals and Maintenance of Traffic Special Provision requirements.

This pay item shall be paid for each lane closure placed on Goddard, Northline or Eureka Roads, by direction, by stage. There will be no additional payment for traffic shifts of cross street traffic.

This item does not include minor cross streets. Any traffic control devices necessary for minor cross streets shall be included in the lane closure placed.

Cross street lane closures will only be permitted on one major cross street at a time. Goddard Road, Northline Road and Eureka Road may not be impacted simultaneously.

  - Soil Erosion Measures

Appropriate soil erosion and sedimentation control measures shall be in place to prevent contamination of existing drainage system.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Acceptance

  - Acceptance, Inspection, and Testing

The State will use the following factors to determine acceptance of the Contract Activities:

•	Visual inspection

•	Results of sampling and testing reports from independent third-party testing company

•	Inspection of each concrete delivery ticket

  - Final Acceptance

The MDOT Program Manager or designee will determine final acceptance of the work performed and ensure conformance to the MDOT 2020 Standard Specifications for Construction.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Staffing

  - Contractor Program Manager

The Contractor must appoint one individual specifically assigned to State of Michigan accounts, who will respond to State inquiries regarding the Contract Activities, answer questions related to ordering and delivery, etc. (the “Contractor Program Manager”).

The Contractor must notify the Contract Administrator at least 14 calendar days before removing or assigning a new Contractor Program Manager.

Contractor Program Manager Contact Information

| Name |  |
| --- | --- |
| Title |  |
| Office Phone |  |
| Mobile Phone |  |
| Email |  |

  - Emergency Contact and 24/7 Telephone Number

The Contractor must specify two emergency contacts who must be available 24 hours a day, 7 days a week to receive emergency work orders or if the Project Manager cannot be reached.

Primary Emergency Contact Information

| Name |  |
| --- | --- |
| Title |  |
| 24/7 Phone Number |  |

Secondary Emergency Contact Information

| Name |  |
| --- | --- |
| Title |  |
| 24/7 Phone Number |  |

  - Disclosure of Subcontractors

Per MDOT 2020 Standard Specifications for Construction, Section 108.01, if any Contract Activities will be performed by a sub-contractor(s), the sub-contractor(s) must be prequalified by MDOT to perform the classification of the proposed work.  The Contractor must use its own organization to perform work amounting to not less than 35% of the contract amount.

Note: All listed subcontractors must be registered with LEO as State Project Contractors.  A copy of each subcontractor’s active State Project Registration Confirmation letter must be submitted with bidder’s solicitation response.

| Bidder must provide detailed information as requested in the above requirement(s). |  |
| --- | --- |
| The legal business name, address, telephone number of the subcontractor(s). |  |
| A description of subcontractor’s organization and the services it will provide and information concerning subcontractor’s ability to provide the Contract Activities. |  |
| The relationship of the subcontractor to the Bidder. |  |
| Whether the Bidder has a previous working experience with the subcontractor. If yes, provide the details of that previous relationship. |  |
| A complete description of the Contract Activities that will be performed or provided by the subcontractor. |  |
| Of the total bid, the price of the subcontractor’s work. |  |

If the Contractor intends to utilize subcontractors, the Contractor must disclose the following:

| Bidder must provide information based on the work performed by all subcontractors |  |
| --- | --- |
| Total percentage of work that will be performed by subcontractors: |  |

- Project Management

  - Project Control

The Contractor will carry out this project under the direction and control of the following Program Manager:

Michael Budai

6510 Telegraph Road

Taylor, MI 48180

BudaiM@michigan.gov

248-343-3697

  - Project Plan

Within three business days of Contract execution, the Contractor must submit a project plan to the Program Manager for final approval.  The plan must include: (a) the Contractor's organizational chart with names and title of personnel assigned to the project; (b) the project schedule showing sub-projects, tasks, resources required and (c) Equipment list with necessary equipment to perform services.

  - Quality Control Program

The Contractor is to submit a quality control plan for MDOT review prior to commencing work.

  - Quantity Agreements

Quantities are to be agreed upon daily between an MDOT and the Contractor. If the end of day pay item quantities are not agreed to by both the contractor and the Engineer, operations shall cease until such a time that remeasurement and agreement of said quantity difference is rectified.

  - Reporting

The Contractor shall submit, to the Program Manager, the following written reports: Concrete tickets and Concrete Test Reports.

  - Meetings

The Contractor must attend a preconstruction meeting with the Program Manager.  The Program Manager will determine the time, and place for the preconstruction meeting. The meeting will be conducted after project award and may be rescheduled if there are delays in the award of the project. The State may request other meetings as it deems appropriate.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirements and have noted all exception(s) below. |
| List all exception(s): |  |

- Pricing

Pricing is firm for the entire length of the Contract.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Multiple Contracts Awarded to the Same Bidder

If Contractor is awarded more than one Contract, including subcontracts with local units of government, the Contractor shall demonstrate that sufficient equipment be available for each Contract as described above. The Contractor must therefore provide a detailed equipment list that includes, for each piece of equipment to be used on Contracts with MDOT, the year of manufacture, manufacturer's name, model name, and serial number and any lease Contracts when applicable. This documentation must be furnished to Purchasing Operations and/or MDOT prior to this Contract start date. MDOT reserves the right to inspect the Contractor's equipment prior to the Contract start date and at any time throughout the duration of this Contract. Purchasing Operations, in junction with MDOT, reserves the right to restrict the number of Contracts awarded to a single Contractor based on the ability of the Contractor to satisfactorily perform Contract work within Contract time limits.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Ordering

  - Authorizing Document

The appropriate authorizing document for the Contract will be a State issued Purchase Order Contract.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Invoice and Payment

  - Invoice Requirements

All invoices submitted to the State must indicate: (a) invoice date; (b) vendor-generated invoice number; (c) purchase order/contract number; (d) description of the Contract Activities (pay item); (e) date of service; (f) quantity; (g) unit price; and (h) total price.

Overtime, holiday pay, and travel expenses will not be paid.

  - Payment Methods

As required by MCL 18.1283, the State will only disburse payments under this Contract through Electronic Funds Transfer (EFT).

The Contractor is responsible for ensuring current banking information is entered in the State vendor website: AdvantageVSS - SIGMA VSS (michigan.gov).

  - Procedure

All invoices must be submitted within 30 days of final work acceptance at the specific location.  All invoices must be submitted via e-mail to the MDOT Program Manager, Mike Budai, BudaiM@michigan.gov.

| ☐ | I have reviewed the above requirements and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Liquidated Damages

Late or improper completion of the Contract Activities will cause loss and damage to the State and it would be impracticable and extremely difficult to fix the actual damage sustained by the State. Therefore, if Contract Activities are not completed by the date identified in the Statement of Work, the State is entitled to collect liquidated damages in accordance with the Table 108-1 of the 2020 Standard Specifications for Construction for each day Contractor fails to remedy the late or improper completion of the Work.

| Table 108-1: Schedule of Liquidated Damages For Department Oversight |  |  |
| --- | --- | --- |
| Original Contract Amount |  | Amount per Calendar Day |
| From More Than | To and Including |  |
| $0 | $100,000 | $500 |
| $100,000 | $500,000 | $800 |
| $500,000 | $1,000,000 | $1,000 |
| $1,000,000 | $5,000,000 | $1,500 |
| $5,000,000 | $15,000,000 | $2,000 |
| Over $15,000,000 |  | $4,000 |

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- ADA Compliance

The State is required to comply with the Americans with Disabilities Act of 1990 (ADA), including its accessibility standard for websites, applications, content and documents. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) must comply with the accessibility standards provided in the Digital Accessibility Standards, located at https://www.michigan.gov/standards.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |
| Bidder must acknowledge their agreement with this section and provide details for how they will meet the requirements: |  |

Enter company name here

Schedule B - Pricing

Request for Proposal (RFP) No. 260000001076

Taylor TSC – Concrete Patching, US-24, Goddard to Eureka, Wayne Co.

PMC, Prequalified Maintenance Contracting

PLEASE USE EXCEL SPREADSHEET TO COMPLETE PRICING.

- The Contractor must provide a pricing schedule for the proposed Contract Activities using MS Excel. The pricing schedule should be submitted in a modifiable format (e.g., Microsoft Word or Excel); however, you may also submit an additional pricing schedule in a non-modifiable format (e.g., PDF). Failure to complete the pricing schedule as requested may result in disqualification of your proposal.

- Price proposals must include all costs, including but not limited to, any one-time or set-up charges, fees, and potential costs that Contractor may charge the State (e.g., shipping and handling, per piece pricing, and palletizing).

- The Contractor is encouraged to offer quick payment terms. The number of days must not include processing time for payment to be received by the Contractor's financial institution.

Quick payment terms:      % discount off invoice if paid within       days after receipt of invoice.

- By submitting its proposal, the Contractor certifies that the prices were arrived at independently, and without consultation, communication, or agreement with any other Contractor.

Standard Contract terms

This STANDARD CONTRACT (“Contract”) is agreed to between the State of Michigan (the “State”) and [Insert Company Name] (“Contractor”), a [Insert State & Entity Status, e.g., a Michigan corporation or a Texas limited liability company]. This Contract is effective on [Month, Day, Year] (“Effective Date”), and unless terminated, will expire on [Month, Day, Year] (the “Term”).

The parties agree as follows:

- Duties of Contractor. Contractor must perform the services and provide the deliverables (the “Contract Activities”) described in a Statement of Work, the initial Statement of Work is attached as Schedule A – Statement of Work.  An obligation to provide delivery of any commodity is considered a service and is a Contract Activity.

Contractor must furnish all labor, equipment, materials, and supplies necessary for the performance of the Contract Activities unless otherwise specified in a Statement of Work.

Contractor must: (a) perform the Contract Activities in accordance with this Contract, including the Statement of Work contained in Schedule A and the 2020 Standard Specifications for Construction; however, in the case of a conflict, Schedule A will control; (b) meet or exceed the performance and operational standards, and specifications of the Contract; (c) provide all Contract Activities in good quality, with no material defects; (d) not interfere with the State’s operations; (e) obtain and maintain all necessary licenses, permits or other authorizations necessary for the performance of the Contract; (f) cooperate with the State, including the State’s quality assurance personnel, and any third party to achieve the objectives of the Contract; (g) return to the State any State-furnished equipment or other resources in the same condition as when provided when no longer required for the Contract; (h) assign to the State any claims resulting from state or federal antitrust violations to the extent that those violations concern materials or services supplied by third parties toward fulfillment of the Contract; (i) comply with all State physical and IT security policies and standards which will be made available upon request; and (j) provide the State priority in performance of the Contract except as mandated by federal disaster response requirements. Any breach under this paragraph is considered a material breach.

Contractor must also be clearly identifiable while on State property by wearing identification issued by the State, and clearly identify themselves whenever making contact with the State.

- Notices. All notices and other communications required or permitted under this Contract must be in writing and will be considered given and received: (a) when verified by written receipt if sent by courier; (b) when actually received if sent by mail without verification of receipt; or (c) when verified by automated receipt or electronic logs if sent by facsimile or email.

| If to State: | If to Contractor: |
| --- | --- |
| ReChelle I. Kendrick MDOT- Contract Services Division 425 W. Ottawa Street Lansing, MI 48933 KendrickR1@Michigan.gov 517-335-5905 | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Contract Administrator. The Contract Administrator, or the individual duly authorized for each party, is the only person authorized to modify any terms of this Contract, and approve and execute any change under this Contract (each a “Contract Administrator”):

| State: | Contractor: |
| --- | --- |
| ReChelle I. Kendrick MDOT- Contract Services Division 425 W. Ottawa Street Lansing, MI 48933 KendrickR1@Michigan.gov 517-335-5905 | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Program Manager. The Program Manager for each party will monitor and coordinate the day-to-day activities of the Contract (each a “Program Manager”):

| State: | Contractor: |
| --- | --- |
| Mike Budai 6510 Telegraph Rd Taylor, MI 48180 BudaiM@michigan.gov 248-343-3697 | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Performance Guarantee. Contractor must at all times have financial resources sufficient, in the opinion of the State, to ensure performance of the Contract and must provide proof upon request. The State may require a performance bond (as specified in a Statement of Work) if, in the opinion of the State, it will ensure performance of the Contract.

- Insurance Requirements. Contractor, at its sole expense, must maintain the insurance coverage identified below. All required insurance must: (a) protect the State from claims that may arise out of, are alleged to arise out of, or otherwise result from Contractor's or a subcontractor's performance; (b) be primary and non-contributing to any comparable liability insurance (including self-insurance) carried by the State; and (c) be provided by a company with an A.M. Best rating of "A-" or better, and a financial size of VII or better.

TABLE 6.1

| Required Limits | Additional Requirements |
| --- | --- |
| Commercial General Liability Insurance |  |
| Minimum Limits: $1,000,000 Each Occurrence $1,000,000 Personal & Advertising Injury $2,000,000 Products/Completed Operations $2,000,000 General Aggregate | Contractor must have their policy endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds using endorsement CG 20 10 11 85, or both CG 20 10 12 19 and CG 20 37 12 19. |
| Umbrella or Excess Liability Insurance |  |
| Minimum Limits: $5,000,000 General Aggregate | Contractor must have their policy follow form. |
| Automobile Liability Insurance |  |
| Minimum Limits: $1,000,000 Per Accident | Contractor must have their policy: (1) endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds; and (2) include Hired and Non-Owned Automobile coverage. |
| Workers' Compensation Insurance |  |
| Minimum Limits: Coverage according to applicable laws governing work activities. | Waiver of subrogation, except where waiver is prohibited by law. |
| Employers Liability Insurance |  |
| Minimum Limits: $500,000 Each Accident $500,000 Each Employee by Disease $500,000 Aggregate Disease |  |

If any of the required policies provide claims-made coverage, the Contractor must: (a) provide coverage with a retroactive date before the Effective Date of the Contract or the beginning of Contract Activities; (b) maintain coverage and provide evidence of coverage for at least 3 years after completion of the Contract Activities; and (c) if coverage is cancelled or not renewed, and not replaced with another claims-made policy form with a retroactive date prior to the Contract Effective Date, Contractor must purchase extended reporting coverage for a minimum of 3 years after completion of work.

Contractor must: (a) provide insurance certificates to the Contract Administrator, containing the agreement or delivery order number, at Contract formation and within 20 calendar days of the expiration date of the applicable policies; (b) require that subcontractors maintain the required insurance contained in this Section; (c) notify the Contract Administrator within 5 business days if any insurance is cancelled; and (d) waive all rights against the State for damages covered by insurance. Failure to maintain the required insurance does not limit this waiver.

This Section is not intended to and is not to be construed in any manner as waiving, restricting or limiting the liability of either party for any obligations under this Contract (including any provisions hereof requiring Contractor to indemnify, defend and hold harmless the State).

- Reserved.

- Reserved.

- Relationship of the Parties. The relationship between the parties is that of independent contractors. Contractor, its employees, and agents will not be considered employees of the State. No partnership or joint venture relationship is created by virtue of this Contract. Contractor, and not the State, is responsible for the payment of wages, benefits and taxes of Contractor’s employees and any subcontractors. Prior performance does not modify Contractor’s status as an independent contractor. Neither party has authority to contract for nor bind the other party in any manner whatsoever.

Intellectual Property Rights. If a Statement of Work requires Contractor to create any intellectual property, Contractor hereby acknowledges that the State is and will be the sole and exclusive owner of all right, title, and interest in the Contract Activities and all associated intellectual property rights, if any. Such Contract Activities are works made for hire as defined in Section 101 of the Copyright Act of 1976. To the extent any Contract Activities and related intellectual property do not qualify as works made for hire under the Copyright Act, Contractor will, and hereby does, immediately on its creation, assign, transfer and otherwise convey to the State, irrevocably and in perpetuity, throughout the universe, all right, title and interest in and to the Contract Activities, including all intellectual property rights therein.

- Subcontracting. Contractor may subcontract work in accordance with Subsection 108.01 of the 2020 Standard Specifications for Construction.

- Staffing. The State’s Contract Administrator may require Contractor to remove or reassign personnel providing services by providing a notice to Contractor.

- Background Checks. Pursuant to Michigan law, all agencies subject to IRS Pub. 1075 are required to ask the Michigan State Police to perform fingerprint background checks on all employees, including Contractor and Subcontractor employees, who may have access to any database of information maintained by the federal government that contains confidential or personal information, including, but not limited to, federal tax information. Further, pursuant to Michigan law, any agency described above is prohibited from providing Contractors or Subcontractors with the result of such background check. For more information, please see Michigan Public Act 427 of 2018. Upon request, or as may be specified in a Statement of Work, Contractor must perform background checks on all employees and subcontractors and its employees prior to their assignment. The scope is at the discretion of the State and documentation must be provided as requested. Contractor is responsible for all costs associated with the requested background checks. The State, in its sole discretion, may also perform background checks.

- Assignment. Contractor may not assign this Contract to any other party without the prior approval of the State. Upon notice to Contractor, the State, in its sole discretion, may assign in whole or in part, its rights or responsibilities under this Contract to any other party. If the State determines that a novation of the Contract to a third party is necessary, Contractor will agree to the novation and provide all necessary documentation and signatures.

- Change of Control. Contractor will notify the State, within 30 days of any public announcement or otherwise once legally permitted to do so, of a change in Contractor’s organizational structure or ownership. For purposes of this Contract, a change in control means any of the following: (a) a sale of more than 50% of Contractor’s stock; (b) a sale of substantially all of Contractor’s assets; (c) a change in a majority of Contractor’s board members; (d) consummation of a merger or consolidation of Contractor with any other entity; (e) a change in ownership through a transaction or series of transactions; (f) or the board (or the stockholders) approves a plan of complete liquidation. A change of control does not include any consolidation or merger effected exclusively to change the domicile of Contractor, or any transaction or series of transactions principally for bona fide equity financing purposes.

In the event of a change of control, Contractor must require the successor to assume this Contract and all of its obligations under this Contract.

- Ordering. Contractor is not authorized to begin performance until receipt of authorization as identified in a Statement of Work.

- Acceptance. Contract Activities are subject to inspection and testing by the State within 30 calendar days of the State’s receipt of them (“State Review Period”), unless otherwise provided in a Statement of Work.  The State’s approvals, reviews, and inspections do not relieve the Contractor of its contractual obligations. The Contractor understands that any approvals, reviews, or inspections are undertaken for the sole use and information of the State and will not serve as a warranty as to the propriety of the Contractor’s performance.

If the Contract Activities are not fully accepted by the State, the State will notify Contractor by the end of the State Review Period that either: (a) the Contract Activities are accepted but noted deficiencies must be corrected; or (b) the Contract Activities are rejected. If the State finds material deficiencies, it may: (i) reject the Contract Activities without performing any further inspections; (ii) demand performance at no additional cost; or (iii) terminate this Contract in accordance with Section 24, Termination for Cause.

Within 10 business days from the date of Contractor’s receipt of notification of acceptance with deficiencies or rejection of any Contract Activities, Contractor must cure, at no additional cost, the deficiency and deliver unequivocally acceptable Contract Activities to the State. If acceptance with deficiencies or rejection of the Contract Activities impacts the content or delivery of other non-completed Contract Activities, the parties’ respective Program Managers must determine an agreed to number of days for re-submission that minimizes the overall impact to the Contract. However, nothing herein affects, alters, or relieves Contractor of its obligations to correct deficiencies in accordance with the time response standards set forth in this Contract.

If Contractor is unable or refuses to correct the deficiency within the time response standards set forth in this Contract, the State may cancel the order in whole or in part. The State, or a third party identified by the State, may perform the Contract Activities and recover the difference between the cost to cure and the Contract price.

- Reserved.

- Reserved.

- Warranty Period. The warranty period, if applicable, for Contract Activities is a fixed period commencing on the date specified in a Statement of Work. If the Contract Activities do not function as warranted during the warranty period, the State may return such non-conforming Contract Activities to the Contractor for a full refund.

- Invoices and Payment. Invoices must conform to the requirements communicated from time-to-time by the State. All undisputed amounts are payable within 45 days of the State’s receipt. Contractor may only charge for Contract Activities provided as specified in a Statement of Work. Invoices must include an itemized statement of all charges. The State is exempt from federal excise tax, state and local sales taxes, and use taxes if the Contract Activities purchased under this Contract are for the State’s exclusive use. Contractor will not include the collection of taxes for which the State is exempt in any invoices or payments related to this Contract. The State is not responsible for taxes imposed or assessed on Contractor.

The State has the right to withhold payment of any disputed amounts until the parties agree as to the validity of the disputed amount. The State will notify Contractor of any dispute within a reasonable time. Payment by the State will not constitute a waiver of any rights as to Contractor’s continuing obligations, including claims for deficiencies or substandard Contract Activities. Contractor’s acceptance of final payment by the State constitutes a waiver of all claims by Contractor against the State for payment under this Contract, other than those claims previously filed in writing on a timely basis and still disputed.

The State will only disburse payments under this Contract through Electronic Funds Transfer (EFT). Contractor must register with the State at http://www.michigan.gov/SIGMAVSS to receive electronic fund transfer payments. If Contractor does not register, the State is not liable for failure to provide payment. Without prejudice to any other right or remedy it may have, the State reserves the right to set off at any time any amount then due and owing to it by Contractor against any amount payable by the State to Contractor under this Contract.

Excluding federal government charges and terms, Contractor warrants and agrees that each of the fees, economic or product terms or warranties granted pursuant to this Contract are comparable to or better than the equivalent fees, economic or product term or warranty being offered to any commercial or government customer (including any public educational institution within the State of Michigan) of Contractor.  If Contractor enters into any arrangements with another customer of Contractor to provide the products or services, available under this Contract, under more favorable prices, as the prices may be indicated on Contractor’s current U.S. and International price list or comparable document, then this Contract will be deemed amended as of the date of such other arrangements to incorporate those more favorable prices, and Contractor will immediately notify the State of such fee and formally memorialize the new pricing in a change notice.

- Liquidated Damages. Liquidated damages will be assessed as described in a Statement of Work. The parties understand and agree that any liquidated damages (which includes but is not limited to applicable credits) set forth in this Contract are reasonable estimates of the State’s damages in accordance with applicable law. The parties acknowledge and agree that Contractor could incur liquidated damages for more than 1 event. The assessment of liquidated damages will not constitute a waiver or release of any other remedy the State may have under this Contract for Contractor’s breach of this Contract, including without limitation, the State’s right to terminate this Contract for cause under Section 24 and the State will be entitled in its discretion to recover actual damages caused by Contractor’s failure to perform its obligations under this Contract.  However, the State will reduce such actual damages by the amounts of liquidated damages received for the same events causing the actual damages.  Amounts due the State as liquidated damages may be set off against any fees payable to Contractor under this Contract, or the State may bill Contractor as a separate item and Contractor will promptly make payments on such bills.

- Stop Work Order. The State may suspend any or all activities under the Contract at any time. The State will provide Contractor a written stop work order detailing the suspension. Contractor must comply with the stop work order upon receipt. Within 90 calendar days, or any longer period agreed to by Contractor, the State will either: (a) issue a notice authorizing Contractor to resume work, or (b) terminate the Contract or delivery order. The State will not pay for Contract Activities, Contractor’s lost profits, or any additional compensation during a stop work period.

- Termination for Cause. (a) The State may terminate this Contract for cause, in whole or in part, if Contractor, as determined by the State: (i) endangers the value, integrity, or security of any facility, data, or personnel; (ii) becomes insolvent, petitions for bankruptcy court proceedings, or has an involuntary bankruptcy proceeding filed against it by any creditor; (iii) engages in any conduct that may expose the State to liability; (iv) breaches any of its material duties or obligations under this Contract; or (v) fails to cure a breach within the time stated by the State in a notice of breach, if in its sole discretion the State has chosen to provide a time to cure. Any reference to specific breaches being material breaches within this Contract will not be construed to mean that other breaches are not material.

(b) If the State terminates this Contract under this Section, the State will issue a termination notice specifying whether Contractor must: (i) cease performance immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due to Contactor for Contract Activities accepted by the State under this Contract or (ii) continue to perform for a specified period. If it is later determined that Contractor was not in breach of the Contract, the termination will be deemed to have been a Termination for Convenience, effective as of the same date, and the rights and obligations of the parties will be limited to those provided in Section 25, Termination for Convenience.

The State will only pay for amounts due to Contractor for Contract Activities accepted by the State on or before the date of termination, subject to the State’s right to set off any amounts owed by the Contractor for the State’s reasonable costs in terminating this Contract. Contractor must promptly reimburse to the State any fees prepaid by the State prorated to the date of such termination, including any prepaid fees. The Contractor must pay all reasonable costs incurred by the State in terminating this Contract for cause, including administrative costs, attorneys’ fees, court costs, transition costs, and any costs the State incurs to procure the Contract Activities from other sources.

Termination for Convenience. The State may immediately terminate this Contract in whole or in part without penalty and for any reason or no reason, including but not limited to, appropriation or budget shortfalls. The termination notice will specify whether Contractor must: (a) cease performance of the Contract Activities immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due Contractor for Contract Activities accepted by the State under this Contract, or (b) continue to perform the Contract Activities in accordance with Section 26, Transition Responsibilities. If the State terminates this Contract for convenience, the State will pay all reasonable costs, as determined by the State, for State approved Transition Responsibilities to the extent the funds are available.

- Transition Responsibilities. Upon termination or expiration of this Contract for any reason, Contractor must, for a period of time specified by the State (not to exceed 90 calendar days), provide all reasonable transition assistance requested by the State, to allow for the expired or terminated portion of the Contract Activities to continue without interruption or adverse effect, and to facilitate the orderly transfer of such Contract Activities to the State or its designees. Such transition assistance may include, but is not limited to: (a) continuing to perform the Contract Activities at the established Contract rates; (b) taking all reasonable and necessary measures to transition performance of the work, including all applicable Contract Activities, training, equipment, software, leases, reports and other documentation, to the State or the State’s designee;  (c) transferring title in and delivering to the State, at the State’s discretion, all completed or partially completed deliverables prepared under this Contract as of the Contract termination date; and (d) preparing an accurate accounting from which the State and Contractor may reconcile all outstanding accounts (collectively, “Transition Responsibilities”). This Contract will automatically be extended through the end of the transition period.

- Return of State Property. Upon termination or expiration of this Contract for any reason, Contractor must take all necessary and appropriate steps, or such other action as the State may direct, to preserve, maintain, protect, or return to the State all materials, data, property, and confidential information provided directly or indirectly to the Contractor by any entity, agent, vendor, or employee of the State.

Indemnification. Contractor must defend, indemnify and hold the State, its departments, divisions, agencies, offices, commissions, officers, and employees harmless, without limitation, from and against any and all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification) arising out of the performance of the work until the Contractor achieves satisfactory final inspection in accordance with Subsection 109.07.C.1 of the Standard Specifications for Construction.  The Contractor will not be responsible for claims that result from the sole negligence or willful acts or omissions of said indemnitees.

The State will notify Contractor in writing if indemnification is sought; however, failure to do so will not relieve Contractor of this obligation. Contractor must, to the satisfaction of the State, demonstrate its financial ability to carry out these obligations.

The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, at its own cost and expense, if the State deems necessary. Contractor will not, without the State’s prior written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding.

Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

The State is constitutionally prohibited from indemnifying Contractor or any third parties.

- Infringement Remedies. If, in either party’s opinion, any piece of equipment, software, commodity, or service supplied by Contractor or its subcontractors, or its operation, use or reproduction, is likely to become the subject of a copyright, patent, trademark, or trade secret infringement claim, Contractor must, at its expense: (a) procure for the State the right to continue using the equipment, software, commodity, or service, or if this option is not reasonably available to Contractor, (b) replace or modify the same so that it becomes non-infringing; or (c) accept its return by the State with appropriate credits to the State against Contractor’s charges and reimburse the State for any losses or costs incurred as a consequence of the State ceasing its use and returning it.

- Limitation of Liability and Disclaimer of Damages. IN NO EVENT WILL THE STATE’S AGGREGATE LIABILITY TO CONTRACTOR UNDER THIS CONTRACT, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT, NEGLIGENCE, STRICT LIABILITY OR BY STATUTE OR OTHERWISE, FOR ANY CLAIM RELATED TO OR ARISING UNDER THIS CONTRACT, EXCEED THE CONTRACT PRICE. The State is not liable for consequential, incidental, indirect, or special damages, regardless of the nature of the action.

- Disclosure of Litigation, or Other Proceeding. Contractor must notify the State within 14 calendar days of receiving notice of any litigation, investigation, arbitration, or other proceeding (collectively, “Proceeding”) involving Contractor, a subcontractor, or an officer or director of Contractor or subcontractor, that arises during the term of the Contract, including: (a) a criminal Proceeding; (b) a parole or probation Proceeding; (c) a Proceeding under the Sarbanes-Oxley Act; (d) a civil Proceeding involving: (1) a claim that might reasonably be expected to adversely affect Contractor’s viability or financial stability; or (2) a governmental or public entity’s claim or written allegation of fraud; or (3) any complaint filed in a legal or administrative proceeding alleging the Contractor or its subcontractors discriminated against its employees, subcontractors, vendors, or suppliers during the term of this Contract; or (e) a Proceeding involving any license that Contractor is required to possess in order to perform under this Contract.

Reserved.

Reserved.

- Non-Disclosure of Confidential Information. The parties acknowledge that each party may be exposed to or acquire communication or data of the other party that is confidential, privileged communication not intended to be disclosed to third parties.

  - Meaning of Confidential Information. For the purposes of this Contract, the term “Confidential Information” means all information and documentation of a party that: (a) has been marked “confidential” or with words of similar meaning, at the time of disclosure by such party; (b) if disclosed orally or not marked “confidential” or with words of similar meaning, was subsequently summarized in writing by the disclosing party and marked “confidential” or with words of similar meaning; or, (c) should reasonably be recognized as confidential information of the disclosing party. The term “Confidential Information” does not include any information or documentation that was or is: (a) subject to disclosure under the Michigan Freedom of Information Act (FOIA); (b) already in the possession of the receiving party without an obligation of confidentiality; (c) developed independently by the receiving party, as demonstrated by the receiving party, without violating the disclosing party’s proprietary rights; (d) obtained from a source other than the disclosing party without an obligation of confidentiality; or, (e) publicly available when received, or thereafter became publicly available (other than through any unauthorized disclosure by, through, or on behalf of, the receiving party). For purposes of this Contract, in all cases and for all matters, State Data is deemed to be Confidential Information.

  - Obligation of Confidentiality. The parties agree to hold all Confidential Information in strict confidence and not to copy, reproduce, sell, transfer, or otherwise dispose of, give or disclose such Confidential Information to third parties other than employees, agents, or subcontractors of a party who have a need to know in connection with this Contract or to use such Confidential Information for any purposes whatsoever other than the performance of this Contract. The parties agree to advise and require their respective employees, agents, and subcontractors of their obligations to keep all Confidential Information confidential. Disclosure to a subcontractor is permissible where: (a) use of a subcontractor is authorized under this Contract; (b) the disclosure is necessary or otherwise naturally occurs in connection with work that is within the subcontractor's responsibilities; and (c) Contractor obligates the subcontractor in a written contract to maintain the State's Confidential Information in confidence. At the State's request, any employee of Contractor or any subcontractor may be required to execute a separate agreement to be bound by the provisions of this Section.

  - Cooperation to Prevent Disclosure of Confidential Information. Each party must use its best efforts to assist the other party in identifying and preventing any unauthorized use or disclosure of any Confidential Information. Without limiting the foregoing, each party must advise the other party immediately in the event either party learns or has reason to believe that any person who has had access to Confidential Information has violated or intends to violate the terms of this Contract and each party will cooperate with the other party in seeking injunctive or other equitable relief against any such person.

  - Remedies for Breach of Obligation of Confidentiality. Each party acknowledges that breach of its obligation of confidentiality may give rise to irreparable injury to the other party, which damage may be inadequately compensable in the form of monetary damages. Accordingly, a party may seek and obtain injunctive relief against the breach or threatened breach of the foregoing undertakings, in addition to any other legal remedies which may be available, to include, in the case of the State, at the sole election of the State, the immediate termination, without liability to the State, of this Contract or any Statement of Work corresponding to the breach or threatened breach.

  - Surrender of Confidential Information upon Termination. Upon termination of this Contract or a Statement of Work, in whole or in part, each party must, within 5 calendar days from the date of termination, return to the other party any and all Confidential Information received from the other party, or created or received by a party on behalf of the other party, which are in such party’s possession, custody, or control; provided, however, that Contractor must return State Data to the State following the timeframe and procedure described further in this Contract. Should Contractor or the State determine that the return of any Confidential Information is not feasible, such party must destroy the Confidential Information and must certify the same in writing within 5 calendar days from the date of termination to the other party. However, the State’s legal ability to destroy Contractor data may be restricted by its retention and disposal schedule, in which case Contractor’s Confidential Information will be destroyed after the retention period expires.

Reserved.

- Reserved.

- Reserved.

- Records Maintenance, Inspection, Examination, and Audit. The State or its designee may audit Contractor to verify compliance with this Contract. Contractor must retain and provide to the State or its designee and the auditor general upon request, all records related to the Contract through the term of the Contract and for 4 years after the latter of termination, expiration, or final payment under this Contract or any extension (“Audit Period”). If an audit, litigation, or other action involving the records is initiated before the end of the Audit Period, Contractor must retain the records until all issues are resolved.

Within 10 calendar days of providing notice, the State and its authorized representatives or designees have the right to enter and inspect Contractor's premises or any other places where Contract Activities are being performed, and examine, copy, and audit all records related to this Contract. Contractor must cooperate and provide reasonable assistance. If financial errors are revealed, the amount in error must be reflected as a credit or debit on subsequent invoices until the amount is paid or refunded. Any remaining balance at the end of the Contract must be paid or refunded within 45 calendar days.

This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Representations and Warranties. Contractor represents and warrants: (a) Contractor is the owner or licensee of any Contract Activities that it licenses, sells, or develops and Contractor has the rights necessary to convey title, ownership rights, or licensed use; (b) all Contract Activities are delivered free from any security interest, lien, or encumbrance and will continue in that respect; (c) the Contract Activities will not infringe the patent, trademark, copyright, trade secret, or other proprietary rights of any third party; (d) Contractor must assign or otherwise transfer to the State or its designee any manufacturer's warranty for the Contract Activities; (e) the Contract Activities are merchantable and fit for the specific purposes identified in the Contract; (f) the Contract signatory has the authority to enter into this Contract; (g) all information furnished by Contractor in connection with the Contract fairly and accurately represents Contractor's business, properties, finances, and operations as of the dates covered by the information, and Contractor will inform the State of any material adverse changes;(h) all information furnished and representations made in connection with the award of this Contract is true, accurate, and complete, and contains no false statements or omits any fact that would make the information misleading; and that (i) Contractor is neither currently engaged in nor will engage in the boycott of a person based in or doing business with a strategic partner as described in 22 USC 8601 to 8606. A breach of this Section is considered a material breach of this Contract, which entitles the State to terminate this Contract under Section 24, Termination for Cause.

- Conflicts and Ethics. Contractor will uphold high ethical standards and is prohibited from: (a) holding or acquiring an interest that would conflict with this Contract; (b) doing anything that creates an appearance of impropriety with respect to the award or performance of the Contract; (c) attempting to influence or appearing to influence any State employee by the direct or indirect offer of anything of value; or (d) paying or agreeing to pay any person, other than employees and consultants working for Contractor, any consideration contingent upon the award of the Contract. Contractor must immediately notify the State of any violation or potential violation of these standards. This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Compliance with Laws. Contractor must comply with all federal, state and local laws, rules and regulations.

- Prevailing Wage Act Statutory Provision. Contractor must comply with prevailing wage requirements, to the extent applicable to this Contract. As required by MCL 408.1112, if the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, construction mechanics (as defined in MCL 408.1101 (b)) are intended beneficiaries of the contractual prevailing wage, fringe benefit, and nondiscrimination nonretaliation requirements of the Contract. Any construction mechanic aggrieved by the failure of a Contractor or subcontractor to pay prevailing wages or benefits as specified in this Contract, or by a violation of MCL 408.1107, in addition to any other remedies provided in Public Act 10 of 2023 or by law, may bring an action in a court of competent jurisdiction against the Contractor or subcontractor for damages or injunctive relief and may be awarded reinstatement or other appropriate relief, and all damages sustained, together with actual costs and attorney fees at trial and on appeal. If the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, the rates of wages and fringe benefits to be paid to each class of construction mechanic (as defined in MCL 408.1101 (b)) by Contractor and subcontractors must not be less than the wage and fringe benefit rates prevailing in the locality in which the work is performed.

- Reserved.

- Nondiscrimination. Under the Elliott-Larsen Civil Rights Act, 1976 PA 453, MCL 37.2101, et seq., the Persons with Disabilities Civil Rights Act, 1976 PA 220, MCL 37.1101, et seq., and Executive Directive 2019-09, Contractor and its subcontractors agree not to discriminate against an employee or applicant for employment with respect to hire, tenure, terms, conditions, or privileges of employment, or a matter directly or indirectly related to employment, because of race, color, religion, national origin, age, sex, sexual orientation, gender identity or expression, height, weight, marital status, partisan considerations, any mental or physical disability, or genetic information that is unrelated to the person’s ability to perform the duties of a particular job or position. Breach of this Section is a material breach of this Contract.

- Unfair Labor Practice. Under MCL 423.324, the State may void this Contract if the name of the Contractor, or the name of a subcontractor, manufacturer, or supplier of the Contractor, subsequently appears on the Unfair Labor Practice register compiled under MCL 423.322.

- Governing Law. This Contract is governed, construed, and enforced in accordance with Michigan law, excluding choice-of-law principles. Contractor waives any objections, such as lack of personal jurisdiction or forum non conveniens. Contractor must appoint an agent in Michigan to receive service of process.

- Non-Exclusivity. Nothing contained in this Contract is intended nor is to be construed as creating any requirements contract with Contractor, nor does it provide Contractor with a right of first refusal for any future work. This Contract does not restrict the State or its agencies from acquiring similar, equal, or like Contract Activities from other sources.

- Force Majeure. Neither party will be in breach of this Contract because of any failure arising from any disaster or acts of god that are beyond their control and without their fault or negligence. Each party will use commercially reasonable efforts to resume performance. Contractor will not be relieved of a breach or delay caused by its subcontractors. If immediate performance is necessary to ensure public health and safety, the State may immediately contract with a third party.

- Dispute Resolution. Any disputes under this Contract must follow the claims process detailed in Subsection 104.10 of the 2020 Standard Specifications for Construction.

- Media Releases. News releases (including promotional literature and commercial advertisements) pertaining to the Contract or project to which it relates must not be made without the prior written approval of the State, and then only in accordance with the explicit written instructions of the State.

- Schedules. All Schedules and Exhibits that are referenced herein and attached hereto are hereby incorporated by reference. The following Schedules are attached hereto and incorporated herein:

| Document Title | Document Description |
| --- | --- |
| Schedule A – Statement of Work | Contract Activities |
| Schedule B – Pricing | Pricing for goods and services sought by the State through this RFP |
| Attachment A - Maintaining Traffic Special Provision | MOT Restrictions |
| Attachment B - 20SP-208B-01 | MDOT Special Provision |
| Attachment C - R-40-H, R-44-F | MDOT Standard Plans |
| Attachment D – Prevailing Wage | Rates for Wayne County |

- Entire Agreement and Order of Precedence. This Contract, which includes Statement of Work, and schedules and exhibits, is the entire agreement of the parties related to the Contract Activities. This Contract supersedes and replaces all previous understandings and agreements between the parties for the Contract Activities. If there is a conflict between documents, the order of precedence is: (a) first, this Contract, excluding its schedules, exhibits, and Statement of Work; (b) second, Statement of Work as of the Effective Date; (c) third, schedules expressly incorporated into this Contract as of the Effective Date and (d) the 2020 Standard Specifications for Construction. NO TERMS ON CONTRACTOR’S INVOICES, ORDERING DOCUMENTS, WEBSITE, BROWSE-WRAP, SHRINK-WRAP, CLICK-WRAP, CLICK-THROUGH OR OTHER NON-NEGOTIATED TERMS AND CONDITIONS PROVIDED WITH ANY OF THE CONTRACT ACTIVITIES, OR DOCUMENTATION HEREUNDER, EVEN IF ATTACHED TO THE STATE’S DELIVERY OR PURCHASE ORDER, WILL CONSTITUTE A PART OR AMENDMENT OF THIS CONTRACT OR IS BINDING ON THE STATE OR ANY AUTHORIZED USER FOR ANY PURPOSE. ALL SUCH OTHER TERMS AND CONDITIONS HAVE NO FORCE AND EFFECT AND ARE DEEMED REJECTED BY THE STATE AND THE AUTHORIZED USER, EVEN IF ACCESS TO OR USE OF THE CONTRACT ACTIVITIES REQUIRES AFFIRMATIVE ACCEPTANCE OF SUCH TERMS AND CONDITIONS.

- Severability. If any part of this Contract is held invalid or unenforceable, by any court of competent jurisdiction, that part will be deemed deleted from this Contract and the severed part will be replaced by agreed upon language that achieves the same or similar objectives. The remaining Contract will continue in full force and effect.

- Waiver. Failure to enforce any provision of this Contract will not constitute a waiver.

- Survival.  Any right, obligation or condition that, by its express terms or nature and context is intended to survive, will survive the termination or expiration of this Contract; such rights, obligations, or conditions include, but are not limited to, those related to transition responsibilities; indemnification; disclaimer of damages and limitations of liability; State Data; non-disclosure of Confidential Information; representations and warranties; insurance and bankruptcy.

- Contract Modification. This Contract may not be amended except by signed agreement between the parties (a “Contract Change Notice”). Notwithstanding the foregoing, no subsequent Statement of Work or Contract Change Notice executed after the Effective Date will be construed to amend this Contract unless it specifically states its intent to do so and cites the section or sections amended.

- Accessibility Requirement. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) (hereinafter “Digital Deliverables”), must conform to the accessibility standards provided in the SOM Digital Standards, located at https://www.michigan.gov/standards (the “Digital Accessibility Standards”). Throughout the Term of the Contract, Contractor must: (a) ensure that no changes made by Contractor to any Digital Deliverables will have any adverse effect on conformance to the Digital Accessibility Standards; and (b) comply with plans and timelines approved by the State to remediate issues and achieve conformance with the Digital Accessibility Standards in the event of any deficiencies, at its sole cost and expense.