# Proposal Instructions

Department of Natural Resources

Parks and Recreation Division

Natural Play and Learning Space (NPALS)

Request for Proposal No. 260000001239

Solicitation Manager Name: Lisa Crozier-Green

Email: CrozierGreenL@michigan.gov

The sole point of contact for the State concerning this RFP is the Solicitation Manager.

The sole method of contact is email.

Contacting any other consultant, agent, State personnel, or representative about this RFP or any information contained within this RFP may result in proposal disqualification.

The RFP process begins when the RFP is posted on SIGMA VSS and continues through Contract execution.

RFP Timeline

| Event | Time | Date |
| --- | --- | --- |
| RFP issue date | N/A | February 20, 2026 |
| Deadline for bidders to EMAIL questions | 3:00 p.m. EST | February 27, 2026 |
| Answers to bidder questions posted on SIGMA VSS | 5:00 p.m. EST | March 4, 2026 |
| PROPOSAL DEADLINE* | 3:00 p.m. EST | March 13, 2026 |
| Anticipated Contract Start Date | N/A | April 14, 2026 |

*A bidder’s proposal received at 3:00:01 p.m. EST is late and subject to disqualification.

This RFP is subject to change. Check www.michigan.gov/SIGMAVSS for current information.

- PROPOSAL PREPARATION. The State recommends reading all RFP materials prior to preparing a proposal, particularly these Proposal Instructions and the Vendor Questions Worksheet. Bidders must follow these Proposal Instructions and provide a complete response to the items indicated in the RFP Structure and Documentation table below.  References and links to websites or external sources may not be used in lieu of providing the information requested in the RFP within the proposal. Include the bidder’s company name in the header of all documents submitted with your proposal. Note that all documents and information submitted as part of a proposal will become public record immediately upon receipt by the State.  Proposals received by the State may be posted on the State’s publicly available website after bidders are notified of the award recommendation.

RFP Structure and Documentation

| Document | Description | Bidder Response Instructions |
| --- | --- | --- |
| Cover Page | Provides RFP title and number, important dates, and contact information for Solicitation Manager | Informational |
| Proposal Instructions | Provides RFP instructions to bidders | Informational |
| Confidential Treatment Form | Required verification on whether bidder’s proposal contains confidential information | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Vendor Questions Worksheet | Questions to bidders on background and experience | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Contract Terms | Provides legal terms for a contract awarded through this RFP | Deemed accepted by bidder unless information required in the Evaluation Process section of this document is submitted by proposal deadline |
| Schedule A – Statement of Work | Statement of work | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Schedule B – Pricing | Pricing for goods and services sought by the State through this RFP | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Schedule C – Prevailing Wage | Prevailing Wage Rate Schedule | Informational |
| Attachment 1 – Qualifications | Contractor Qualifications | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Attachment 2 – Contractor Experience and Portfolio Examples | Provides detail on Contractor’s relevant experience and portfolio / examples of relevant prior projects. | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Exhibit A – Environment & Behavior Approach | Information on required approach to NPALS projects. | Informational |
| Exhibit B – Michigan EcoRegions | Information on Michigan EcoRegions | Informational |
| Exhibit C – Nature Play Learning Spaces | Information on Natural Play Learning Spaces | Informational |

- CONTACT INFORMATION FOR THE STATE. The sole point of contact for the State concerning this RFP is listed on the Cover Page. Contacting any other State personnel, agent, consultant, or representative about this RFP may result in bidder disqualification.

- MODIFICATIONS. The State may modify this RFP at any time. Modifications will be posted on www.michigan.gov/SIGMAVSS. This is the only method by which the RFP may be modified.

- QUESTIONS. Bidder questions about this RFP must be emailed to the Solicitation Manager only, no later than the time and date specified on the Cover Page. In the interest of transparency, only written questions are accepted. Answers to questions will be posted on www.michigan.gov/SIGMAVSS. Submit questions using the format below; a Microsoft Excel format or similar is suggested.

| Q # | Document and Section | Page # | Bidder Question |
| --- | --- | --- | --- |

- DELIVERY OF PROPOSAL.

Electronic – The bidder must submit the proposal, all attachments, and any modifications or withdrawals electronically through www.michigan.gov/SIGMAVSS. The price proposed (Schedule B) should be saved separately from all other proposal documents.

The bidder must submit all Mandatory Documents in a modifiable (native) format.  Word documents must be attached as Word documents, Excel spreadsheets must be attached as Excel spreadsheets, etc.  Bidders may include additional copies in PDF format.

Attachment file size is limited to 30 MB per document. Bidder’s failure to submit a proposal as required may result in disqualification. The proposal and attachments must be fully uploaded and submitted prior to the proposal deadline. Do not wait until the last minute to submit a proposal, as the SIGMA VSS system requires the creation of an account and entry of certain information, in addition to uploading and submitting the materials. The SIGMA VSS system will not allow a proposal to be submitted after the proposal deadline identified in the solicitation Closing On/Closing Date fields (Summary view/Detail view), even if a portion of the proposal has been uploaded.

Questions on how to submit information or how to navigate in the SIGMA VSS system can be answered by calling (517) 284-0540 or (888) 734-9749. The Solicitation Manager is available for assistance with proposal submission.  No assistance is available on the proposal deadline date.  Responsibility for a complete submission lies with the bidder. Note that all documents and information submitted in any manner as part of a proposal will become public record immediately upon receipt by the State.  Proposals received may be posted by the State on the State’s publicly available website after bidders are notified of the award recommendation.

- EVALUATION PROCESS. The State will evaluate each proposal based on the following factors:

| Technical Evaluation Criteria | Score |
| --- | --- |
| Vendor Questions Worksheet | 25 points |
| Schedule A, Statement of Work | 25 points |
| - Requirements – 5 points |  |
| - Service Requirements – 5 points |  |
| - Staffing – 7 points |  |
| - Pricing – 2 points |  |
| - Ordering – 2 points |  |
| - Acceptance – 2 points |  |
| - Invoice and Payment – 2 points |  |
| Attachment 1 - Qualifications | 25 points |
| Attachment 2 – Contractor Experience and Portfolio Examples | 25 points |
| Total | 100 points |

Proposals receiving 80 or more technical evaluation points will have pricing evaluated and considered for award.

The State may utilize all bidder information, without regard to a proposal’s technical score, to determine fair market value for goods or services sought. The State is not obligated to accept the lowest price proposal. If applicable, the State’s evaluation will include consideration of a bidder’s qualified disabled veterans/service-disabled veteran owned business(QDV/SDVOB) status under MCL 18.1261(8). Additional information on the SDVOB preference is available at: Michigan.gov/SDVOB.

The State strongly encourages strict adherence to the Contract Terms. The State reserves the right to deem a bid non-responsive for failure to accept the Contract Terms. Nevertheless, the bidder may submit proposed changes to the Contract Terms in track changes (i.e., visible edits) with an explanation of the bidder’s need for each proposed change. Failure to include track changes with an explanation of the bidder’s need for the proposed change constitutes the bidder’s acceptance of the Contract Terms. General statements, such as that the bidder reserves the right to negotiate the terms and conditions, may be considered non-responsive. Failure to respond timely to requests for proposed changes to Contract Terms during ongoing negotiations may be cause for disqualification.

The State may but is not required to conduct an on-site visit to tour and inspect the bidder’s facilities; require an oral presentation of the bidder's proposal; conduct interviews, research, reference checks, and background checks; and request additional price concessions at any point during the evaluation process.

- NOTICE OF DEFICIENCY. The State reserves the right to issue a Notice of Deficiency to bidders if the State determines after the proposal deadline that a portion of the RFP was deficient, unclear, or ambiguous. Failure to respond to a Notice of Deficiency timely may be cause for disqualification.

- CLARIFICATION REQUEST. The State reserves the right to issue a Clarification Request to a bidder to clarify its proposal if the State determines the proposal is not clear. Failure to respond to a Clarification Request timely may be cause for disqualification.

- RESERVATIONS. The State reserves the right to:

  - Disqualify a bidder for failure to follow these instructions.

  - Discontinue the RFP process at any time for any or no reason. The issuance of an RFP, your preparation and submission of a proposal, and the State’s subsequent receipt and evaluation of your proposal does not commit the State to award a contract to you or anyone, even if all the requirements in the RFP are met.

  - Consider late proposals if: (i) no other proposals are received; (ii) no complete proposals are received; (iii) the State received complete proposals, but the proposals did not meet mandatory minimum requirements or technical criteria; or (iv) the award process fails to result in an award.

  - Consider an otherwise disqualified proposal if no other proposals are received.

  - Disqualify a proposal based on: (i) information provided by the bidder in response to this RFP; (2) the bidder’s failure to complete registration on www.michigan.gov/SIGMAVSS ; or (3) if it is determined that a bidder purposely or willfully submitted false or misleading information in response to the RFP.

  - Consider prior performance with the State in making its award decision.

  - Consider overall economic impact to the State when evaluating proposal pricing and in the final award recommendation. This includes but is not limited to: considering principal place of performance, number of Michigan citizens employed or potentially employed, dollars paid to Michigan residents, Michigan capital investments, job creation, tax revenue implications, and economically disadvantaged businesses.

  - Consider total cost-of-ownership factors (e.g., transition and training costs) when evaluating proposal pricing and in the final award recommendation.

  - Refuse to award a contract to any bidder that has failed to pay State taxes or has outstanding debt with the State.

  - Enter into negotiations with one or more bidders on price, terms, technical requirements, or other deliverables.

  - Award multiple, optional-use contracts, or award by Contract Activity.

  - Evaluate the proposal outside the scope identified in the Evaluation Process section of this document if the State receives only one proposal.

- AWARD RECOMMENDATION. The contract will be awarded to the responsive and responsible bidder who offers the best value to the State, as determined by the State. Best value will be determined by the bidder meeting the minimum point threshold and offering the best combination of the factors stated in the Evaluation Process section of this document, and price, as demonstrated by the proposal. The State will post a Notice of Intent to Award on SIGMA VSS with the Award Recommendation and Evaluation Synopsis as an attachment.

- DEBRIEF MEETING AND BID PROTEST. The Award Recommendation and Evaluation Synopsis will provide instructions on how participating bidders may request a debrief meeting.

Participating bidders wishing to initiate a protest of the award must email the written protest to GyorkosL@michigan.gov no later than 3:00 p.m. EST, within FIVE (5) business days after the Notice of Intent to Award is posted on SIGMA VSS. The State reserves the right to adjust this timing and will publish any change.

Additional information about the protest process is available at DTMB - Programs and Policies (michigan.gov) under the “Bidder Protests” link.

- STATE ADMINISTRATIVE BOARD. Contracts equal to $250,000 or greater than require approval by the State Administrative Board. The State Administrative Board’s decision is final; however, its approval does not constitute a contract. The award process is not complete until the awarded contractor receives a contract fully executed by all parties.

- GENERAL CONDITIONS. The State will not be liable for any costs, expenses, or damages incurred by a bidder participating in this solicitation. The bidder agrees that its proposal will be considered an offer to do business with the State in accordance with its proposal, including the Contract Terms, and that its proposal will be irrevocable and binding for a period of 180 calendar days from date of submission. If a contract is awarded to the bidder, the State may, at its option, incorporate any part of the bidder’s proposal into a contract. This RFP is not an offer to enter into a contract. This RFP may not provide a complete statement of the State’s environment or contain all matters upon which agreement must be reached. The bidder understands that their proposal will become public record immediately upon receipt by the State. Other than verified trade secrets, proposals submitted via www.michigan.gov/SIGMAVSS are the State’s property.

- CONFIDENTIAL TREATMENT FORM AND THE FREEDOM OF INFORMATION ACT. As a public record, all portions of the bidder’s proposal and resulting contract are subject to disclosure as required under Michigan’s Freedom of Information Act (FOIA), MCL 15.231, et seq. However, the State may exempt some information from disclosure as permitted by law. Under MCL 18.1261(13)(b), records containing “a trade secret as defined under section 2 of the uniform trade secrets act, 1998 PA 448, MCL 445.1902,” are exempt from disclosure under FOIA. In addition, “financial or proprietary information” submitted with a bidder’s proposal is exempt from disclosure under FOIA. A bidder’s failure to comply with this Section is grounds for rejecting a bidder’s proposal as non-responsive. As a part of its proposal, each bidder must follow the procedure below.

  - SUBMIT A COMPLETED CONFIDENTIAL TREATMENT FORM WITH YOUR BID. Completion and submission of the Confidential Treatment Form (CT Form) is required regardless of whether the bidder seeks confidential treatment of information. Failure to submit a completed CT Form may be cause for disqualification from the solicitation process. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow CT Form instructions, the proposal may be publicly disclosed in its entirety without redaction after an award recommendation.

Complete and sign Section 1 of the CT Form if the bidder does NOT request confidential treatment of information contained in its proposal; or

Complete and sign Section 2 of the CT Form if the bidder requests confidential treatment of certain information. Bidder must also submit a copy of the proposal with the trade secret, financial, and proprietary information redacted and clearly labeled as the “PUBLIC COPY.”

Failure to complete and sign a CT Form may result in disqualification of the bidder. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow the CT Form instructions, the proposal, in its entirety, may be publicly disclosed by the State without redaction after an award recommendation.

  - FOIA REQUESTS. If a FOIA request is made for a bidder’s proposal, the Public Copy may be distributed to the public along with the bidder’s CT Form. The CT Form is a public document and serves as an explanation for the redactions to the Public Copy. Do not put any trade secret, financial, or proprietary information in the CT Form. Do not redact the CT Form itself.

  - NO ADVICE. The State will not advise a bidder as to the nature or content of documents entitled to protection from disclosure under FOIA or other laws, as to the interpretation of such laws, or as to the definition of trade secret or financial or proprietary information. Nothing contained in this provision will modify or amend requirements and obligations imposed on the State by FOIA or other applicable law.  The State is not obligated to notify a bidder if a FOIA request for bidder’s proposal is received nor if bidder’s proposal is made available to the public.

  - FAILURE TO REQUEST CONFIDENTIAL TREATMENT. Failure to request material be treated as confidential as specified herein relieves the State, its agencies, and personnel from any responsibility for maintaining material in confidence.

  - Bids containing a request to maintain an entire proposal as confidential may be rejected as non-responsive. Bidders may not request confidential treatment with respect to resumes, pricing, and marketing materials. The State reserves the right to determine whether material designated as exempt by a bidder falls under MCL 18.1261 or other applicable FOIA exemptions. If a FOIA request is made for materials that the bidder has identified as trade secret, financial, or proprietary information, the State has the final authority to determine whether the materials are exempt from disclosure under FOIA.

  - Bidder forever releases the State, its departments, subdivisions, officers, and employees from all claims, rights, actions, demands, damages, liabilities, expenses and fees, which arise out of or relate to the disclosure of all or a portion of bidder’s proposal submitted under this RFP. Bidder must defend, indemnify and hold the State, its departments, subdivisions, officers, and employees harmless, without limitation, from and against all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to any FOIA request, including potential litigation and appeals, related to the portion of bidder’s proposal submitted under this RFP that bidder has identified as a trade secret, or financial or proprietary information. The State will notify bidder in writing if indemnification is sought. The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, or any portion thereof, if the State deems necessary. Bidder will not, without the State’s written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding. If a State employee, official, or law is involved or challenged, the State may control the defense of that portion of the claim. Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

# Confidential Treatment Form

INSTRUCTIONS. A signed and dated Confidential Treatment Form (CT Form) must be submitted with your proposal, regardless of whether your proposal contains confidential information.

- Complete either Section 1 or Section 2 of this form and sign where indicated. Do not complete both sections. Note: Completion of Section 2 is required to request confidential treatment.

- This form must be signed by the individual who signed the bidder’s proposal.

Failure to submit a completed CT Form with your bid is grounds for rejecting the proposal as non-responsive.

In addition, failure to follow the instructions on this form or to properly complete and submit it may result in the entire proposal being publicly disclosed by the State without redaction after an award recommendation.

See the Confidential Treatment Form and the Freedom of Information Act section of the Proposal Instructions for additional information.

Section 1. CONFIDENTIAL TREATMENT IS NOT REQUESTED

This section must be completed, signed, and submitted with the proposal if the bidder does not request confidential treatment of any material contained in the proposal. If this section is completed, do not complete Section 2.

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is not requested.

| 260000001239 RFP Number |  | Natural Play and Learning Space (NPALS) RFP Title |
| --- | --- | --- |
| Signature |  | Date |
| Printed Name, Title, Company |  |  |

Section 2. CONFIDENTIAL TREATMENT IS REQUESTED

Bidders must complete, sign, and submit this section with the proposal, to request confidential treatment of any material contained in the proposal. If this section is completed, do not complete Section 1.  Bidders must specifically identify the information to be protected as confidential and/or proprietary and state the reasons why protection is necessary. As shown in the table below, the following details are required for each confidentiality request.

- The proposal page number, section number, and paragraph number.

- Whether the material referenced is Trade Secret (TS), Proprietary Financial Information (FI), or Proprietary Information (PI). Bidders may not request confidential treatment of resumes, pricing, and marketing materials.

- An explanation of the specific legal grounds that support treatment of the material as TS, FI, or PI and a complete justification as to how the material falls within the scope of an applicable FOIA exemption or relevant case law. Bidders must not simply cite an applicable exemption or case name.

- The person at their organization authorized to respond to inquiries by the State concerning the material and their contact information.

REQUIRED: Bidders completing this section must also submit a copy of the proposal with the trade secret, financial, and proprietary information redacted and clearly label this redacted copy as the PUBLIC COPY.

| (1) Proposal Page #, Section #, Paragraph # | (2) Material is Trade Secret (TS), Proprietary Financial Information (FI), Proprietary Information (PI) | (3) Applicable FOIA Exemption with Written Justification | (4) Bidder Contact Information |
| --- | --- | --- | --- |

Bidders may add rows or additional pages using the same format shown in the table.

State of Michigan FOIA Requests

The State reserves the right to determine whether material designated as exempt by a bidder falls under MCL 18.1261 or other applicable FOIA exemptions.  If a FOIA request is made for materials that the bidder has identified as trade secret, financial, or proprietary information, the State has the final authority to determine whether the materials are exempt from disclosure under FOIA.  The State is not obligated to notify a bidder if a FOIA request for bidder’s proposal is received nor if bidder’s proposal is made available to the public.  This form, and any additional justification letters, are not exempt from release under FOIA.

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is requested and has attached to this form a redacted “Public Copy” of the bidder’s proposal.

| 260000001239 RFP Number |  | Natural Play and Learning Space (NPALS) RFP Title |
| --- | --- | --- |
| Signature |  | Date |
| Printed Name, Title, Company |  |  |

# Vendor Questions Worksheet

Department of Natural Resources

Parks and Recreation Division

Natural Play and Learning Space (NPALS)

Request for Proposal No. 260000001239

MANDATORY DOCUMENT

Required for proposal evaluation.

Complete and attach to proposal in SIGMA VSS

Provide a detailed response to each question in the green highlighted box.  Do not leave blank Bidder Responses.  “You” and “company” refers to the bidder.

| Information Sought | Bidder Response |
| --- | --- |
| - Contact Information |  |
| Bidder’s sole contact person during the RFP process. |  |
| Name |  |
| Title |  |
| Address |  |
| Email |  |
| Phone Number |  |
| Person authorized to receive and sign a resulting contract. |  |
| Name |  |
| Title |  |
| Address |  |
| Email |  |
| Phone Number |  |
| - Company Background Information |  |
| SIGMA VSS Vendor ID Number |  |
| Legal business name and address. Include business entity designation, e.g., sole proprietor, Inc., LLC, or LLP |  |
| What state was the company formed in? If sole proprietor, enter “None” |  |
| Phone number |  |
| Website address |  |
| Number of years in business |  |
| Number of employees. |  |
| Legal business name and address of parent company, if any. If no parent company, enter “None” |  |
| State the physical address of the place of business that would have primary responsibility for this account |  |
| Has there been a recent change in organizational structure (e.g., management team) or control (e.g., merger or acquisition) of your company? Choose Yes or No. If the answer is yes: (a) explain why the change occurred and (b) how this change has affected your company | ☐ YES ☐ NO |
| Include a detailed history of your company. Discuss your company’s history. Has growth been organic, through mergers and acquisitions, or both? |  |
| If the answer is “yes”, (a) explain why the change occurred and (b) how this change has affected your company. | (a) (b) |
| Has the bidder or your company ever been debarred, suspended, or disqualified from bidding or contracting with any entity, including the State of Michigan? Choose Yes or No. Then check all that apply, then provide the date, the entity, and details about the situation in the space below | ☐ YES ☐ NO ☐ Debarred ☐ Suspended ☐ Disqualified from bidding. ☐ Disqualified from contracting |
| Date |  |
| Entity |  |
| Details about the situation: |  |
| Has your company (or have you as a Contractor) been a party in litigation against the State of Michigan? Choose Yes or No. If the answer is yes, then include the date of initial filing, case name, court number, jurisdiction, cause of action or claim. | ☐ YES ☐ NO |
| Date of Initial Filing |  |
| Case Number |  |
| Court Number |  |
| Jurisdiction |  |
| Cause of Action or Claim |  |
| Within the last 5 years, has your company or any of its related business entities defaulted on a contract or had a contract terminated for cause? Choose Yes or No. If yes, provide the date, contracting entity, type of contract, and details about the termination or default. | ☐ YES ☐ NO |
| Date |  |
| Contracting Agency / Entity |  |
| Type of Contract |  |
| Date of Default or Termination |  |
| Reason for Default or Termination |  |
| Bidder affirms that any business types identified on its SIGMA VSS profile, including those eligible for Geographically Disadvantaged Business Enterprise (GDBE) and Michigan Supplier Community Program (MiSC), are valid. | ☐ YES ☐ NO |
| - Qualified Disabled Veteran/Service-Disabled Veteran-Owned Business Program |  |
| Under MCL 18.1261, a “qualified disabled veteran” means a business entity that is 51% or more owned by 1 or more veterans with a service-connected disability. A “service-connected disability” means a disability incurred or aggravated in the line of duty in the active military, naval, or air service as described in 38 USC 101(16). | ☐ YES ☐ NO |
| Are you a qualified disabled veteran? | ☐ YES ☐ NO |
| Do you wish to have the SDVOB Preference applied? | ☐ YES ☐ NO |
| To demonstrate qualification as a qualified disabled veteran, you must include as an attachment with the proposal in SIGMA VSS: |  |
| (a) Proof of service & conditions of discharge (DD214 or equivalent), AND | ☐ |
| (b) Proof of service-connected disability (DD214 if the disability was documented at discharge | ☐ |
| OR | ☐ |
| Veterans Administration Rating Decision Letter or equivalent if the disability was documented after discharge) | ☐ |
| AND | ☐ |
| (c) Legal documents setting forth the ownership of the business entity. | ☐ |
| In lieu of the documentation identified above, you may provide proof of certification by the National Veterans Business Development Council. | ☐ |
| - Participation in RFP Development or Evaluation |  |
| Did your company, an employee, agent, or representative of your company, or any affiliated entity participate in developing any component of this solicitation? For purposes of this question, business concerns, organizations, or individuals are affiliates of each other if, directly or indirectly: (1) either one controls or has power to control the other or (2) a third-party controls or has the power to control both. Indicia of control include, but are not limited to, interlocking management or ownership, identity of interests among family members, shared facilities or equipment, and common use of employees. | ☐ YES ☐ NO |
| If you are awarded a contract under this solicitation, in order to provide the goods or services required under a resulting contract, do you intend to partner or subcontract with a person or entity that assisted in the development of this solicitation? | ☐ YES ☐ NO |
| Will your company, or an employee, agent, or representative of your company, participate in the evaluation of the proposals received in response to this RFP? | ☐ YES ☐ NO |
| - State of Michigan Experience |  |
| Do you as a Contractor, or your company, have experience working with the State of Michigan? Choose Yes or No. Contractors without prior SOM contracts are eligible for award. | ☐ YES ☐ NO |
| If Yes, complete the following section (including contract or PO numbers) of the contracts you hold or have held with the State for the last 5 years. If No, do not complete this section. Evaluation score will not be affected by lack of SOM experience. |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Bidders MUST complete Attachment 1 – Qualifications and include as an attachment with the proposal in SIGMA VSS. DO NOT attach a resume or references without completing and Submitting Attachment 1. Proposals submitted without completed Attachment 1 may be disqualified. |  |
| - Standard Contract Terms |  |
| Bidder must affirm agreement with the attached Contract Terms. If not in agreement, written exceptions in accordance with the Evaluation Process section of the Proposal Instructions must be provided with Bidder’s proposal. | ☐ Agree to Contract Terms ☐ Do Not Agree with Contract Terms (attach written exceptions) |
| - Michigan Voluntary Protection Program |  |
| Bidder must verify if their company is recognized in the Michigan Voluntary Protection Program (MVPP) | ☐ YES ☐ NO |
| - Michigan Economic Impact |  |
| Number of employees employed within the State of Michigan. |  |
| Number of additional employees to be employed at locations within the State of Michigan if awarded this Contract (if any) |  |
| Minimum wage paid to employees employed at locations within the State of Michigan. |  |
| Average wage paid to employees employed at locations within the State of Michigan. |  |
| Percentage of employees employed at locations within the State of Michigan that are covered by employer-provided health insurance. |  |
| - Labor, Antidiscrimination and Environmental Laws Compliance |  |
| Bidder must disclose any violations of state or federal labor, antidiscrimination and employment laws and regulations received within the past five years. |  |
| Bidder must disclose any violations of state or federal environmental laws and regulations received within the past five years. |  |
| - Prevailing Wage |  |
| - Is bidder planning to utilize construction mechanics as defined by Public Act 10 of 2023 | ☐ YES ☐ NO |
| - If you answered yes to the above question, Bidder certifies that they are registered with the Department of Labor and Economic Opportunity. | - ☐ YES ☐ NO |
| - Other |  |
| Classification of Employees. I certify that the company has properly classified its employees in accordance with federal/state labor and employment laws. | ☐ YES ☐ NO |
| Abusive Labor Practices. The Contractor certifies that it will not furnish any Deliverable that was produced fully or partially by forced labor, forced or indentured child labor, or indentured servitude. | ☐ YES ☐ NO |
| Certification of Michigan Business- Public Act 431 of 1984, Sec. 268. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Business Tax Corporate Income Tax Return. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Income Tax return showing income generated in, or attributed to the State of Michigan. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, withheld Michigan Income Tax from compensation paid to the company’s owners and remitted the tax to the Michigan Department of Treasury. | ☐ YES ☐ NO |
| Iran Linked Business- Public Act 517 of 2012. I certify that the Company is not an Iran-Linked business as defined by Public Act 517 of 2012. | ☐ YES ☐ NO |
| Clean Corporate Citizen. I certify that the Company is a Clean Corporate Citizen as defined by the Environmental Protection Act, 1994 PA 451. | ☐ YES ☐ NO |
| Convict Labor. The Contractor certifies that if using convict labor, it is complying with all applicable state and federal laws and policies. | ☐ YES ☐ NO |
| SOM Debt/Tax Payment. All SOM tax/debts. I certify that all applicable State of Michigan taxes are paid, and that no outstanding debt is owed to the State of Michigan. | ☐ YES ☐ NO |
| Authorization to Verify Information Provided by Vendor. I authorize the State to verify that all information provided in this registration, in bidding and contracting documents, and any attachments or supplement documents and processes are accurate. | ☐ YES ☐ NO |
| - Response to State Requests |  |
| Bidder agrees to respond, by established deadlines, to all requests from the State including, but not limited to, clarification requests, notices of deficiency, and proposed changes to Contract Terms. | ☐ YES ☐ NO |

# Standard Contract Terms

MANDATORY DOCUMENT

Complete and attach to proposal in SIGMA VSS

This STANDARD CONTRACT (“Contract”) is agreed to between the State of Michigan (the “State”) and [Insert Company Name] (“Contractor”), a [Insert State & Entity Status, e.g., a Michigan corporation or a Texas limited liability company]. This Contract is effective on April 14, 2026 (“Effective Date”), and unless terminated, will expire on April 13, 2031 (the “Term”).

This Contract may be renewed for up to FIVE (5) 1-Year Options to Renew.  Renewal is at the sole discretion of the State and will automatically extend the Term of this Contract. The State will document its exercise of renewal options via Contract Change Notice.

The parties agree as follows:

- Duties of Contractor. Contractor must perform the services and provide the deliverables (the “Contract Activities”) described in a Statement of Work, the initial Statement of Work is attached as Schedule A – Statement of Work. An obligation to provide delivery of any commodity is considered a service and is a Contract Activity.

Contractor must furnish all labor, equipment, materials, and supplies necessary for the performance of the Contract Activities unless otherwise specified in a Statement of Work.

Contractor must: (a) perform the Contract Activities in a timely, professional, safe, and workmanlike manner consistent with standards in the trade, profession, or industry; (b) meet or exceed the performance and operational standards, and specifications of the Contract; (c) provide all Contract Activities in good quality, with no material defects; (d) not interfere with the State’s operations; (e) obtain and maintain all necessary licenses, permits or other authorizations necessary for the performance of the Contract; (f) cooperate with the State, including the State’s quality assurance personnel, and any third party to achieve the objectives of the Contract; (g) return to the State any State-furnished equipment or other resources in the same condition as when provided when no longer required for the Contract;  (h) assign to the State any claims resulting from state or federal antitrust violations to the extent that those violations concern materials or services supplied by third parties toward fulfillment of the Contract; (i) comply with all State physical and IT security policies and standards which will be made available upon request; and (j) provide the State priority in performance of the Contract except as mandated by federal disaster response requirements. Any breach under this paragraph is considered a material breach.

Contractor must also be clearly identifiable while on State property by wearing identification issued by the State and clearly identify themselves whenever contacting the State.

- Notices. All notices and other communications required or permitted under this Contract must be in writing and will be considered given and received: (a) when verified by written receipt if sent by courier; (b) when actually received if sent by mail without verification of receipt; or (c) when verified by automated receipt or electronic logs if sent by facsimile or email.

| If to State: | If to Contractor: |
| --- | --- |
| Lisa Crozier-Green 525 West Allegan, Stabenow Building, 3rd Floor Lansing, MI 48933 CrozierGreenL@michigan.gov 517-388-6626 | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Contract Administrator. The Contract Administrator, or the individual duly authorized for each party, is the only person authorized to modify any terms of this Contract, and approve and execute any change under this Contract (each a “Contract Administrator”):

| State: | Contractor: |
| --- | --- |
| Lisa Crozier-Green 525 West Allegan, Stabenow Building, 3rd Floor Lansing, MI 48933 CrozierGreenL@michigan.gov 517-388-6626 | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Program Manager. The Program Manager for each party will monitor and coordinate the day-to-day activities of the Contract (each a “Program Manager”):

| State: | Contractor: |
| --- | --- |
| t/b/d | [Name] [Street Address] [City, State, Zip] [Email] [Phone] |

- Performance Guarantee. Contractor must at all times have financial resources sufficient, in the opinion of the State, to ensure performance of the Contract and must provide proof upon request. The State may require a performance bond (as specified in a Statement of Work) if, in the opinion of the State, it will ensure performance of the Contract.

- Insurance Requirements.

- General Requirements. Contractor, at its sole expense, must maintain the insurance coverage as specified herein for the duration of the Term. Minimum limits may be satisfied by any combination of primary liability, umbrella or excess liability, and self-insurance coverage. To the extent damages are covered by any required insurance, Contractor waives all rights against the State for such damages. Failure to maintain required insurance does not limit this waiver.

- Qualification of Insurers. Except for self-insured coverage, all policies must be written by an insurer with an A.M. Best rating of A- VII or higher unless otherwise approved by DTMB Enterprise Risk Management.

- Primary and Non-Contributory Coverage. All policies for which the State of Michigan is required to be named as an additional insured must be on a primary and non-contributory basis.

- Claims-Made Coverage. If any required policies provide claims-made coverage, Contractor must:

  - Maintain coverage and provide evidence of coverage for at least 3 years after the later of the expiration or termination of the Contract or the completion of all its duties under the Contract;

  - Purchase extended reporting coverage for a minimum of 3 years after completion of work if coverage is cancelled or not renewed, and not replaced with another claims-made policy form with a retroactive date prior to the Effective Date of this Contract

- Proof of Insurance

  - Insurance certificates showing evidence of coverage as required herein must be submitted to the Contract Administrator within 10 days of the contract execution date.

  - Renewal insurance certificates must be provided on annual basis or as otherwise commensurate with the effective dates of coverage for any insurance required herein.

  - Insurance certificates must be in the form of a standard ACORD Insurance Certificate unless otherwise approved by DTMB Enterprise Risk Management.

  - All insurance certificates must clearly identify the Contract Number (e.g., notated under the Description of Operations on an ACORD form).

  - The State may require additional proofs of insurance or solvency, including but not limited to policy declarations, policy endorsements, policy schedules, self-insured certification or authorization, and audited financial statements.

  - In the event any required coverage is cancelled or not renewed, Contractor must provide written notice to the Contract Administrator no later than 5 business days following such cancellation or nonrenewal.

- Subcontractors. Contractor is responsible for ensuring its subcontractors, if any, carry and maintain insurance coverage as applicable to the subcontracted service(s).

- Limits of Coverage & Specific Endorsements. (See Table 6.1 Below)

TABLE 6.1

| Required Limits | Additional Requirements |
| --- | --- |
| Commercial General Liability Insurance |  |
| Minimum Limits: $1,000,000 Each Occurrence $1,000,000 Personal & Advertising Injury $2,000,000 Products/Completed Operations $2,000,000 General Aggregate | Contractor must have their policy endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds using endorsement CG 20 10 11 85, or both CG 20 10 12 19 and CG 20 37 12 19. |
| Umbrella or Excess Liability Insurance |  |
| Minimum Limits: $5,000,000 General Aggregate | Contractor must have their policy follow form. |
| Automobile Liability Insurance |  |
| Minimum Limits: $1,000,000 Per Accident | Contractor must have their policy: (1) endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds; and (2) include Hired and Non-Owned Automobile coverage. |
| Workers' Compensation Insurance |  |
| Minimum Limits: Coverage according to applicable laws governing work activities. | Waiver of subrogation, except where waiver is prohibited by law. |
| Employers Liability Insurance |  |
| Minimum Limits: $500,000 Each Accident $500,000 Each Employee by Disease $500,000 Aggregate Disease |  |

- Non-Waiver. This Section 6 is not intended to and is not to be construed in any manner as waiving, restricting or limiting the liability of either party for any obligations under this Contract, including any provisions hereof requiring Contractor to indemnify, defend and hold harmless the State.

- Relationship of the Parties. The relationship between the parties is that of independent contractors. Contractor, its employees, and agents will not be considered employees of the State. No partnership or joint venture relationship is created by virtue of this Contract. Contractor, and not the State, is responsible for the payment of wages, benefits and taxes of Contractor’s employees and any subcontractors. Prior performance does not modify Contractor’s status as an independent contractor. Neither party has authority to contract for nor bind the other party in any manner whatsoever.

Intellectual Property Rights. If a Statement of Work requires Contractor to create any intellectual property, Contractor hereby acknowledges that the State is and will be the sole and exclusive owner of all rights, title, and interest in the Contract Activities and all associated intellectual property rights, if any. Such Contract Activities are works made for hire as defined in Section 101 of the Copyright Act of 1976. To the extent any Contract Activities and related intellectual property do not qualify as works made for hire under the Copyright Act, Contractor will, and hereby does, immediately on its creation, assign, transfer and otherwise convey to the State, irrevocably and in perpetuity, throughout the universe, all right, title and interest in and to the Contract Activities, including all intellectual property rights therein.

- Subcontracting. Contractor may not delegate any of its obligations under the Contract without the prior written approval of the State. Contractor must notify the State at least 90 calendar days before the proposed delegation and provide the State any information it requests to determine whether the delegation is in its best interest. If approved, Contractor must: (a) be the sole point of contact regarding all contractual matters, including payment and charges for all Contract Activities; (b) make all payments to the subcontractor; and (c) incorporate the terms and conditions contained in this Contract in any subcontract with a subcontractor. Contractor remains responsible for the completion of the Contract Activities, compliance with the terms of this Contract, and the acts and omissions of the subcontractor. The State, in its sole discretion, may require the replacement of any subcontractor.

- Staffing. The State’s Contract Administrator may require Contractor to remove or reassign personnel providing services by providing a notice to Contractor.

- Background Checks. Pursuant to Michigan law, all agencies subject to IRS Pub. 1075 are required to ask the Michigan State Police to perform fingerprint background checks on all employees, including Contractor and Subcontractor employees, who may have access to any database of information maintained by the federal government that contains confidential or personal information, including, but not limited to, federal tax information. Further, pursuant to Michigan law, any agency described above is prohibited from providing Contractors or Subcontractors with the result of such background check. For more information, please see Michigan Public Act 427 of 2018. Upon request, or as may be specified in a Statement of Work, Contractor must perform background checks on all employees and subcontractors and its employees prior to their assignment. The scope is at the discretion of the State and documentation must be provided as requested. Contractor is responsible for all costs associated with the requested background checks. The State, in its sole discretion, may also perform background checks.

- Assignment. Contractor may not assign this Contract to any other party without the prior approval of the State. Upon notice to Contractor, the State, in its sole discretion, may assign in whole or in part, its rights or responsibilities under this Contract to any other party. If the State determines that a novation of the Contract to a third party is necessary, Contractor will agree to the novation and provide all necessary documentation and signatures.

- Change of Control. Contractor will notify the State within 30 days of any public announcement or otherwise once legally permitted to do so, of a change in Contractor’s organizational structure or ownership. For purposes of this Contract, a change in control means any of the following: (a) a sale of more than 50% of Contractor’s stock; (b) a sale of substantially all of Contractor’s assets; (c) a change in a majority of Contractor’s board members; (d) consummation of a merger or consolidation of Contractor with any other entity; (e) a change in ownership through a transaction or series of transactions; (f) or the board (or the stockholders) approves a plan of complete liquidation. A change of control does not include any consolidation or merger effected exclusively to change the domicile of Contractor, or any transaction or series of transactions principally for bona fide equity financing purposes.

In the event of a change of control, Contractor must require the successor to assume this Contract and all of its obligations under this Contract.

- Ordering.  Contractor is not authorized to begin performance until receipt of authorization as identified in a Statement of Work.

- Acceptance. Contract Activities are subject to inspection and testing by the State within 30 calendar days of the State’s receipt of them (“State Review Period”), unless otherwise provided in a Statement of Work. If the Contract Activities are not fully accepted by the State, the State will notify Contractor by the end of the State Review Period that either: (a) the Contract Activities are accepted but noted deficiencies must be corrected; or (b) the Contract Activities are rejected. If the State finds material deficiencies, it may: (i) reject the Contract Activities without performing any further inspections; (ii) demand performance at no additional cost; or (iii) terminate this Contract in accordance with Section 24, Termination for Cause.

Within 10 business days from the date of Contractor’s receipt of notification of acceptance with deficiencies or rejection of any Contract Activities, Contractor must cure, at no additional cost, the deficiency and deliver unequivocally acceptable Contract Activities to the State. If acceptance with deficiencies or rejection of the Contract Activities impacts the content or delivery of other non-completed Contract Activities, the parties’ respective Program Managers must determine an agreed to number of days for re-submission that minimizes the overall impact to the Contract. However, nothing herein affects, alters, or relieves Contractor of its obligations to correct deficiencies in accordance with the time response standards set forth in this Contract.

If Contractor is unable or refuses to correct the deficiency within the time response standards set forth in this Contract, the State may cancel the order in whole or in part. The State, or a third party identified by the State, may perform the Contract Activities and recover the difference between the cost to cure and the Contract price plus an additional 10% administrative fee.

- Delivery.  Contractor must deliver all Contract Activities F.O.B. destination, within the State premises with transportation and handling charges paid by Contractor, unless otherwise specified in a Statement of Work. All containers and packaging become the State’s exclusive property upon acceptance.

- Risk of Loss and Title.  Until final acceptance, title and risk of loss or damage to Contract Activities remains with Contractor. Contractor is responsible for filing, processing, and collecting all damage claims. The State will record and report to Contractor any evidence of visible damage. If the State rejects the Contract Activities, Contractor must remove them from the premises within 10 calendar days after notification of rejection. The risk of loss of rejected or non-conforming Contract Activities remains with Contractor. Rejected Contract Activities not removed by Contractor within 10 calendar days will be deemed abandoned by Contractor, and the State will have the right to dispose of it as its own property. Contractor must reimburse the State for costs and expenses incurred in storing or effecting removal or disposition of rejected Contract Activities.

- Warranty Period.  The warranty period, if applicable, for Contract Activities is a fixed period commencing on the date specified in a Statement of Work. If the Contract Activities do not function as warranted during the warranty period, the State may return such non-conforming Contract Activities to the Contractor for a full refund.

- Invoices and Payment. Invoices must conform to the requirements communicated from time-to-time by the State. All undisputed amounts are payable within 45 days of the State’s receipt. Contractor may only charge for Contract Activities provided as specified in a Statement of Work. Invoices must include an itemized statement of all charges. The State is exempt from federal excise tax, state, and local sales taxes, and use taxes if the Contract Activities purchased under this Contract are for the State’s exclusive use. Contractor will not include the collection of taxes for which the State is exempt in any invoices or payments related to this Contract. The State is not responsible for taxes imposed or assessed on Contractor.

The State has the right to withhold payment of any disputed amounts until the parties agree as to the validity of the disputed amount. The State will notify Contractor of any dispute within a reasonable time. Payment by the State will not constitute a waiver of any rights as to Contractor’s continuing obligations, including claims for deficiencies or substandard Contract Activities. Contractor’s acceptance of final payment by the State constitutes a waiver of all claims by Contractor against the State for payment under this Contract, other than those claims previously filed in writing on a timely basis and still disputed.

The State will only disburse payments under this Contract through Electronic Funds Transfer (EFT). Contractor must register with the State at http://www.michigan.gov/SIGMAVSS to receive electronic fund transfer payments. If Contractor does not register, the State is not liable for failure to provide payment. Without prejudice to any other right or remedy it may have, the State reserves the right to set off at any time any amount then due and owing to it by Contractor against any amount payable by the State to Contractor under this Contract.

Excluding federal government charges and terms, Contractor warrants and agrees that each of the fees, economic or product terms or warranties granted pursuant to this Contract are comparable to or better than the equivalent fees, economic or product term or warranty being offered to any commercial or government customer (including any public educational institution within the State of Michigan) of Contractor.  If Contractor enters into any arrangements with another customer of Contractor to provide the products or services, available under this Contract, under more favorable prices, as the prices may be indicated on Contractor’s current U.S. and International price list or comparable document, then this Contract will be deemed amended as of the date of such other arrangements to incorporate those more favorable prices, and Contractor will immediately notify the State of such fee and formally memorialize the new pricing in a change notice.

- Liquidated Damages.  Liquidated damages, if applicable, will be assessed as described in a Statement of Work. The parties understand and agree that any liquidated damages (which includes but is not limited to applicable credits) set forth in this Contract are reasonable estimates of the State’s damages in accordance with applicable law. The parties acknowledge and agree that Contractor could incur liquidated damages for more than 1 event. The assessment of liquidated damages will not constitute a waiver or release of any other remedy the State may have under this Contract for Contractor’s breach of this Contract, including without limitation, the State’s right to terminate this Contract for cause under Section 24 and the State will be entitled in its discretion to recover actual damages caused by Contractor’s failure to perform its obligations under this Contract.  However, the State will reduce such actual damages by the amounts of liquidated damages received for the same events causing the actual damages.  Amounts due the State as liquidated damages may be set off against any fees payable to Contractor under this Contract, or the State may bill Contractor as a separate item and Contractor will promptly make payments on such bills.

- Stop Work Order. The State may suspend any or all activities under the Contract at any time. The State will provide Contractor a written stop work order detailing the suspension. Contractor must comply with the stop work order upon receipt. Within 90 calendar days, or any longer period agreed to by Contractor, the State will either: (a) issue a notice authorizing Contractor to resume work, or (b) terminate the Contract or delivery order. The State will not pay for Contract Activities, Contractor’s lost profits, or any additional compensation during a stop work period.

- Termination for Cause. (a) The State may terminate this Contract for cause, in whole or in part, if Contractor, as determined by the State: (i) endangers the value, integrity, or security of any facility, data, or personnel; (ii) becomes insolvent, petitions for bankruptcy court proceedings, or has an involuntary bankruptcy proceeding filed against it by any creditor; (iii) engages in any conduct that may expose the State to liability; (iv) breaches any of its material duties or obligations under this Contract; or (v) fails to cure a breach within the time stated by the State in a notice of breach, if in its sole discretion the State has chosen to provide a time to cure. Any reference to specific breaches being material breaches within this Contract will not be construed to mean that other breaches are not material.

(b) If the State terminates this Contract under this Section, the State will issue a termination notice specifying whether Contractor must: (i) cease performance immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due to Contractor for Contract Activities accepted by the State under this Contract or (ii) continue to perform for a specified period. If it is later determined that Contractor was not in breach of the Contract, the termination will be deemed to have been a Termination for Convenience, effective as of the same date, and the rights and obligations of the parties will be limited to those provided in Section 25, Termination for Convenience.

The State will only pay for amounts due to Contractor for Contract Activities accepted by the State on or before the date of termination, subject to the State’s right to set off any amounts owed by the Contractor for the State’s reasonable costs in terminating this Contract. Contractor must promptly reimburse to the State any fees prepaid by the State prorated to the date of such termination, including any prepaid fees. The Contractor must pay all reasonable costs incurred by the State in terminating this Contract for cause, including administrative costs, attorneys’ fees, court costs, transition costs, and any costs the State incurs to procure the Contract Activities from other sources.

Termination for Convenience. The State may immediately terminate this Contract in whole or in part without penalty and for any reason or no reason, including but not limited to, appropriation or budget shortfalls. The termination notice will specify whether Contractor must: (a) cease performance of the Contract Activities immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due Contractor for Contract Activities accepted by the State under this Contract, or (b) continue to perform the Contract Activities in accordance with Section 26, Transition Responsibilities. If the State terminates this Contract for convenience, the State will pay all reasonable costs, as determined by the State, for State approved Transition Responsibilities to the extent the funds are available.

- Transition Responsibilities. Upon termination or expiration of this Contract for any reason, Contractor must, for a period of time specified by the State (not to exceed 90 calendar days), provide all reasonable transition assistance requested by the State, to allow for the expired or terminated portion of the Contract Activities to continue without interruption or adverse effect, and to facilitate the orderly transfer of such Contract Activities to the State or its designees. Such transition assistance may include, but is not limited to: (a) continuing to perform the Contract Activities at the established Contract rates; (b) taking all reasonable and necessary measures to transition performance of the work, including all applicable Contract Activities, training, equipment, software, leases, reports and other documentation, to the State or the State’s designee;  (c) transferring title in and delivering to the State, at the State’s discretion, all completed or partially completed deliverables prepared under this Contract as of the Contract termination date; and (d) preparing an accurate accounting from which the State and Contractor may reconcile all outstanding accounts (collectively, “Transition Responsibilities”). This Contract will automatically be extended through the end of the transition period.

- Return of State Property. Upon termination or expiration of this Contract for any reason, Contractor must take all necessary and appropriate steps, or such other action as the State may direct, to preserve, maintain, protect, or return to the State all materials, data, property, and confidential information provided directly or indirectly to the Contractor by any entity, agent, vendor, or employee of the State.

- Indemnification. Contractor must defend, indemnify and hold the State, its departments, divisions, agencies, offices, commissions, officers, and employees harmless, without limitation, from and against any and all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to: (a) any breach by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable) of any of the promises, agreements, representations, warranties, or insurance requirements contained in this Contract; (b) any infringement, misappropriation, or other violation of any intellectual property right or other right of any third party; (c) any bodily injury, death, or damage to real or tangible personal property occurring wholly or in part due to action or inaction by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable); and (d) any acts or omissions of Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable).

The State will notify Contractor in writing if indemnification is sought; however, failure to do so will not relieve Contractor, except to the extent that Contractor is materially prejudiced. Contractor must, to the satisfaction of the State, demonstrate its financial ability to carry out these obligations.

The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, at its own cost and expense, if the State deems necessary. Contractor will not, without the State’s prior written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding.

Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

The State is constitutionally prohibited from indemnifying Contractor or any third parties.

- Infringement Remedies. If, in either party’s opinion, any piece of equipment, software, commodity, or service supplied by Contractor or its subcontractors, or its operation, use or reproduction, is likely to become the subject of a copyright, patent, trademark, or trade secret infringement claim, Contractor must, at its expense: (a) procure for the State the right to continue using the equipment, software, commodity, or service, or if this option is not reasonably available to Contractor, (b) replace or modify the same so that it becomes non-infringing; or (c) accept its return by the State with appropriate credits to the State against Contractor’s charges and reimburse the State for any losses or costs incurred as a consequence of the State ceasing its use and returning it.

- Limitation of Liability and Disclaimer of Damages. IN NO EVENT WILL THE STATE’S AGGREGATE LIABILITY TO CONTRACTOR UNDER THIS CONTRACT, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT, NEGLIGENCE, STRICT LIABILITY OR BY STATUTE OR OTHERWISE, FOR ANY CLAIM RELATED TO OR ARISING UNDER THIS CONTRACT, EXCEED THE MAXIMUM AMOUNT OF FEES PAYABLE UNDER THIS CONTRACT. The State is not liable for consequential, incidental, indirect, or special damages, regardless of the nature of the action.

- Disclosure of Litigation, or Other Proceeding. Contractor must notify the State within 14 calendar days of receiving notice of any litigation, investigation, arbitration, or other proceeding (collectively, “Proceeding”) involving Contractor, a subcontractor, or an officer or director of Contractor or subcontractor, that arises during the term of the Contract, including: (a) a criminal Proceeding; (b) a parole or probation Proceeding; (c) a Proceeding under the Sarbanes-Oxley Act; (d) a civil Proceeding involving: (1) a claim that might reasonably be expected to adversely affect Contractor’s viability or financial stability; or (2) a governmental or public entity’s claim or written allegation of fraud; or (3) any complaint filed in a legal or administrative proceeding alleging the Contractor or its subcontractors discriminated against its employees, subcontractors, vendors, or suppliers during the term of this Contract; or (e) a Proceeding involving any license that Contractor is required to possess in order to perform under this Contract.

- Non-Disclosure of Confidential Information. The parties acknowledge that each party may be exposed to or acquire communication or data of the other party that is confidential, privileged communication not intended to be disclosed to third parties.

  - Meaning of Confidential Information. For the purposes of this Contract, the term “Confidential Information” means all information and documentation of a party that: (a) has been marked “confidential” or with words of similar meaning, at the time of disclosure by such party; (b) if disclosed orally or not marked “confidential” or with words of similar meaning, was subsequently summarized in writing by the disclosing party and marked “confidential” or with words of similar meaning; or, (c) should reasonably be recognized as confidential information of the disclosing party. The term “Confidential Information” does not include any information or documentation that was or is: (a) subject to disclosure under the Michigan Freedom of Information Act (FOIA); (b) already in the possession of the receiving party without an obligation of confidentiality; (c) developed independently by the receiving party, as demonstrated by the receiving party, without violating the disclosing party’s proprietary rights; (d) obtained from a source other than the disclosing party without an obligation of confidentiality; or, (e) publicly available when received, or thereafter became publicly available (other than through any unauthorized disclosure by, through, or on behalf of, the receiving party). For purposes of this Contract, in all cases and for all matters, State Data is deemed to be Confidential Information.

  - Obligation of Confidentiality. The parties agree to hold all Confidential Information in strict confidence and not to copy, reproduce, sell, transfer, or otherwise dispose of, give or disclose such Confidential Information to third parties other than employees, agents, or subcontractors of a party who have a need to know in connection with this Contract or to use such Confidential Information for any purposes whatsoever other than the performance of this Contract. The parties agree to advise and require their respective employees, agents, and subcontractors of their obligations to keep all Confidential Information confidential. Disclosure to a subcontractor is permissible where: (a) use of a subcontractor is authorized under this Contract; (b) the disclosure is necessary or otherwise naturally occurs in connection with work that is within the subcontractor's responsibilities; and (c) Contractor obligates the subcontractor in a written contract to maintain the State's Confidential Information in confidence. At the State's request, any employee of Contractor or any subcontractor may be required to execute a separate agreement to be bound by the provisions of this Section.

  - Cooperation to Prevent Disclosure of Confidential Information. Each party must use its best efforts to assist the other party in identifying and preventing any unauthorized use or disclosure of any Confidential Information. Without limiting the foregoing, each party must advise the other party immediately in the event either party learns or has reason to believe that any person who has had access to Confidential Information has violated or intends to violate the terms of this Contract and each party will cooperate with the other party in seeking injunctive or other equitable relief against any such person.

  - Remedies for Breach of Obligation of Confidentiality. Each party acknowledges that breach of its obligation of confidentiality may give rise to irreparable injury to the other party, which damage may be inadequately compensable in the form of monetary damages. Accordingly, a party may seek and obtain injunctive relief against the breach or threatened breach of the foregoing undertakings, in addition to any other legal remedies which may be available, to include, in the case of the State, at the sole election of the State, the immediate termination, without liability to the State, of this Contract or any Statement of Work corresponding to the breach or threatened breach.

  - Surrender of Confidential Information upon Termination. Upon termination of this Contract or a Statement of Work, in whole or in part, each party must, within 5 calendar days from the date of termination, return to the other party any and all Confidential Information received from the other party, or created or received by a party on behalf of the other party, which are in such party’s possession, custody, or control; provided, however, that Contractor must return State Data to the State following the timeframe and procedure described further in this Contract. Should Contractor or the State determine that the return of any Confidential Information is not feasible, such party must destroy the Confidential Information and must certify the same in writing within 5 calendar days from the date of termination to the other party. However, the State’s legal ability to destroy Contractor data may be restricted by its retention and disposal schedule, in which case Contractor’s Confidential Information will be destroyed after the retention period expires.

- Records Maintenance, Inspection, Examination, and Audit. Pursuant to MCL 18.1470, the State or its designee may audit Contractor to verify compliance with this Contract. Contractor must retain and provide to the State or its designee and the auditor general upon request, all records related to the Contract through the term of the Contract and for 4 years after the latter of termination, expiration, or final payment under this Contract or any extension (“Audit Period”). If an audit, litigation, or other action involving the records is initiated before the end of the Audit Period, Contractor must retain the records until all issues are resolved. Within 10 calendar days of providing notice, the State and its authorized representatives or designees have the right to enter and inspect Contractor's premises or any other places where Contract Activities are being performed, and examine, copy, and audit all records related to this Contract. Contractor must cooperate and provide reasonable assistance. If financial errors are revealed, the amount in error must be reflected as a credit or debit on subsequent invoices until the amount is paid or refunded. Any remaining balance at the end of the Contract must be paid or refunded within 45 calendar days.  This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Representations and Warranties. Contractor represents and warrants: (a) Contractor is the owner or licensee of any Contract Activities that it licenses, sells, or develops and Contractor has the rights necessary to convey title, ownership rights, or licensed use; (b) all Contract Activities are delivered free from any security interest, lien, or encumbrance and will continue in that respect; (c) the Contract Activities will not infringe the patent, trademark, copyright, trade secret, or other proprietary rights of any third party; (d) Contractor must assign or otherwise transfer to the State or its designee any manufacturer's warranty for the Contract Activities; (e) the Contract Activities are merchantable and fit for the specific purposes identified in the Contract; (f) the Contract signatory has the authority to enter into this Contract; (g) all information furnished by Contractor in connection with the Contract fairly and accurately represents Contractor's business, properties, finances, and operations as of the dates covered by the information, and Contractor will inform the State of any material adverse changes;(h) all information furnished and representations made in connection with the award of this Contract is true, accurate, and complete, and contains no false statements or omits any fact that would make the information misleading; and that (i) Contractor is neither currently engaged in nor will engage in the boycott of a person based in or doing business with a strategic partner as described in 22 USC 8601 to 8606. A breach of this Section is considered a material breach of this Contract, which entitles the State to terminate this Contract under Section 24, Termination for Cause.

- Conflicts and Ethics. Contractor will uphold high ethical standards and is prohibited from: (a) holding or acquiring an interest that would conflict with this Contract; (b) doing anything that creates an appearance of impropriety with respect to the award or performance of the Contract; (c) attempting to influence or appearing to influence any State employee by the direct or indirect offer of anything of value; or (d) paying or agreeing to pay any person, other than employees and consultants working for Contractor, any consideration contingent upon the award of the Contract. Contractor must immediately notify the State of any violation or potential violation of these standards. This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Compliance with Laws. Contractor must comply with all federal, state and local laws, rules and regulations.

- Prevailing Wage Act Statutory Provision. Contractor must comply with prevailing wage requirements, to the extent applicable to this Contract. As required by MCL 408.1112, if the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, construction mechanics (as defined in MCL 408.1101 (b)) are intended beneficiaries of the contractual prevailing wage, fringe benefit, and nondiscrimination nonretaliation requirements of the Contract. Any construction mechanic aggrieved by the failure of a Contractor or subcontractor to pay prevailing wages or benefits as specified in this Contract, or by a violation of MCL 408.1107, in addition to any other remedies provided in Public Act 10 of 2023 or by law, may bring an action in a court of competent jurisdiction against the Contractor or subcontractor for damages or injunctive relief and may be awarded reinstatement or other appropriate relief, and all damages sustained, together with actual costs and attorney fees at trial and on appeal. If the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, the rates of wages and fringe benefits to be paid to each class of construction mechanic (as defined in MCL 408.1101 (b)) by Contractor and subcontractors must not be less than the wage and fringe benefit rates prevailing in the locality in which the work is performed.

- Nondiscrimination. Under the Elliott-Larsen Civil Rights Act, 1976 PA 453, MCL 37.2101, et seq., the Persons with Disabilities Civil Rights Act, 1976 PA 220, MCL 37.1101, et seq., and Executive Directive 2019-09, Contractor and its subcontractors agree not to discriminate against an employee or applicant for employment with respect to hire, tenure, terms, conditions, or privileges of employment, or a matter directly or indirectly related to employment, because of race, color, religion, national origin, age, sex, sexual orientation, gender identity or expression, height, weight, marital status, partisan considerations, any mental or physical disability, or genetic information that is unrelated to the person’s ability to perform the duties of a particular job or position. Breach of this Section is a material breach of this Contract.

- Unfair Labor Practice. Under MCL 423.324, the State may void this Contract if the name of the Contractor, or the name of a subcontractor, manufacturer, or supplier of the Contractor, subsequently appears on the Unfair Labor Practice register compiled under MCL 423.322.

- Governing Law. This Contract is governed, construed, and enforced in accordance with Michigan law, excluding choice-of-law principles. Contractor waives any objections, such as lack of personal jurisdiction or forum non conveniens. Contractor must appoint an agent in Michigan to receive service of process.

- Non-Exclusivity. Nothing contained in this Contract is intended nor is to be construed as creating any requirements contract with Contractor, nor does it provide Contractor with a right of first refusal for any future work. This Contract does not restrict the State or its agencies from acquiring similar, equal, or like Contract Activities from other sources.

- Force Majeure. Neither party will be in breach of this Contract because of any failure arising from any disaster or acts of god that are beyond their control and without their fault or negligence. Each party will use commercially reasonable efforts to resume performance. Contractor will not be relieved of a breach or delay caused by its subcontractors. If immediate performance is necessary to ensure public health and safety, the State may immediately contract with a third party.

- Dispute Resolution. The parties will endeavor to resolve any Contract dispute in accordance with this provision. The dispute will be referred to the parties' respective Contract Administrators or Program Managers. Such referral must include a description of the issues and all supporting documentation. The parties must submit the dispute to a senior executive if unable to resolve the dispute within 15 business days. The parties will continue performing while a dispute is being resolved, unless the dispute precludes performance. A dispute involving payment does not preclude performance.

Litigation to resolve the dispute will not be instituted until after the dispute has been elevated to the parties’ senior executive and either concludes that resolution is unlikely or fails to respond within 15 business days. The parties are not prohibited from instituting formal proceedings: (a) to avoid the expiration of statute of limitations period; (b) to preserve a superior position with respect to creditors; or (c) where a party makes a determination that a temporary restraining order or other injunctive relief is the only adequate remedy. This Section does not limit the State’s right to terminate the Contract.

- Media Releases. News releases (including promotional literature and commercial advertisements) pertaining to the Contract or project to which it relates must not be made without the prior written approval of the State, and then only in accordance with the explicit written instructions of the State.

- Schedules. All Schedules and Exhibits that are referenced herein and attached hereto are hereby incorporated by reference. The following Schedules are attached hereto and incorporated herein:

| Document Title | Document Description |
| --- | --- |
| Schedule A | Statement of Work |
| Schedule B | Pricing |
| Schedule C | Prevailing Wage Rate Schedule |

- Entire Agreement and Order of Precedence. This Contract, which includes Statement of Work, and schedules and exhibits, is the entire agreement of the parties related to the Contract Activities. This Contract supersedes and replaces all previous understandings and agreements between the parties for the Contract Activities. If there is a conflict between documents, the order of precedence is: (a) first, this Contract, excluding its schedules, exhibits, and Statement of Work; (b) second, Statement of Work as of the Effective Date; and (c) third, schedules expressly incorporated into this Contract as of the Effective Date. NO TERMS ON CONTRACTOR’S INVOICES, ORDERING DOCUMENTS, WEBSITE, BROWSE-WRAP, SHRINK-WRAP, CLICK-WRAP, CLICK-THROUGH OR OTHER NON-NEGOTIATED TERMS AND CONDITIONS PROVIDED WITH ANY OF THE CONTRACT ACTIVITIES, OR DOCUMENTATION HEREUNDER, EVEN IF ATTACHED TO THE STATE’S DELIVERY OR PURCHASE ORDER, WILL CONSTITUTE A PART OR AMENDMENT OF THIS CONTRACT OR IS BINDING ON THE STATE OR ANY AUTHORIZED USER FOR ANY PURPOSE. ALL SUCH OTHER TERMS AND CONDITIONS HAVE NO FORCE AND EFFECT AND ARE DEEMED REJECTED BY THE STATE AND THE AUTHORIZED USER, EVEN IF ACCESS TO OR USE OF THE CONTRACT ACTIVITIES REQUIRES AFFIRMATIVE ACCEPTANCE OF SUCH TERMS AND CONDITIONS.

- Severability. If any part of this Contract is held invalid or unenforceable, by any court of competent jurisdiction, that part will be deemed deleted from this Contract and the severed part will be replaced by agreed upon language that achieves the same or similar objectives. The remaining Contract will continue in full force and effect.

- Waiver. Failure to enforce any provision of this Contract will not constitute a waiver.

- Survival.  Any right, obligation or condition that, by its express terms or nature and context is intended to survive, will survive the termination or expiration of this Contract; such rights, obligations, or conditions include, but are not limited to, those related to transition responsibilities; indemnification; disclaimer of damages and limitations of liability; State Data; non-disclosure of Confidential Information; representations and warranties; insurance and bankruptcy.

- Contract Modification. This Contract may not be amended except by signed agreement between the parties (a “Contract Change Notice”). Notwithstanding the foregoing, no subsequent Statement of Work or Contract Change Notice executed after the Effective Date will be construed to amend this Contract unless it specifically states its intent to do so and cites the section or sections amended.

- Accessibility Requirement. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) (hereinafter “Digital Deliverables”), must conform to the accessibility standards provided in the SOM Digital Standards, located at https://www.michigan.gov/standards (the “Digital Accessibility Standards”). Throughout the Term of the Contract, Contractor must: (a) ensure that no changes made by Contractor to any Digital Deliverables will have any adverse effect on conformance to the Digital Accessibility Standards; and (b) comply with plans and timelines approved by the State to remediate issues and achieve conformance with the Digital Accessibility Standards in the event of any deficiencies, at its sole cost and expense.

# Schedule A – Statement of Work

Department of Natural Resources

Parks and Recreation Division

Natural Play and Learning Space (NPALS)

Request for Proposal No. 260000001239

MANDATORY DOCUMENT

Required for proposal evaluation

Complete and attach to proposal in SIGMA VSS

This schedule identifies the anticipated requirements of any Contract resulting from this RFP. The term “Contractor” in this document refers to a bidder responding to this RFP, as well as the Contractor who is awarded the contract. The term “bidder” is used to identify where specific responses to the RFP are required.  The Contractor must respond to each requirement or question and explain how it will fulfill each requirement. Attach any supplemental information and reference appropriately within your response.

Please do not submit proposals for manufactured / prefabricated play equipment.

Please do not submit proposals for manufactured / prefabricated play equipment which incorporate natural materials or which are designed to look like natural objects.

The successful proposal will demonstrate substantial experience creating and installing unique play spaces as outlined in the future DNR Resource Manual for development of NPALS.

BACKGROUND

Michigan State Parks have a unique ability to deliver sensory play and learning experiences. Play in diverse natural spaces helps children learn how to relate to each other and navigate the complexities of life.  When nature is added, play and learning benefits increase dramatically. Playing outdoors, regardless of context, increases the level, duration, and type of physical activity beyond what is possible indoors. At the same time, increased interactions with nature deepens biophilia (love of life), strengthening “nature connectedness” as each generation matures into adulthood.

The Michigan DNR Parks and Recreation Division also regards Natural Play and Learning Spaces (NPALS) as implementing Nature-based Solutions (NbS) to provide physical and mental health benefits to our youngest visitors while fostering learning and appreciation of our state’s most treasured cultural and natural resources.

For purposes of this RFP, a natural play and learning space (NPALS) is defined as “a designated, managed, and designed area in an existing, modified, or regenerated, natural or naturalized outdoor environment where children of all ages and abilities play and learn by engaging with and manipulating diverse natural objects and materials, organisms, and habitats, through fine and gross motor activities.”  State park NPALS sites are existing or regenerated ecosystems.

SCOPE

The Michigan Department of Natural Resources Parks and Recreation Division (PRD) is seeking a Michigan-based construction company with extensive experience sourcing, creating, and installing natural play and learning spaces (NPALS) for units in the PRD system.

Manufactured / prefabricated playground equipment including, but not limited to, playground equipment designed / manufactured to look like natural objects (artificial trees, stones, animals, reptiles, etc.) is outside the scope of this RFP and will not be accepted.

Each installation will require a unique site-specific approach using the DNR NPALS Resource Manual which is being developed as an implementation guide for the NPALS projects.  The DNR NPALS Resource Manual will be provided to the awarded Contractor.

Every installation will provide design solutions adaptable to local conditions, highlight the unique cultural stories and natural resources of PRD units across state Ecoregions, and offer nature-based activities as a departure from present-day commercially available playground equipment.  For more information on Michigan Ecoregions, refer to Exhibit B.

The goal of this RFP is a FIVE (5) year contract with up to FIVE 1-Year Options to Renew.

- REQUIREMENTS

- The resulting Contract Scope of Work will include unique installations of play spaces which must align with the proposed DNR NPALS Resource Manual for development of NPALS projects.

- The successful proposal will demonstrate substantial experience creating and installing unique play spaces as outlined in the future DNR NPALS Resource Manual for development of NPALS projects.

- The DNR NPALS Resource Manual is currently under development, therefore, proposals submitted must demonstrate a substantial, proven track record of successful play space installations which include, but are not limited to:

- Natural, stockpiled items found on the project site and/or other appropriate local or regional sources will be used as building materials to create customized natural play features and learning spaces which engage children in positive interaction.

- Natural play and learning spaces must meet all accessibility requirements, local or state DLARA building codes, and be built per current ASTM Standards & CPSC Guidelines applicable to NPALS.

- Inclusive and universally designed accessible play features must serve a range of visitor ages and physical, neurological, social, and emotional characteristics and abilities.

- The proposal must demonstrate the Contractor’s familiarity with environment and behavior approach to creating play and learning spaces, including the design principles of “affordance,” “activity setting,” “spatial range,” and “natural play value,” and “nature connectedness” as defined in Exhibit A.

- The proposal must demonstrate prior experience with incorporating interpretive plans which celebrate the cultural and natural resources of a site into playful learning features, planting, and signage for interpretation and general site information.

- The Contractor will provide a maintenance and operations manual based on a risk-benefit protocol for the DNR Project Manager to assure appropriate, outward-facing standards of care, including guidance for assuring hazard-free adventure play through effective project site management / maintenance.

  - GENERAL INFORMATION – NATURAL PLAY AND LEARNING SPACE DEVELOPMENT

- Implementation of NPALS throughout the state will be site-specific.

- As per guidance which aligns NPALS design with each unique unit and ecoregion of the state, so too will the materials be unique and site-specific.

- Funds available for installations will vary by State fiscal year and from unit to unit, therefore, the DNR is unable to predict or guarantee the quantity or breadth of installations that may be implemented over the term of the resulting Contract.

- Installations will be designed based on the unique space and natural features of the installation location, natural materials available on site, and established budget for each project.

- The quantity and size of future projects are unknown at this time; therefore, the awarded Contractor must agree to work in collaboration with PRD staff  to provide a final project budget for each new design concept which will align with the “not to exceed” budget allocated for each project.

- Due to the nature of the projects, it is not possible for bidders to provide hard quotes.  Therefore, proposal pricing must be based on anticipated “Cost Options” for each Level, to provide the DNR with reasonable expectations of budgets required for labor and materials to complete each Level.

- Proposed Cost Options should realistically reflect eventual project costs, based on the specifications provided in this RFP.  The DNR will require final project budgets to fall within 10% (+/-) of the proposed Cost Options.  Variation in project estimates which are more than 10% above  the Cost Option may result in the cancellation of those projects.  Project Budgets which are consistently 10% or more higher than the proposed Cost Option may result in Contract cancellation.  Refer to Section 4 – LEVELS for detail on Level 1, Level 2, and Level 3 requirements and specifications.

  - GENERAL GUIDELINES AND REQUIREMENTS FOR ALL LEVELS

- All projects will be scaled appropriately for the Level and will include natural play and learning space layout and construction to meet objectives of the future DNR NPALS Resource Manual.

- For purposes of this RFP and any resulting Contract, the following definitions will be used:

  - Element – a fundamental or essential part of something, a key ingredient or basic component, a foundational piece.

  - Feature – a prominent, distinctive, or special quality or characteristic, highlighting something for attraction or emphasis, or a specific attribute or attraction of a whole, i.e., a sculpted animal likeness or an interpretive sign along a trail.

- Site Plan Layouts:  All site plan layouts will include, at a minimum:

- Elements:

  - Pathways - ADA accessible path to, and circulation around, play space.

  - External boundary structure (fence, railing, etc.) enclosing the play and learning area to delineate the boundary with limited entrance/exit locations.

  - Interior boundary structures sufficient to enclose/delineate areas for defined age groups or for other purposes.

  - Play and learning activity setting(s).

  - Play component(s).

- Features:

- Interpretive structures, objects or sculptures.

- Interpretive signs.

- A minimum of one Natural Play and Learning Space (NPALS) informational sign for caregivers.

- A minimum of one interpretive feature highlighting the cultural/historic/natural resource character of the region/park unit (sign/marker, interactive sculpture/artwork, etc.)

  - LEVELS

### Level One

      - NPALS Area:  Up to ¼ acre or 10,000 SF of improved play and learning area with at least two  activity settings.

      - DNR estimated project timeline is three months or less.  Additional time may be required for front-end coordination.

      - DNR park staff will assume primarily responsible for building the activity settings based on specifications and details contained in the future DNR NPALS Resource Manual.

      - The Contractor will focus on assistance with layout, collaborate with DNR staff landscape architect and focus on ADA accessible route(s).

- Elements:

- Pathways - ADA accessible path to, and circulation around, play space.

- External boundary structure (fence, railing, etc.) enclosing the play and learning area to delineate the boundary with limited entrance/exit locations.

- Interior boundary structures sufficient to enclose/delineate areas for defined age groups or for other purposes.

- Play and learning activity settings.

- Play components.

- Features:

- Interpretive structures, objects or sculptures.

- Interpretive signs.

- A minimum of one Natural Play and Learning Space (NPALS) informational sign for caregivers.

- A minimum of one interpretive feature highlighting the cultural/historic/natural resource character of the region/park unit (sign/marker, interactive sculpture/artwork, etc.)

- A minimum of one Play and Learning Trail

- A minimum of one, preferably more, small activity settings installed, up to 1,000 SF each, entered from the trail, enclosed, delineated from surroundings.

- A minimum of three project coordination meetings with the DNR Project Manager

  - Kick-off Meeting

  - Owner Layout Review

  - Owner Revised Layout Review

- Project Plan:

- The Contractor will carry out all projects under the direction and control of the DNR Project Manager.

- The Contractor will submit a project plan to the Project Manager for final approval prior to a Delivery Order being issued for each project.

- The Contractor project plan will include:

    - The name and contact information of the Certified Playground Safety Inspector assigned to the project.

    - The name and contact information of the Certified Recreation Installation Specialist (RISC) assigned to the DNR project as the Crew Chief, Site Supervisor, On-Site Project Manager, etc.

    - A list of non-certified employees assigned to the project with notation showing the  CPSI or RISC courses completed by each.

    - A list of the activity settings, elements, and / or features to be included

    - A list of the location-sourced materials to be used for each activity setting, element, and / or feature

    - A list of purchased resources required

    - A project breakdown showing sub-projects, tasks, and timeframes required

- At project completion, the Contractor will provide the DNR Project Manager with a maintenance and operations manual based on a risk-benefit protocol to ensure an appropriate, outward-facing standard of care, including guidance for maintaining hazard-free adventure play through effective project site management / maintenance.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Level 1 Examples:

### Level Two

- NPALS Area:  Up to 1/2 acre of improved play and learning area with at least five activity  settings.

- DNR estimated project timeline is three to five months.  Additional time may be required for front-end coordination.

- The Contractor agrees to assist with layout, collaborate with the DNR staff landscape architect and focus on ADA accessible route(s).

- The Contractor agrees to build the activity settings based on specifications and details contained in the future DNR NPALS Resource Manual.

- Elements:

- Pathways - ADA accessible path to, and circulation around, play space.

- External boundary structure (fence, railing, etc.) enclosing the play and learning area to delineate the boundary with limited entrance/exit locations.

- Interior boundary structures sufficient to enclose/delineate areas for defined age groups or for other purposes.

- Play and learning activity settings.

- Play components.

- Features:

- Interpretive structures, objects or sculptures.

- Interpretive signs.

- A minimum of one Natural Play and Learning Space (NPALS) informational sign for caregivers.

- A minimum of one interpretive feature highlighting the cultural/historic/natural resource character of the region/park unit (sign/marker, interactive sculpture/artwork, etc.)

- A minimum of one Play and Learning Trail

- A minimum of five small activity settings installed, up to 1,000 SF each, entered from the trail, enclosed, delineated from surroundings.

- A minimum of five project coordination meetings with the DNR Project Manager

  - Kick-off Meeting

  - Owner Interpretive Plan Coordination

  - Owner Layout Review

  - Owner Revise Interpretive Plan Coordination

  - Owner Revised Layout Review

- Project Plan:

- The Contractor will carry out all projects under the direction and control of the DNR Project Manager.

- The Contractor will submit a project plan to the Project Manager for final approval prior to a Delivery Order being issued for each project.

- The Contractor project plan will include:

    - The name and contact information of the Certified Playground Safety Inspector assigned to the project.

    - The name and contact information of the Certified Recreation Installation Specialist (RISC) assigned to the DNR project as the Crew Chief, Site Supervisor, On-Site Project Manager, etc.

    - A list of non-certified employees assigned to the project with notation showing the  CPSI or RISC courses completed by each.

    - A list of the activity settings, elements, and / or features to be included

    - A list of the location-sourced materials to be used for each activity setting, element, and / or feature

    - A list of purchased resources required

    - A project breakdown showing sub-projects, tasks, and timeframes required

- At project completion, the Contractor will provide the DNR Project Manager with a maintenance and operations manual based on a risk-benefit protocol to ensure an appropriate, outward-facing standard of care, including guidance for maintaining hazard-free adventure play through effective project site management / maintenance.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Level 2 Examples:

### Level Three

- NPALS Area:  1/2 acre to 1 1/2 -acre of improved play and learning area with six to ten activity settings.

- DNR estimated project timeline is five to eight months.  Additional time may be required for front-end coordination.

- The Contractor agrees to assist with layout, collaborate with the DNR staff landscape architect and focus on ADA accessible route(s).

- The Contractor agrees to build the activity settings based on specifications and details contained in the future DNR NPALS Resource Manual.

- Elements:

- Pathways - ADA accessible path to, and circulation around, play space.

- External boundary structure (fence, railing, etc.) enclosing the play and learning area to delineate the boundary with limited entrance/exit locations.

- Interior boundary structures sufficient to enclose/delineate areas for defined age groups or for other purposes.

- Play and learning activity settings.

- Play components.

- Features:

- Interpretive structures, objects or sculptures.

- Interpretive signs.

- A minimum of one Natural Play and Learning Space (NPALS) informational sign for caregivers.

- A minimum of one interpretive feature highlighting the cultural/historic/natural resource character of the region/park unit (sign/marker, interactive sculpture/artwork, etc.)

- A minimum of one Play and Learning Trail

- A minimum of six and up to ten small activity settings installed, up to 2,500 SF each, entered from the trail, enclosed, delineated from surroundings.

- A minimum of five project coordination meetings with the DNR Project Manager

  - Kick-off Meeting

  - Owner Interpretive Plan Coordination

  - Owner Layout Review

  - Owner Revised Interpretive Plan Coordination

  - Owner Revised Layout Review

- Project Plan:

- The Contractor will carry out all projects under the direction and control of the DNR Project Manager.

- The Contractor will submit a project plan to the Project Manager for final approval prior to a Delivery Order being issued for each project.

- The Contractor project plan will include:

    - The name and contact information of the Certified Playground Safety Inspector assigned to the project.

    - The name and contact information of the Certified Recreation Installation Specialist (RISC) assigned to the DNR project as the Crew Chief, Site Supervisor, On-Site Project Manager, etc.

    - A list of non-certified employees assigned to the project with notation showing the  CPSI or RISC courses completed by each.

    - A list of the activity settings, elements, and / or features to be included

    - A list of the location-sourced materials to be used for each activity setting, element, and / or feature

    - A list of purchased resources required

    - A project breakdown showing sub-projects, tasks, and timeframes required

- At project completion, the Contractor will provide the DNR Project Manager with a maintenance and operations manual based on a risk-benefit protocol to ensure an appropriate, outward-facing standard of care, including guidance for maintaining hazard-free adventure play through effective project site management / maintenance.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Level 3 Examples:

### QUALIFICATIONS:

### Complete Attachment 1 – Qualifications and Attachment 2 – Contractor Experience and Portfolio Examples and include as attachments with the proposal in SIGMA VSS.

### Attachment 1 – Qualifications and Attachment 2 – Contractor Experience and Portfolio Examples are included to demonstrate:

### Substantial experience with successful installations on similar projects.

### Familiarity with environment and behavior approach to creating play and learning spaces, including the design principles of “affordance,” “activity setting,” “spatial range,” and “natural play value,” and “nature connectedness” as defined in Exhibit A.

### Prior experience with incorporating interpretive plans which celebrate the cultural and natural resources of a site into playful learning features, planting and signage for interpretation and general site information.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### WARRANTIES

- Describe any warranties included in the bid – add additional rows as needed. Explain the process for reporting warranty issues and how the Contractor will handle any repairs or replacements.

- The State reserves the right to require additional warranties other than those identified by the Contractor in its response to this RFP.

- Damage to State-owned, Leased or Citizen-owned Property

    - In all instances where State-owned or leased, or Citizen-owned property or equipment is damaged, the Contractor agrees to notify the Program Manager or designee of the facts and extent of the damage:

- Verbally – within one hour of the damage or discovery of damage, and

- In writing within 24 hours of the damage or discovery of damage.

- Contractor shall be responsible for repair, replacement or cleanup as necessary to any State-owned or leased or Citizen-owned property damaged by the Contractor or any of the Contractor’s personnel or subcontractors.

- In the event of Contractor liability for damages, the Contractor agrees:

- The DNR Program Manager will repair, replace or clean up the damage.

- The DNR Program Manager will provide the Contractor with documentary evidence (i.e. invoices, etc.) of the costs associated with the repair, replacement or cleanup, and

- The Contractor will reimburse the DNR for the full amount of the repair, replacement or cleanup either by:

- Forwarding payment in full within 45 days of receipt of documentary evidence, or

- By agreeing, in writing, to allow the DNR to hold back contractual payments until the cost for the repair, replacement or cleanup has been fully reimbursed to the DNR.

- Health, Safety and Environmental Protection

- The Contractor agrees to conform to all applicable federal, state and local laws and to the requirements of this contract.

- In performing the Contract Activities, the Contractor shall:

- Take all reasonable precautions to prevent the release of hazardous chemicals into the environment.

- Take all additional precautions the Program Manager or designee requires.

- Any violation of the health, safety and environmental rules may be grounds for termination of this contract.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

- Bidder must provide detailed information requested below:

| Describe any warranties included in the bid (if none, write N/A): |  |
| --- | --- |
| Provide the length of the warranty: |  |
| Explain the process for reporting warranty issues: |  |
| Explain how any repairs or replacements are made, including timing, etc.: |  |
| If the warranty is provided through a third-party or manufacturer, the Contractor must confirm that the manufacturer’s warranty passes through to the State. |  |
| Provide the name, address, contact name, phone number and email address of the party responsible for the warranty: |  |

### QUALITY ASSURANCE PROGRAM

- Explain your Quality Assurance Program(s).

Bidder must provide detailed information as requested in the above requirement(s):

### INCENTIVES

- Explain any special incentives or services including, but not limited to, quick payment terms, quantity discounts, etc.

Bidder must provide detailed information as requested in the above requirement(s). If none, enter N/A.

SERVICE REQUIREMENTS

### TIMEFRAMES

- All Contract Activities must be delivered within the timeframe established for each project Level.

- Level One – All Contract Activities must be delivered within 90 calendar days from receipt of order.

- Level Two – All Contract Activities must be delivered within 150 calendar days from receipt of order.

- Level Three – All Contract Activities must be delivered within 240 calendar days from receipt of order.

- The receipt of order date is pursuant to the Notices section of the Standard Contract Terms.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### PREVAILING WAGE REQUIREMENTS (Schedule C – attached as a pdf with the RFP in SIGMA VSS)

- Prevailing Wage is required for all Contract Activities performed by construction mechanics employed by the Contractor / subcontractor(s).  The Contractor (and its Subcontractors) must pay all construction mechanics and laborers employed directly on the site of the work, unconditionally and at least once a week, and without subsequent deduction or rebate on any account, the full amounts accrued at time of payment, computed at wage rates not less than those stated in the advertised specifications as prevailing wages based on locality, regardless of any contractual relationship which may be alleged to exist between the Contractor or subcontractor and the laborers and mechanics.

- The Contractor must post the scale of wages to be paid in a prominent and easily accessible place at the site of the work.

- Michigan Prevailing Wage Requirements.  The wages and fringe benefits paid to construction mechanics (excluding those under the State Civil Service Commission) by the contractor and all subcontractors must not be less than the prevailing rates in the locality where the work is performed.  Construction mechanics are intended beneficiaries of the contractual prevailing wage, fringe benefit, and nondiscrimination nonretaliation requirements.  Any construction mechanic aggrieved by the failure of a contractor or subcontractor to pay prevailing wages or benefits as specified in the contract, or by a violation of section 7, in addition to any other remedies provided in this act or by law, may bring an action in a court of competent jurisdiction against the contractor or subcontractor for damages or injunctive relief and may be awarded reinstatement or other appropriate relief, and all damages sustained, together with actual costs and attorney fees at trial and on appeal.  Public Act 10 of 2023, as amended, (MCL 408.1112 et seq.)

- State Project Registration.  The Contractor must include a copy of their current State Project Registration as an attachment with the proposal in SIGMA VSS.  The Contractor shall include a copy of the state project registration for the contractor and for each subcontractor of the contractor that has been selected at the time the contractor submits the bid.  Public Act 10 of 2023, as amended, (MCL 408.1102 et seq.)

- Certified Payroll Submission.  The Contractor (and any subcontractor) is required to submit certified payroll to LEO through the LCPtracker database within TEN (10) calendar days from the end of each contractor payroll until project completion.  A contractor, or subcontractor shall maintain certified payroll records and other records required under this act for a minimum of 3 years. Subject to subsection (6), not later than 10 days after the end of a pay period, a contractor or subcontractor shall transmit the certified payroll records for the pay period to the following: (a) Before the date that is 1 year after the effective date of the amendatory act that added section 2a, the applicable contracting agent. (b) On or after the date that is 1 year after the effective date of the amendatory act that added section 2a, the database described in subsection (2).  Public Act 10 of 2023, as amended, (MCL 408.1122 et seq.)

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### REPORTING

- The Contractor must submit to the DNR Project Manager, the following written (emailed) reports:

- Biweekly Progress Reports

  - Biweekly Progress Reports – emailed to the Project Manager to provide a brief description / update of the progress made during the prior 2-week period, any delays, and anticipated work scheduled for the upcoming 2-week period.

- Damage Reports

  - Damage Reports - In all instances where State property or equipment is damaged, the Contractor shall submit to the Program Manager or designee a Damage Report containing the facts and extent of the damage.  Damage reports must be submitted verbally within one hour of the damage, and in writing within twenty-four (24) hours of the damage.

- Accident / Incident Reports

  - Accident Reports – The Contractor shall comply with State of Michigan, OSHA, and other regulatory agency requirements for record keeping and reporting of all accidents resulting in death, trauma, or occupational injury or illness. The Contractor must provide a verbal report to the Program Manager or designee within one hour of the accident, and a written report within twenty-four (24) hours of the accident.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### MEETINGS

- The Contractor agrees to attend the meetings described in Section 1.3, A, B & C.

- The State may request other meetings deemed appropriate.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

STAFFING

### CONTRACTOR PROJECT MANAGER

- The Contractor agrees to appoint ONE (1) Project Manager specifically assigned to any resulting Contract who will respond to DNR inquiries regarding the Contract Activities, answer questions related to scheduling, installation, project progress, etc. (the “Contractor Project Manager”).

- The Contractor Project Manager may also be the Certified Playground Safety Inspector (CPSI).

- If the Contractor Project Manager is the designated CPSI, the Contractor Project Manager must be on-site a minimum of 4 hours each week to inspect the work in progress and identify, prevent and/or remove potential hazards.  If the Contractor’s Project Manager is NOT the CPSI, the Contractor Project Manager must be on-site at the project location a minimum of 2 hours each week during hours when Contractor employees are providing labor / installation, etc.

- The Contractor must notify the Contract Administrator at least fourteen (14) calendar days before removing or assigning a new Contractor Project Manager.

| ☐ | I have reviewed the above requirement and agree with no exception. |  |  |
| --- | --- | --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |  |  |
| List all exception(s): |  |  |  |
| Contractor Project Manager Name: |  |  |
| Is the Contractor Project Manager also the CPSI? |  | ☐ Yes ☐ No |
| Phone: |  |  |
| Email: |  |  |
| Preferred contact method: |  | ☐ Phone ☐ Email ☐ Text |

### KEY PERSONNEL

- The Contractor agrees to appoint ONE (1) individual who will be directly responsible for the day-to-day operations of the Contract (“Key Personnel”). Key Personnel must be specifically assigned to the DNR account, be knowledgeable on the contractual requirements, and respond to DNR inquiries within 2 business hours.

- The Contractor may not remove or re-assign Key Personnel without the prior consent of the DNR. Prior consent is not required if reassignment is for reasons beyond the Contractor’s control, including illness, disability, death, leave of absence, personal emergency circumstances, resignation, or termination for cause. The DNR may request a résumé and conduct an interview before approving a change. The DNR may require a 30-calendar day training period for replacement personnel.

- The Contractor Key Personnel should NOT be the Certified Playground Safety Inspector (CPSI).

- The bidder must identify the Key Personnel, indicate where they will be physically located, and describe the functions they will perform.

| ☐ | I have reviewed the above requirement and agree with no exception. |  |
| --- | --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |  |
| List all exception(s): |  |  |
| Key Personnel: |  |  |
| Physical Location of Key Personnel: |  |  |
| Functions to be performed: |  |  |
| Phone: |  |  |
| Email: |  |  |
| Preferred contact method: |  | ☐ Phone ☐ Email ☐ Text |

### CERTIFIED AND NON-CERTIFIED PROJECT STAFF:

### For each DNR project:

### One Contractor employee must be a Certified Playground Safety Inspector (CPSI).  The CPSI will be on site for a minimum of 2 hours each week to inspect the work in progress and identify, prevent and/or remove potential hazards.

### The Crew Chief, Site Supervisor, Project Manager, Project Foreman, etc. must be a Certified Recreation Installation Specialist (RISC), and must be on site every day the Contractor’s crew is on site.

- All Contractor employees assigned to the project must have completed a minimum of TWO CPSI or RISC courses, in any combination.

- All Contractor employees must have completed a minimum of 30 hours of OSHA construction training.

- All Contractor employees must have completed basic construction first aid training.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### DISCLOSURE OF SUBCONTRACTORS

- The Contractor agrees to remain responsible for the management of any subcontractors utilized for the performance of Contract Activities.  Subcontractors will include any temporary staffing company, carpet or window cleaning service, etc.

- Subcontractors will be bound to the Contractor by the terms of any resulting Contract.

- The DNR reserves the right to review and approve any subcontractor or require replacement of unacceptable subcontractors.  The State’s written approval of a subcontractor does not relieve the Contractor of any obligation or performance required under any resulting Contract.

- Any change in subcontractor(s) should be pre-approved, in writing (email is acceptable) by the Program Manager, with written notice (email) to the Contract Administrator.

- The DNR will direct payments for Contract Activities to the Contractor only.  The DNR will not pay direct payment to a subcontractor.

- If the Contractor does NOT intend to utilize a subcontract, enter NONE in the subcontractor section.

- If the Contractor intends to utilize a subcontractor for any portion of the Contract Activities including temporary staff, etc., the Contractor must provide the following:

| Subcontractor: |  |
| --- | --- |
| Business Name: |  |
| Address: |  |
| Telephone: |  |
| Email: |  |
| Description of organization: |  |
| Services provided: |  |
| Detail on Subcontractor’s ability to provide Contract Activities: |  |

PRICING

### PRICE TERM

- Pricing included in the Contract is based on proposed Cost Options.

- Due to the nature of the projects, it is not possible for the Contractor to provide guaranteed pricing for future projects.  The Contract Pricing included in any resulting Contract will be based on proposed Cost Options for each Level and are intended to provide the DNR with a reasonable expectation of the budget required for labor and materials required to complete each project.

- Proposed Cost Options should be as accurate as possible based on the specifications and requirements included in this RFP.

- The Contractor agrees to provide a revised Project Budget for each future project requested and will make every attempt to ensure a Project Budget that is within 10% (+/-) of the proposed Cost Options.

- Project Budgets which are 10% or more higher than the proposed Cost Option may result in cancellation of that project.  Project Budgets which are consistently 10% or more higher than the proposed Cost Option may result in Contract cancellation.  Refer to Section 4 – LEVELS for detail on Level 1, Level 2, and Level 3 requirements and specifications.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

ORDERING

### AUTHORIZING DOCUMENT

- The appropriate authorizing document for the Contract will be a property executed Delivery Order (DO).

- A Delivery Order will be issued for each individual project only if the project receives DNR approval to proceed.

### Order Verification

    - The Contractor must have internal controls approved by the DNR Contract Administrator to verify abnormal orders and to ensure that only authorized individuals place orders.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

ACCEPTANCE

### ACCEPTANCE, INSPECTION AND TESTING

- The DNR Project Manager will use the following criteria to determine acceptance of the Contract Activities:

- Acceptance of Contract Activities is pursuant to Section 15 of the Standard Contract Terms.

- The DNR Project Manager or designee will be monitoring work during the project.

- The DNR Project Manager or designee is the only individual authorized to determine whether the Contract Activities are acceptable or to make a final determination as to whether any port of the work has been satisfactorily performed.

- If the Project Manager or designee determine any portion of the Contract Activities are unacceptable, the Project Manager or designee will immediately notify the Contractor Project Manager by telephone with follow up written notice by email within 8 business hours.

- The following criteria may be used by the Program Manager to determine Acceptance of the Contract Activities.

- The Program Manager or designee may conduct site inspections or rely on information provided by DNR employees on site (with adequate documentation) to determine compliance with Schedule A specifications, the DNR NPALS Resource Manual, Site Plan Layouts, or the Project Plan.

- The DNR Project Manager or designee will notify the Contractor of deficiencies or  identify areas requiring special attention.  The Project Manager may establish a timeframe to correct deficiencies.

- The Contractor agrees to correct deficiencies within the timeframe established.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### FINAL ACCEPTANCE

    - The Contractor agrees to notify the DNR Project Manager a minimum of five business days prior to project completion to schedule final inspection.

    - Upon completion, the DNR Project Manager or designee will conduct a site visit to determine whether work has been successfully completed.  All work must be completed and in accordance with specifications.  The area must be in a clean and orderly condition.  All equipment, material and miscellaneous supplies brought to the project site as part of the project should be removed.

    - If the DNR Project Manager or designee determines there are deficiencies, the Contractor will receive written notice and a timeframe to correct any deficiencies.  If no deficiencies are noted, the DNR Project Manager or designee will provide written notice of Final Acceptance.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

INVOICE AND PAYMENT

### INVOICE REQUIREMENTS

- All invoices submitted to the State must include:

- Date

- Delivery Order (Doc ID)

- Quantity

- Description of the Contract Activities

- Unit price

- Shipping cost (if any)

- Vendor-generated invoice number and

- Total price.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### PAYMENT METHODS

- The State will make payment for Contract Activities by Electronic Funds Transfer (EFT) only.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

  - PROCEDURE

- Invoices may be submitted in PDF, MS Excel, or MS Word document formats to the Project Manager via email.

- Invoices must identify specific line items identifying labor and material rates for the period identified.

- Final invoices may be submitted to the DNR Project Manager at the completion of all work and after successful inspection and acceptance.

- All invoices must be submitted to the DNR no later than September 20 each fiscal year, to ensure payment prior to the end of the State’s fiscal year.

- Payment terms are Net 45 Days After Receipt of Invoice unless a quick payment discount is offered.

  - INVOICING

- The Contractor may invoice monthly for labor and labor expenses.

    - The Contractor agrees to include specific line items which identify labor and labor expenses for the invoice period.

    - Overtime, holiday pay and travel expenses are not authorized and will not be paid.

    - In addition to monthly labor invoices, the Contractor may periodically invoice upon Contractor receipt of single and / or multiple item purchases exceeding $10,000.00 in value.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

LIQUIDATED DAMAGES

- Late or improper completion of the Contract Activities will cause loss and damage to the State, and it would be impracticable and extremely difficult to fix the actual damage sustained by the State. Therefore, if there is late or improper completion of the Contract Activities the State is entitled to collect liquidated damages in the amount of $1,000 and an additional $500 per day for each day Contractor fails to remedy the late or improper completion of the Work.

- Unauthorized Removal of Key Personnel will interfere with the timely and proper completion of the Contract, to the loss and damage of the State, and it would be impracticable and extremely difficult to fix the actual damage sustained by the State. Therefore, the State may assess liquidated damages against Contractor as specified below.

- The State is entitled to collect $1,000 per individual per day for the removal of any Key Personnel without prior approval of the State.

- The State is entitled to collect $1,000 per individual per day for an unapproved or untrained key personnel replacement.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

OTHER

### Hazardous Chemical Identification

- In accordance with the federal Emergency Planning and Community Right-to-Know Act, 42 USC 11001, et seq., as amended, the Contractor must provide a Material Safety Data Sheet listing any hazardous chemicals as defined in 40 CFR §370.2, to be delivered. Each hazardous chemical must be properly identified, including any applicable identification number, such as a National Stock Number or Special Item Number.

- The Contractor agrees to identify any hazardous chemicals that will be provided under any resulting contract.

| ☐ | I confirm the above requirement and agree with no exception. |
| --- | --- |

### Mercury Content

- Pursuant to MCL 18.1261d, mercury-free products must be procured when possible. The Contractor must explain if it intends to provide products containing mercury, the amount or concentration of mercury, and whether cost competitive alternatives exist. If a cost competitive alternative does exist, the Contractor must provide justification as to why the particular product is essential. All products containing mercury must be labeled to disclose mercury content.

| ☐ | I confirm the above requirement and agree with no exception. |
| --- | --- |

### Brominated Flame Retardants

- The State prefers to purchase products that do not contain brominated flame retardants (BFRs) whenever possible. The Contractor must disclose whether the products contain BFRs.

- The Contractor agrees to describe how products that meet these requirements are identified or otherwise labelled.

| ☐ | I confirm the above requirement and agree with no exception. |  |
| --- | --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |  |
| List all exception(s): (Add rows as necessary.) |  |  |
| Item #: |  | Response: |

### Perfluoroalkyl and Polyfluoroalkyl Substances (PFAS)

- The Contractor must confirm that the provided products do not intentionally contain PFAS. This consists of all components of the provided products, including product packaging.

| ☐ | I confirm the above requirement and agree with no exception. |  |
| --- | --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |  |
| List all exception(s): (Add rows as necessary.) |  |  |
| Item #: |  | Response: |

- ADA COMPLIANCE

      - The State is required to comply with the Americans with Disabilities Act of 1990 (ADA), including its accessibility standard for websites, applications, content and documents. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) must comply with the accessibility standards provided in the Digital Accessibility Standards, located at https://www.michigan.gov/standards.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

# Schedule B - Pricing

Department of Natural Resources

Parks and Recreation Division

Natural Play and Learning Space (NPALS)

Request for Proposal No. 260000001239

MANDATORY DOCUMENT

Complete and attach to proposal in SIGMA VSS

- The Contractor must provide a pricing schedule for the proposed Contract Activities using this Schedule B – Pricing.  Schedule B must be submitted in modifiable format (e.g. Microsoft Word or Excel); however, you may also submit an additional pricing schedule in a non-modifiable format (e.g., PDF). Failure to complete the pricing schedule as requested may result in disqualification of your proposal.

- Price proposals must include all costs, including but not limited to, any one-time or set-up charges, fees, and potential costs that Contractor may charge the State).

- The Contractor is encouraged to offer quick payment terms. The number of days must not include processing time for payment to be received by the Contractor's financial institution.

- Quick payment terms:      % discount off invoice if paid within       days after receipt of invoice.

- By submitting its proposal, the Contractor certifies that the prices were arrived at independently, and without consultation, communication, or agreement with any other Contractor.

- Proposed Cost Options should be as accurate as possible based on the specifications and requirements included in this RFP.

- The Contractor agrees to provide a revised Project Budget for each future project requested and will make every attempt to ensure a Project Budget that is within 10% (+/-) of the proposed Cost Options.

- Project Budgets which are 10% or more higher than the proposed Cost Option may result in cancellation of that project.  Project Budgets which are consistently 10% or more higher than the proposed Cost Option may result in Contract cancellation.  Refer to Section 4 – LEVELS for detail on Level 1, Level 2, and Level 3 requirements and specifications.

| Description | Cost Option | Anticipated Projects / Year | Anticipated Annual Price |
| --- | --- | --- | --- |
| Level One – NPALS Area up to ¼ acre or 10,000 SF of improved play and learning area with at least two activity settings per Statement of Work, Section 1.3, A. | $__,___.__ | 2 | $__,___.__ |
| Level Two – NPALS Area up to ½ acre of improved play and learning area with at least five activity settings per Statement of Work, Section 1.3, B. | $__,___.__ | 1 | $__,___.__ |
| Level Three – NPALS Area ½ acre to 1 1/2 -acres of improved play and learning area with at six to ten two activity settings per Statement of Work, Section 1.3, C. | $__,___.__ | 1 | $__,___.__ |
| Total Anticipated Annual Price |  |  | $__,___.__ |

Under development since the early 2000’s, led by the International Union to the Conservation of Nature (IUCN), NbS was officially defined and adopted as a concept in 2016. In 2020, NbS became the first global standard for designing and implementing solutions to protect, restore, and manage natural or modified ecosystems, while simultaneously providing human well-being and biodiversity benefits, to address pressing societal challenges effectively, adaptively, and sustainably.