# Proposal Instructions

Department of Natural Resources

Wildlife Division

Bill Rollow Memorial GEMS Block, AuTrain & Watson Cutacross

Marquette County

Request for Proposal No. 260000001949

Solicitation Manager Name: Lisa Crozier-Green

Email: CrozierGreenL@michigan.gov

The sole point of contact for the State concerning this RFP is the Solicitation Manager.

The sole method of contact is email.

Bidders may contact Don Brown at (906) 287-0018 with questions concerning the conditions or locations of any opening.  Questions must be limited ONLY to conditions and locations of openings.

To avoid potential proposal disqualification, questions concerning all other aspects of the bid must be directed to Lisa Crozier-Green, Solicitation Manager, by email at CrozierGreenL@michigan.gov.  Telephone questions will not be accepted.  Individual responses to emailed questions will not be provided.  All Bidder Questions and DNR Answers will be posted on SIGMA VSS.

RFP Timeline

| Event | Time | Date |
| --- | --- | --- |
| RFP issue date | N/A | May 5, 2026 |
| Deadline for bidders to EMAIL questions | 3:00 p.m. EST | May 15, 2026 |
| Answers to bidder questions posted on SIGMA VSS | 5:00 p.m. EST | May 19, 2026 |
| PROPOSAL DEADLINE* | 3:00 p.m. EST | May 22, 2026 |
| Anticipated Contract Start Date | N/A | June 15, 2026 |

*A bidder’s proposal received at 3:00:01 p.m. EST is late and subject to disqualification.

This RFP is subject to change. Check www.michigan.gov/SIGMAVSS for current information.

- PROPOSAL PREPARATION. The State recommends reading all RFP materials prior to preparing a proposal, particularly these Proposal Instructions and the Vendor Questions Worksheet. Bidders must follow these Proposal Instructions and provide a complete response to the items indicated in the RFP Structure and Documentation table below.  References and links to websites or external sources may not be used in lieu of providing the information requested in the RFP within the proposal. Include the bidder’s company name in the header of all documents submitted with your proposal. Note that all documents and information submitted as part of a proposal will become public record immediately upon receipt by the State.  Proposals received by the State may be posted on the State’s publicly available website after bidders are notified of the award recommendation.

RFP Structure and Documentation

| Document | Description | Bidder Response Instructions |
| --- | --- | --- |
| Cover Page | Provides RFP title and number, important dates, and contact information for Solicitation Manager | Informational |
| Proposal Instructions | Provides RFP instructions to bidders | Informational |
| Confidential Treatment Form | Required verification on whether bidder’s proposal contains confidential information | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Vendor Questions Worksheet | Questions to bidders on background and experience | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Contract Terms | Provides legal terms for a contract awarded through this RFP | Deemed accepted by bidder unless information required in the Evaluation Process section of this document is submitted by proposal deadline |
| Schedule A – Statement of Work | Statement of work | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Schedule B – Pricing | Pricing for goods and services sought by the State through this RFP | Mandatory Document - Bidder to complete and attach with the proposal in SIGMA VSS |
| Attachment 1 – Maps | Aeriel Views of Work Locations | Informational |

- CONTACT INFORMATION FOR THE STATE. The sole point of contact for the State concerning this RFP is listed on the Cover Page. Contacting any other State personnel, agent, consultant, or representative about this RFP may result in bidder disqualification.

- MODIFICATIONS. The State may modify this RFP at any time. Modifications will be posted on www.michigan.gov/SIGMAVSS. This is the only method by which the RFP may be modified.

- PRE-BID MEETING.  Bidders are encouraged to walk the openings prior to submitting a proposal to determine potential difficulties accessing the openings AND to walk the openings prior to dozing / tilling to become aware of rocks or debris that could pose a hazard to equipment and adjust their operations accordingly.  Any statements by the DNR regarding opening conditions or possible obstructions / hazards are precautionary only.  The DNR will not be responsible for damage to Contractor equipment.

- QUESTIONS. Bidder questions about this RFP must be emailed to the Solicitation Manager only, no later than the time and date specified on the Cover Page. In the interest of transparency, only written questions are accepted. Answers to questions will be posted on www.michigan.gov/SIGMAVSS. Submit questions using the format below; a Microsoft Excel format or similar is suggested.

| Q # | Document and Section | Page # | Bidder Question |
| --- | --- | --- | --- |

- DELIVERY OF PROPOSAL.

Electronic – The bidder must submit the proposal, all attachments, and any modifications or withdrawals electronically through www.michigan.gov/SIGMAVSS. The price proposed (Schedule B) should be saved separately from all other proposal documents.

The bidder must submit all Mandatory Documents in a modifiable (native) format.  Word documents must be attached as Word documents, Excel spreadsheets must be attached as Excel spreadsheets, etc.  Bidders may include additional copies in PDF format.

Attachment file size is limited to 30 MB per document. Bidder’s failure to submit a proposal as required may result in disqualification. The proposal and attachments must be fully uploaded and submitted prior to the proposal deadline. Do not wait until the last minute to submit a proposal, as the SIGMA VSS system requires the creation of an account and entry of certain information, in addition to uploading and submitting the materials. The SIGMA VSS system will not allow a proposal to be submitted after the proposal deadline identified in the solicitation Closing On/Closing Date fields (Summary view/Detail view), even if a portion of the proposal has been uploaded.

Questions on how to submit information or how to navigate in the SIGMA VSS system can be answered by calling (517) 284-0540 or (888) 734-9749. The Solicitation Manager is available for assistance with proposal submission.  No assistance is available on the proposal deadline date.  Responsibility for a complete submission lies with the bidder. Note that all documents and information submitted in any manner as part of a proposal will become public record immediately upon receipt by the State.  Proposals received may be posted by the State on the State’s publicly available website after bidders are notified of the award recommendation.

- EVALUATION PROCESS. The State will evaluate each proposal based on the following factors:

| Technical Evaluation Criteria | Score |
| --- | --- |
| Vendor Questions Worksheet | PASS / FAIL |
| Schedule A, Statement of Work | PASS / FAIL |
| DETERMINATION | PASS / FAIL |

Proposals receiving a PASS on all Mandatory Documents will have pricing evaluated and considered for award.

The State may utilize all bidder information, without regard to a proposal’s technical score, to determine fair market value for goods or services sought. The State is not obligated to accept the lowest price proposal. If applicable, the State’s evaluation will include consideration of a bidder’s qualified disabled veterans/service-disabled veteran owned business(QDV/SDVOB) status under MCL 18.1261(8). Additional information on the SDVOB preference is available at: Michigan.gov/SDVOB.

The State strongly encourages strict adherence to the Contract Terms. The State reserves the right to deem a bid non-responsive for failure to accept the Contract Terms. Nevertheless, the bidder may submit proposed changes to the Contract Terms in track changes (i.e., visible edits) with an explanation of the bidder’s need for each proposed change. Failure to include track changes with an explanation of the bidder’s need for the proposed change constitutes the bidder’s acceptance of the Contract Terms. General statements, such as that the bidder reserves the right to negotiate the terms and conditions, may be considered non-responsive. Failure to respond timely to requests for proposed changes to Contract Terms during ongoing negotiations may be cause for disqualification.

The State may but is not required to conduct an on-site visit to tour and inspect the bidder’s facilities; require an oral presentation of the bidder's proposal; conduct interviews, research, reference checks, and background checks; and request additional price concessions at any point during the evaluation process.

- NOTICE OF DEFICIENCY. The State reserves the right to issue a Notice of Deficiency to bidders if the State determines after the proposal deadline that a portion of the RFP was deficient, unclear, or ambiguous. Failure to respond to a Notice of Deficiency timely may be cause for disqualification.

- CLARIFICATION REQUEST. The State reserves the right to issue a Clarification Request to a bidder to clarify its proposal if the State determines the proposal is not clear. Failure to respond to a Clarification Request timely may be cause for disqualification.

- RESERVATIONS. The State reserves the right to:

  - Disqualify a bidder for failure to follow these instructions.

  - Discontinue the RFP process at any time for any or no reason. The issuance of an RFP, your preparation and submission of a proposal, and the State’s subsequent receipt and evaluation of your proposal does not commit the State to award a contract to you or anyone, even if all the requirements in the RFP are met.

  - Consider late proposals if: (i) no other proposals are received; (ii) no complete proposals are received; (iii) the State received complete proposals, but the proposals did not meet mandatory minimum requirements or technical criteria; or (iv) the award process fails to result in an award.

  - Consider an otherwise disqualified proposal if no other proposals are received.

  - Disqualify a proposal based on: (i) information provided by the bidder in response to this RFP; (2) the bidder’s failure to complete registration on www.michigan.gov/SIGMAVSS ; or (3) if it is determined that a bidder purposely or willfully submitted false or misleading information in response to the RFP.

  - Consider prior performance with the State in making its award decision.

  - Consider overall economic impact to the State when evaluating proposal pricing and in the final award recommendation. This includes but is not limited to: considering principal place of performance, number of Michigan citizens employed or potentially employed, dollars paid to Michigan residents, Michigan capital investments, job creation, tax revenue implications, and economically disadvantaged businesses.

  - Consider total cost-of-ownership factors (e.g., transition and training costs) when evaluating proposal pricing and in the final award recommendation.

  - Refuse to award a contract to any bidder that has failed to pay State taxes or has outstanding debt with the State.

  - Enter into negotiations with one or more bidders on price, terms, technical requirements, or other deliverables.

  - Award multiple, optional-use contracts, or award by Contract Activity.

  - Evaluate the proposal outside the scope identified in the Evaluation Process section of this document if the State receives only one proposal.

- AWARD RECOMMENDATION. The contract will be awarded to the responsive and responsible bidder who offers the best value to the State, as determined by the State. Best value will be determined by the bidder meeting the minimum point threshold and offering the best combination of the factors stated in the Evaluation Process section of this document, and price, as demonstrated by the proposal. The State will post a Notice of Intent to Award on SIGMA VSS with the Award Recommendation and Evaluation Synopsis as an attachment.

- DEBRIEF MEETING AND BID PROTEST. The Award Recommendation and Evaluation Synopsis will provide instructions on how participating bidders may request a debrief meeting.

Participating bidders wishing to initiate a protest of the award must email the written protest to GyorkosL@michigan.gov no later than 3:00 p.m. EST, within FIVE (5) business days after the Notice of Intent to Award is posted on SIGMA VSS. The State reserves the right to adjust this timing and will publish any change.

Additional information about the protest process is available at DTMB - Programs and Policies (michigan.gov) under the “Bidder Protests” link.

- STATE ADMINISTRATIVE BOARD. Contracts equal to $250,000 or greater than require approval by the State Administrative Board. The State Administrative Board’s decision is final; however, its approval does not constitute a contract. The award process is not complete until the awarded contractor receives a contract fully executed by all parties.

- GENERAL CONDITIONS. The State will not be liable for any costs, expenses, or damages incurred by a bidder participating in this solicitation. The bidder agrees that its proposal will be considered an offer to do business with the State in accordance with its proposal, including the Contract Terms, and that its proposal will be irrevocable and binding for a period of 180 calendar days from date of submission. If a contract is awarded to the bidder, the State may, at its option, incorporate any part of the bidder’s proposal into a contract. This RFP is not an offer to enter into a contract. This RFP may not provide a complete statement of the State’s environment or contain all matters upon which agreement must be reached. The bidder understands that their proposal will become public record immediately upon receipt by the State. Other than verified trade secrets, proposals submitted via www.michigan.gov/SIGMAVSS are the State’s property.

- CONFIDENTIAL TREATMENT FORM AND THE FREEDOM OF INFORMATION ACT. As a public record, all portions of the bidder’s proposal and resulting contract are subject to disclosure as required under Michigan’s Freedom of Information Act (FOIA), MCL 15.231, et seq. However, the State may exempt some information from disclosure as permitted by law. Under MCL 18.1261(13)(b), records containing “a trade secret as defined under section 2 of the uniform trade secrets act, 1998 PA 448, MCL 445.1902,” are exempt from disclosure under FOIA. In addition, “financial or proprietary information” submitted with a bidder’s proposal is exempt from disclosure under FOIA. A bidder’s failure to comply with this Section is grounds for rejecting a bidder’s proposal as non-responsive. As a part of its proposal, each bidder must follow the procedure below.

  - SUBMIT A COMPLETED CONFIDENTIAL TREATMENT FORM WITH YOUR BID. Completion and submission of the Confidential Treatment Form (CT Form) is required regardless of whether the bidder seeks confidential treatment of information. Failure to submit a completed CT Form may be cause for disqualification from the solicitation process. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow CT Form instructions, the proposal may be publicly disclosed in its entirety without redaction after an award recommendation.

Complete and sign Section 1 of the CT Form if the bidder does NOT request confidential treatment of information contained in its proposal; or

Complete and sign Section 2 of the CT Form if the bidder requests confidential treatment of certain information. Bidder must also submit a copy of the proposal with the trade secret, financial, and proprietary information redacted and clearly labeled as the “PUBLIC COPY.”

Failure to complete and sign a CT Form may result in disqualification of the bidder. If a bidder fails to properly complete and submit the CT Form or otherwise fails to follow the CT Form instructions, the proposal, in its entirety, may be publicly disclosed by the State without redaction after an award recommendation.

  - FOIA REQUESTS. If a FOIA request is made for a bidder’s proposal, the Public Copy may be distributed to the public along with the bidder’s CT Form. The CT Form is a public document and serves as an explanation for the redactions to the Public Copy. Do not put any trade secret, financial, or proprietary information in the CT Form. Do not redact the CT Form itself.

  - NO ADVICE. The State will not advise a bidder as to the nature or content of documents entitled to protection from disclosure under FOIA or other laws, as to the interpretation of such laws, or as to the definition of trade secret or financial or proprietary information. Nothing contained in this provision will modify or amend requirements and obligations imposed on the State by FOIA or other applicable law.  The State is not obligated to notify a bidder if a FOIA request for bidder’s proposal is received nor if bidder’s proposal is made available to the public.

  - FAILURE TO REQUEST CONFIDENTIAL TREATMENT. Failure to request material be treated as confidential as specified herein relieves the State, its agencies, and personnel from any responsibility for maintaining material in confidence.

  - Bids containing a request to maintain an entire proposal as confidential may be rejected as non-responsive. Bidders may not request confidential treatment with respect to resumes, pricing, and marketing materials. The State reserves the right to determine whether material designated as exempt by a bidder falls under MCL 18.1261 or other applicable FOIA exemptions. If a FOIA request is made for materials that the bidder has identified as trade secret, financial, or proprietary information, the State has the final authority to determine whether the materials are exempt from disclosure under FOIA.

  - Bidder forever releases the State, its departments, subdivisions, officers, and employees from all claims, rights, actions, demands, damages, liabilities, expenses and fees, which arise out of or relate to the disclosure of all or a portion of bidder’s proposal submitted under this RFP. Bidder must defend, indemnify and hold the State, its departments, subdivisions, officers, and employees harmless, without limitation, from and against all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to any FOIA request, including potential litigation and appeals, related to the portion of bidder’s proposal submitted under this RFP that bidder has identified as a trade secret, or financial or proprietary information. The State will notify bidder in writing if indemnification is sought. The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, or any portion thereof, if the State deems necessary. Bidder will not, without the State’s written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding. If a State employee, official, or law is involved or challenged, the State may control the defense of that portion of the claim. Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

# Confidential Treatment Form

INSTRUCTIONS. A signed and dated Confidential Treatment Form (CT Form) must be submitted with your proposal, regardless of whether your proposal contains confidential information.

- Complete either Section 1 or Section 2 of this form and sign where indicated. Do not complete both sections. Note: Completion of Section 2 is required to request confidential treatment.

- This form must be signed by the individual who signed the bidder’s proposal.

Failure to submit a completed CT Form with your bid is grounds for rejecting the proposal as non-responsive.

In addition, failure to follow the instructions on this form or to properly complete and submit it may result in the entire proposal being publicly disclosed by the State without redaction after an award recommendation.

See the Confidential Treatment Form and the Freedom of Information Act section of the Proposal Instructions for additional information.

Section 1. CONFIDENTIAL TREATMENT IS NOT REQUESTED

This section must be completed, signed, and submitted with the proposal if the bidder does not request confidential treatment of any material contained in the proposal. If this section is completed, do not complete Section 2.

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is not requested.

RFP 260000001949			Bill Rollo Memorial GEMS Block, AuTrain & Watson Cutacross

______________________________________________________________

Printed Name, Title, Company

Section 2. CONFIDENTIAL TREATMENT IS REQUESTED

Bidders must complete, sign, and submit this section with the proposal, to request confidential treatment of any material contained in the proposal. If this section is completed, do not complete Section 1.  Bidders must specifically identify the information to be protected as confidential and/or proprietary and state the reasons why protection is necessary. As shown in the table below, the following details are required for each confidentiality request.

- The proposal page number, section number, and paragraph number.

- Whether the material referenced is Trade Secret (TS), Proprietary Financial Information (FI), or Proprietary Information (PI). Bidders may not request confidential treatment of resumes, pricing, and marketing materials.

- An explanation of the specific legal grounds that support treatment of the material as TS, FI, or PI and a complete justification as to how the material falls within the scope of an applicable FOIA exemption or relevant case law. Bidders must not simply cite an applicable exemption or case name.

- The person at their organization authorized to respond to inquiries by the State concerning the material and their contact information.

REQUIRED: Bidders completing this section must also submit a copy of the proposal with the trade secret, financial, and proprietary information redacted and clearly label this redacted copy as the PUBLIC COPY.

| (1) Proposal Page #, Section #, Paragraph # | (2) Material is Trade Secret (TS), Proprietary Financial Information (FI), Proprietary Information (PI) | (3) Applicable FOIA Exemption with Written Justification | (4) Bidder Contact Information |
| --- | --- | --- | --- |

Bidders may add rows or additional pages using the same format shown in the table.

State of Michigan FOIA Requests

The State reserves the right to determine whether material designated as exempt by a bidder falls under MCL 18.1261 or other applicable FOIA exemptions.  If a FOIA request is made for materials that the bidder has identified as trade secret, financial, or proprietary information, the State has the final authority to determine whether the materials are exempt from disclosure under FOIA.  The State is not obligated to notify a bidder if a FOIA request for bidder’s proposal is received nor if bidder’s proposal is made available to the public.  This form, and any additional justification letters, are not exempt from release under FOIA.

By signing below, the bidder affirms that confidential treatment of material contained in their proposal is requested and has attached to this form a redacted “Public Copy” of the bidder’s proposal.

RFP 260000001949			Bill Rollo Memorial GEMS Block, AuTrain & Watson Cutacross

______________________________________________________________

Printed Name, Title, Company

# Vendor Questions Worksheet

Department of Natural Resources

Wildlife Division

Bill Rollow Memorial GEMS Block, AuTrain & Watson Cutacross

Marquette County

Request for Proposal No. 260000001949

MANDATORY DOCUMENT

Required for proposal evaluation.

Complete and attach to proposal in SIGMA VSS

Provide a detailed response to each question in the Bidder Response box to the right.  Do not leave blank Bidder Responses.  “You” and “company” refers to the bidder.

| Information Sought | Bidder Response |
| --- | --- |
| - Contact Information |  |
| Bidder’s sole contact person during the RFP process. |  |
| Name |  |
| Title |  |
| Address |  |
| Email |  |
| Phone Number |  |
| Person authorized to receive and sign a resulting contract. |  |
| Name |  |
| Title |  |
| Address |  |
| Email |  |
| Phone Number |  |
| - Company Background Information |  |
| SIGMA VSS Vendor ID Number |  |
| Legal business name and address. Include business entity designation, e.g., sole proprietor, Inc., LLC, or LLP |  |
| What state was the company formed in? If sole proprietor, enter “None” |  |
| Phone number |  |
| Website address |  |
| Number of years in business |  |
| Number of employees. |  |
| Legal business name and address of parent company, if any. If no parent company, enter “None” |  |
| State the physical address of the place of business that would have primary responsibility for this account |  |
| Has there been a recent change in organizational structure (e.g., management team) or control (e.g., merger or acquisition) of your company? ENTER Yes or No. If the answer is yes: (a) explain why the change occurred and (b) how this change has affected your company |  |
| Include a detailed history of your company. Discuss your company’s history. Has growth been organic, through mergers and acquisitions, or both? |  |
| If the answer is “yes”, (a) explain why the change occurred and (b) how this change has affected your company. | (a) (b) |
| Has the bidder or your company ever been debarred, suspended, or disqualified from bidding or contracting with any entity, including the State of Michigan? ENTER Yes or No. |  |
| Then check the corresponding box for all that apply. In the space below, provide the date, entity, and details about the situation | ☐ Debarred ☐ Suspended ☐ Disqualified from bidding. ☐ Disqualified from contracting |
| Date |  |
| Entity |  |
| Details about the situation: |  |
| Has your company (or have you as a Contractor) been a party in litigation against the State of Michigan? ENTER Yes or No. If the answer is yes, then include the date of initial filing, case name, court number, jurisdiction, cause of action or claim. |  |
| Date of Initial Filing |  |
| Case Number |  |
| Court Number |  |
| Jurisdiction |  |
| Cause of Action or Claim |  |
| Within the last 5 years, has your company or any of its related business entities defaulted on a contract or had a contract terminated for cause? ENTER Yes or No. If yes, provide the date, contracting entity, type of contract, and details about the termination or default. |  |
| Date |  |
| Contracting Agency / Entity |  |
| Type of Contract |  |
| Date of Default or Termination |  |
| Reason for Default or Termination |  |
| Bidder affirms that any business types identified on its SIGMA VSS profile, including those eligible for Geographically Disadvantaged Business Enterprise (GDBE) and Michigan Supplier Community Program (MiSC), are valid. ENTER yes or no. |  |
| - Qualified Disabled Veteran/Service-Disabled Veteran-Owned Business Program |  |
| Under MCL 18.1261, a “qualified disabled veteran” means a business entity that is 51% or more owned by 1 or more veterans with a service-connected disability. A “service-connected disability” means a disability incurred or aggravated in the line of duty in the active military, naval, or air service as described in 38 USC 101(16). |  |
| Are you a qualified disabled veteran? | ☐ YES ☐ NO |
| Do you wish to have the SDVOB Preference applied? | ☐ YES ☐ NO |
| To demonstrate qualification as a qualified disabled veteran, you must include as an attachment with the proposal in SIGMA VSS: |  |
| (a) Proof of service & conditions of discharge (DD214 or equivalent), AND | ☐ |
| (b) Proof of service-connected disability (DD214 if the disability was documented at discharge | ☐ |
| OR | ☐ |
| Veterans Administration Rating Decision Letter or equivalent if the disability was documented after discharge) | ☐ |
| AND | ☐ |
| (c) Legal documents setting forth the ownership of the business entity. | ☐ |
| In lieu of the documentation identified above, you may provide proof of certification by the National Veterans Business Development Council. | ☐ |
| - Participation in RFP Development or Evaluation |  |
| Did your company, an employee, agent, or representative of your company, or any affiliated entity participate in developing any component of this solicitation? For purposes of this question, business concerns, organizations, or individuals are affiliates of each other if, directly or indirectly: (1) either one controls or has power to control the other or (2) a third-party controls or has the power to control both. Indicia of control include, but are not limited to, interlocking management or ownership, identity of interests among family members, shared facilities or equipment, and common use of employees. | ☐ YES ☐ NO |
| If you are awarded a contract under this solicitation, in order to provide the goods or services required under a resulting contract, do you intend to partner or subcontract with a person or entity that assisted in the development of this solicitation? | ☐ YES ☐ NO |
| Will your company, or an employee, agent, or representative of your company, participate in the evaluation of the proposals received in response to this RFP? | ☐ YES ☐ NO |
| - State of Michigan Experience |  |
| Do you as a Contractor, or your company, have experience working with the State of Michigan? Choose Yes or No. Contractors without prior SOM contracts are eligible for award. | ☐ YES ☐ NO |
| If Yes, complete the following section (including contract or PO numbers) of the contracts you hold or have held with the State for the last 5 years. If No, do not complete this section. Evaluation score will not be affected by lack of SOM experience. |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Contract Number: |  |
| Contract Start Date: |  |
| Contract Expiration Date: |  |
| Contract Amount: |  |
| Agency: |  |
| Contract Administrator: |  |
| Bidders without State of Michigan experience MUST complete the Relevant Experience section, below. Describe at least three (3) relevant experiences from the last five (5) years which demonstrate your ability to perform the Contract Activities included in this RFP. Relevant experience should be of similar size and scope to the work described in this RFP. DO NOT attach references without completing this section. |  |

| Relevant Experience 1 | Bidder Response |
| --- | --- |
| Company Name: |  |
| Contact Name: |  |
| Contact role at time of project: |  |
| Contact phone: |  |
| Contact email: |  |
| City: |  |
| State: |  |
| Zip: |  |
| Project name: |  |
| Description of the scope of the project: |  |
| How is this experience relevant to this RFP? |  |
| Dollar Value or Contract Amount: |  |
| Project Start Date: |  |
| Project End Date: |  |
| Status (complete, ongoing, phase, etc.) |  |
| Relevant Experience 2 | Bidder Response |
| Company Name: |  |
| Contact Name: |  |
| Contact role at time of project: |  |
| Contact phone: |  |
| Contact email: |  |
| City: |  |
| State: |  |
| Zip: |  |
| Project name: |  |
| Description of the scope of the project: |  |
| How is this experience relevant to this RFP? |  |
| Dollar Value or Contract Amount: |  |
| Project Start Date: |  |
| Project End Date: |  |
| Status (complete, ongoing, phase, etc.) |  |
| Relevant Experience 3 | Bidder Response |
| Company Name: |  |
| Contact Name: |  |
| Contact role at time of project: |  |
| Contact phone: |  |
| Contact email: |  |
| City: |  |
| State: |  |
| Zip: |  |
| Project name: |  |
| Description of the scope of the project: |  |
| How is this experience relevant to this RFP? |  |
| Dollar Value or Contract Amount: |  |
| Project Start Date: |  |
| Project End Date: |  |
| Status (complete, ongoing, phase, etc.) |  |

| - Standard Contract Terms |  |
| --- | --- |
| Bidder must affirm agreement with the attached Contract Terms. If not in agreement, written exceptions in accordance with the Evaluation Process section of the Proposal Instructions must be provided with Bidder’s proposal. | ☐ Agree to Contract Terms ☐ Do Not Agree with Contract Terms (attach written exceptions) |
| - Michigan Voluntary Protection Program |  |
| Bidder must verify if their company is recognized in the Michigan Voluntary Protection Program (MVPP) | ☐ YES ☐ NO |
| - Michigan Economic Impact |  |
| Number of employees employed within the State of Michigan. |  |
| Number of additional employees to be employed at locations within the State of Michigan if awarded this Contract (if any) |  |
| Minimum wage paid to employees employed at locations within the State of Michigan. |  |
| Average wage paid to employees employed at locations within the State of Michigan. |  |
| Percentage of employees employed at locations within the State of Michigan that are covered by employer-provided health insurance. |  |
| - Labor, Antidiscrimination and Environmental Laws Compliance |  |
| Bidder must disclose any violations of state or federal labor, antidiscrimination and employment laws and regulations received within the past five years. |  |
| Bidder must disclose any violations of state or federal environmental laws and regulations received within the past five years. |  |
| - Prevailing Wage |  |
| - Is bidder planning to utilize construction mechanics as defined by Public Act 10 of 2023 | ☐ YES ☐ NO |
| - If you answered yes to the above question, Bidder certifies that they are registered with the Department of Labor and Economic Opportunity. | - ☐ YES ☐ NO |
| - Other |  |
| Classification of Employees. I certify that the company has properly classified its employees in accordance with federal/state labor and employment laws. | ☐ YES ☐ NO |
| Abusive Labor Practices. The Contractor certifies that it will not furnish any Deliverable that was produced fully or partially by forced labor, forced or indentured child labor, or indentured servitude. | ☐ YES ☐ NO |
| Certification of Michigan Business- Public Act 431 of 1984, Sec. 268. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Business Tax Corporate Income Tax Return. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, filed a Michigan Income Tax return showing income generated in, or attributed to the State of Michigan. I certify that the company has, pursuant to the provisions of Sec 268 of Public Act 431 of 1984, withheld Michigan Income Tax from compensation paid to the company’s owners and remitted the tax to the Michigan Department of Treasury. | ☐ YES ☐ NO |
| Iran Linked Business- Public Act 517 of 2012. I certify that the Company is not an Iran-Linked business as defined by Public Act 517 of 2012. | ☐ YES ☐ NO |
| Clean Corporate Citizen. I certify that the Company is a Clean Corporate Citizen as defined by the Environmental Protection Act, 1994 PA 451. | ☐ YES ☐ NO |
| Convict Labor. The Contractor certifies that if using convict labor, it is complying with all applicable state and federal laws and policies. | ☐ YES ☐ NO |
| SOM Debt/Tax Payment. All SOM tax/debts. I certify that all applicable State of Michigan taxes are paid, and that no outstanding debt is owed to the State of Michigan. | ☐ YES ☐ NO |
| Authorization to Verify Information Provided by Vendor. I authorize the State to verify that all information provided in this registration, in bidding and contracting documents, and any attachments or supplement documents and processes are accurate. | ☐ YES ☐ NO |
| - Response to State Requests |  |
| Bidder agrees to respond, by established deadlines, to all requests from the State including, but not limited to, clarification requests, notices of deficiency, and proposed changes to Contract Terms. | ☐ YES ☐ NO |

# Standard Contract Terms

MANDATORY DOCUMENT

Complete and attach to proposal in SIGMA VSS

This STANDARD CONTRACT (“Contract”) is agreed to between the State of Michigan (the “State”) and [Insert Company Name] (“Contractor”), a [Insert State & Entity Status, e.g., a Michigan corporation or a Texas limited liability company]. This Contract is effective on June 15, 2026 (“Effective Date”), and unless terminated, will expire on September 30, 2026 (the “Term”).

The parties agree as follows:

- Duties of Contractor. Contractor must perform the services and provide the deliverables (the “Contract Activities”) described in a Statement of Work, the initial Statement of Work is attached as Schedule A – Statement of Work. An obligation to provide delivery of any commodity is considered a service and is a Contract Activity.

Contractor must furnish all labor, equipment, materials, and supplies necessary for the performance of the Contract Activities unless otherwise specified in a Statement of Work.

Contractor must: (a) perform the Contract Activities in a timely, professional, safe, and workmanlike manner consistent with standards in the trade, profession, or industry; (b) meet or exceed the performance and operational standards, and specifications of the Contract; (c) provide all Contract Activities in good quality, with no material defects; (d) not interfere with the State’s operations; (e) obtain and maintain all necessary licenses, permits or other authorizations necessary for the performance of the Contract; (f) cooperate with the State, including the State’s quality assurance personnel, and any third party to achieve the objectives of the Contract; (g) return to the State any State-furnished equipment or other resources in the same condition as when provided when no longer required for the Contract;  (h) assign to the State any claims resulting from state or federal antitrust violations to the extent that those violations concern materials or services supplied by third parties toward fulfillment of the Contract; (i) comply with all State physical and IT security policies and standards which will be made available upon request; and (j) provide the State priority in performance of the Contract except as mandated by federal disaster response requirements. Any breach under this paragraph is considered a material breach.

Contractor must also be clearly identifiable while on State property by wearing identification issued by the State and clearly identify themselves whenever contacting the State.

- Notices. All notices and other communications required or permitted under this Contract must be in writing and will be considered given and received: (a) when verified by written receipt if sent by courier; (b) when actually received if sent by mail without verification of receipt; or (c) when verified by automated receipt or electronic logs if sent by facsimile or email.

| If to State: | If to Contractor: |
| --- | --- |
| Lisa Crozier-Green 525 West Allegan, Stabenow Building, 3rd Floor Lansing, MI 48933 CrozierGreenL@michigan.gov 517-388-6626 | [Insert Contact Name] [Insert Street Address] [Insert City, State, Zip] [Insert Email] [Insert Phone] |

- Contract Administrator. The Contract Administrator, or the individual duly authorized for each party, is the only person authorized to modify any terms of this Contract, and approve and execute any change under this Contract (each a “Contract Administrator”):

| State: | Contractor: |
| --- | --- |
| Lisa Crozier-Green 525 West Allegan, Stabenow Building, 3rd Floor Lansing, MI 48933 CrozierGreenL@michigan.gov 517-388-6626 | [Insert Contact Name] [Insert Street Address] [Insert City, State, Zip] [Insert Email] [Insert Phone] |

- Program Manager. The Program Manager for each party will monitor and coordinate the day-to-day activities of the Contract (each a “Program Manager”):

| State: | Contractor: |
| --- | --- |
| t/b/d | [Insert Contact Name] [Insert Street Address] [Insert City, State, Zip] [Insert Email] [Insert Phone] |

- Performance Guarantee. The Contractor must have financial resources sufficient, in the opinion of the State, to ensure performance of the Contract and must provide proof upon request. The State may require a performance bond (as specified in a Statement of Work) if, in the opinion of the State, it will ensure performance of the Contract.

- Insurance Requirements.

- General Requirements. Contractor, at its sole expense, must maintain the insurance coverage as specified herein for the duration of the Term. Minimum limits may be satisfied by any combination of primary liability, umbrella or excess liability, and self-insurance coverage. To the extent damages are covered by any required insurance, Contractor waives all rights against the State for such damages. Failure to maintain required insurance does not limit this waiver.

- Qualification of Insurers. Except for self-insured coverage, all policies must be written by an insurer with an A.M. Best rating of A- VII or higher unless otherwise approved by DTMB Enterprise Risk Management.

- Primary and Non-Contributory Coverage. All policies for which the State of Michigan is required to be named as an additional insured must be on a primary and non-contributory basis.

- Claims-Made Coverage. If any required policies provide claims-made coverage, Contractor must:

  - Maintain coverage and provide evidence of coverage for at least 3 years after the later of the expiration or termination of the Contract or the completion of all its duties under the Contract.

  - Purchase extended reporting coverage for a minimum of 3 years after completion of work if coverage is cancelled or not renewed, and not replaced with another claims-made policy form with a retroactive date prior to the Effective Date of this Contract

- Proof of Insurance

  - Insurance certificates showing evidence of coverage as required herein must be submitted to the Contract Administrator within 10 days of the contract execution date.

  - Renewal insurance certificates must be provided on annual basis or as otherwise commensurate with the effective dates of coverage for any insurance required herein.

  - Insurance certificates must be in the form of a standard ACORD Insurance Certificate unless otherwise approved by DTMB Enterprise Risk Management.

  - All insurance certificates must clearly identify the Contract Number (e.g., notated under the Description of Operations on an ACORD form).

  - The State may require additional proofs of insurance or solvency, including but not limited to policy declarations, policy endorsements, policy schedules, self-insured certification or authorization, and audited financial statements.

  - In the event any required coverage is cancelled or not renewed, Contractor must provide written notice to the Contract Administrator no later than 5 business days following such cancellation or nonrenewal.

- Subcontractors. Contractor is responsible for ensuring its subcontractors, if any, carry and maintain insurance coverage as applicable to the subcontracted service(s).

- Limits of Coverage & Specific Endorsements. (See Table 6.1 Below)

TABLE 6.1

| Required Limits | Additional Requirements |
| --- | --- |
| Commercial General Liability Insurance |  |
| Minimum Limits: $1,000,000 Each Occurrence $1,000,000 Personal & Advertising Injury $2,000,000 Products/Completed Operations $2,000,000 General Aggregate | The Contractor must have their policy endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds using endorsement CG 20 10 11 85, or both CG 20 10 12 19 and CG 20 37 12 19. |
| Umbrella or Excess Liability Insurance |  |
| Minimum Limits: $5,000,000 General Aggregate | The Contractor must have their policy follow form. |
| Automobile Liability Insurance |  |
| Minimum Limits: $1,000,000 Per Accident | The Contractor must have their policy: (1) endorsed to add “the State of Michigan, its departments, divisions, agencies, offices, commissions, officers, employees, and agents” as additional insureds; and (2) include Hired and Non-Owned Automobile coverage. |
| Workers' Compensation Insurance |  |
| Minimum Limits: Coverage according to applicable laws governing work activities. | Waiver of subrogation, except where waiver of subrogation is prohibited by law. |
| Employers Liability Insurance |  |
| Minimum Limits: $500,000 Each Accident $500,000 Each Employee by Disease $500,000 Aggregate Disease |  |

- Non-Waiver. This Section 6 is not intended to and is not to be construed in any manner as waiving, restricting or limiting the liability of either party for any obligations under this Contract, including any provisions hereof requiring Contractor to indemnify, defend and hold harmless the State.

- Relationship of the Parties. The relationship between the parties is that of independent contractors. Contractor, its employees, and agents will not be considered employees of the State. No partnership or joint venture relationship is created by virtue of this Contract. Contractor, and not the State, is responsible for the payment of wages, benefits and taxes of Contractor’s employees and any subcontractors. Prior performance does not modify Contractor’s status as an independent contractor. Neither party has authority to contract for nor bind the other party in any manner whatsoever.

Intellectual Property Rights. If a Statement of Work requires Contractor to create any intellectual property, Contractor hereby acknowledges that the State is and will be the sole and exclusive owner of all rights, title, and interest in the Contract Activities and all associated intellectual property rights, if any. Such Contract Activities are works made for hire as defined in Section 101 of the Copyright Act of 1976. To the extent any Contract Activities and related intellectual property do not qualify as works made for hire under the Copyright Act, Contractor will, and hereby does, immediately on its creation, assign, transfer and otherwise convey to the State, irrevocably and in perpetuity, throughout the universe, all right, title and interest in and to the Contract Activities, including all intellectual property rights therein.

- Subcontracting. Contractor may not delegate any of its obligations under the Contract without the prior written approval of the State. Contractor must notify the State at least 90 calendar days before the proposed delegation and provide the State any information it requests to determine whether the delegation is in its best interest. If approved, Contractor must: (a) be the sole point of contact regarding all contractual matters, including payment and charges for all Contract Activities; (b) make all payments to the subcontractor; and (c) incorporate the terms and conditions contained in this Contract in any subcontract with a subcontractor. Contractor remains responsible for the completion of the Contract Activities, compliance with the terms of this Contract, and the acts and omissions of the subcontractor. The State, in its sole discretion, may require the replacement of any subcontractor.

- Staffing. The State’s Contract Administrator may require Contractor to remove or reassign personnel providing services by providing a notice to Contractor.

- Background Checks. Pursuant to Michigan law, all agencies subject to IRS Pub. 1075 are required to ask the Michigan State Police to perform fingerprint background checks on all employees, including Contractor and Subcontractor employees, who may have access to any database of information maintained by the federal government that contains confidential or personal information, including, but not limited to, federal tax information. Further, pursuant to Michigan law, any agency described above is prohibited from providing Contractors or Subcontractors with the result of such background check. For more information, please see Michigan Public Act 427 of 2018. Upon request, or as may be specified in a Statement of Work, Contractor must perform background checks on all employees and subcontractors and its employees prior to their assignment. The scope is at the discretion of the State and documentation must be provided as requested. Contractor is responsible for all costs associated with the requested background checks. The State, in its sole discretion, may also perform background checks.

- Assignment. Contractor may not assign this Contract to any other party without the prior approval of the State. Upon notice to Contractor, the State, in its sole discretion, may assign in whole or in part, its rights or responsibilities under this Contract to any other party. If the State determines that a novation of the Contract to a third party is necessary, Contractor will agree to the novation and provide all necessary documentation and signatures.

- Change of Control. Contractor will notify the State within 30 days of any public announcement or otherwise once legally permitted to do so, of a change in Contractor’s organizational structure or ownership. For purposes of this Contract, a change in control means any of the following: (a) a sale of more than 50% of Contractor’s stock; (b) a sale of substantially all of Contractor’s assets; (c) a change in a majority of Contractor’s board members; (d) consummation of a merger or consolidation of Contractor with any other entity; (e) a change in ownership through a transaction or series of transactions; (f) or the board (or the stockholders) approves a plan of complete liquidation. A change of control does not include any consolidation or merger effected exclusively to change the domicile of Contractor, or any transaction or series of transactions principally for bona fide equity financing purposes.

In the event of a change of control, Contractor must require the successor to assume this Contract and all of its obligations under this Contract.

- Ordering.  Contractor is not authorized to begin performance until receipt of authorization as identified in a Statement of Work.

- Acceptance. Contract Activities are subject to inspection and testing by the State within 30 calendar days of the State’s receipt of them (“State Review Period”), unless otherwise provided in a Statement of Work. If the Contract Activities are not fully accepted by the State, the State will notify Contractor by the end of the State Review Period that either: (a) the Contract Activities are accepted but noted deficiencies must be corrected; or (b) the Contract Activities are rejected. If the State finds material deficiencies, it may: (i) reject the Contract Activities without performing any further inspections; (ii) demand performance at no additional cost; or (iii) terminate this Contract in accordance with Section 24, Termination for Cause.

Within 10 business days from the date of Contractor’s receipt of notification of acceptance with deficiencies or rejection of any Contract Activities, Contractor must cure, at no additional cost, the deficiency and deliver unequivocally acceptable Contract Activities to the State. If acceptance with deficiencies or rejection of the Contract Activities impacts the content or delivery of other non-completed Contract Activities, the parties’ respective Program Managers must determine an agreed to number of days for re-submission that minimizes the overall impact to the Contract. However, nothing herein affects, alters, or relieves Contractor of its obligations to correct deficiencies in accordance with the time response standards set forth in this Contract.

If Contractor is unable or refuses to correct the deficiency within the time response standards set forth in this Contract, the State may cancel the order in whole or in part. The State, or a third party identified by the State, may perform the Contract Activities and recover the difference between the cost to cure and the Contract price plus an additional 10% administrative fee.

- Delivery.  Contractor must deliver all Contract Activities F.O.B. destination, within the State premises with transportation and handling charges paid by Contractor, unless otherwise specified in a Statement of Work. All containers and packaging become the State’s exclusive property upon acceptance.

- Risk of Loss and Title.  Until final acceptance, title and risk of loss or damage to Contract Activities remains with Contractor. Contractor is responsible for filing, processing, and collecting all damage claims. The State will record and report to Contractor any evidence of visible damage. If the State rejects the Contract Activities, Contractor must remove them from the premises within 10 calendar days after notification of rejection. The risk of loss of rejected or non-conforming Contract Activities remains with Contractor. Rejected Contract Activities not removed by Contractor within 10 calendar days will be deemed abandoned by Contractor, and the State will have the right to dispose of it as its own property. Contractor must reimburse the State for costs and expenses incurred in storing or effecting removal or disposition of rejected Contract Activities.

- Warranty Period.  The warranty period, if applicable, for Contract Activities is a fixed period commencing on the date specified in a Statement of Work. If the Contract Activities do not function as warranted during the warranty period, the State may return such non-conforming Contract Activities to the Contractor for a full refund.

- Invoices and Payment. Invoices must conform to the requirements communicated from time to time by the State. All undisputed amounts are payable within 45 days of the State’s receipt. Contractor may only charge for Contract Activities provided as specified in a Statement of Work. Invoices must include an itemized statement of all charges. The State is exempt from federal excise tax, state, and local sales taxes, and use taxes if the Contract Activities purchased under this Contract are for the State’s exclusive use. Contractor will not include the collection of taxes for which the State is exempt in any invoices or payments related to this Contract. The State is not responsible for taxes imposed or assessed on Contractor.

The State has the right to withhold payment of any disputed amounts until the parties agree as to the validity of the disputed amount. The State will notify Contractor of any dispute within a reasonable time. Payment by the State will not constitute a waiver of any rights as to Contractor’s continuing obligations, including claims for deficiencies or substandard Contract Activities. Contractor’s acceptance of final payment by the State constitutes a waiver of all claims by Contractor against the State for payment under this Contract, other than those claims previously filed in writing on a timely basis and still disputed.

The State will only disburse payments under this Contract through Electronic Funds Transfer (EFT). Contractor must register with the State at http://www.michigan.gov/SIGMAVSS to receive electronic fund transfer payments. If Contractor does not register, the State is not liable for failure to provide payment. Without prejudice to any other right or remedy it may have; the State reserves the right to set off at any time any amount then due and owing to it by Contractor against any amount payable by the State to Contractor under this Contract.

Excluding federal government charges and terms, Contractor warrants and agrees that each of the fees, economic or product terms or warranties granted pursuant to this Contract are comparable to or better than the equivalent fees, economic or product term or warranty being offered to any commercial or government customer (including any public educational institution within the State of Michigan) of Contractor.  If Contractor enters into any arrangements with another customer of Contractor to provide the products or services, available under this Contract, under more favorable prices, as the prices may be indicated on Contractor’s current U.S. and International price list or comparable document, then this Contract will be deemed amended as of the date of such other arrangements to incorporate those more favorable prices, and Contractor will immediately notify the State of such fee and formally memorialize the new pricing in a change notice.

- Liquidated Damages.  Liquidated damages, if applicable, will be assessed as described in a Statement of Work. The parties understand and agree that any liquidated damages (which includes but is not limited to applicable credits) set forth in this Contract are reasonable estimates of the State’s damages in accordance with applicable law. The parties acknowledge and agree that Contractor could incur liquidated damages for more than 1 event. The assessment of liquidated damages will not constitute a waiver or release of any other remedy the State may have under this Contract for Contractor’s breach of this Contract, including without limitation, the State’s right to terminate this Contract for cause under Section 24 and the State will be entitled in its discretion to recover actual damages caused by Contractor’s failure to perform its obligations under this Contract.  However, the State will reduce such actual damages by the amounts of liquidated damages received for the same events causing the actual damages.  Amounts due the State as liquidated damages may be set off against any fees payable to Contractor under this Contract, or the State may bill Contractor as a separate item and Contractor will promptly make payments on such bills.

- Stop Work Order. The State may suspend any or all activities under the Contract at any time. The State will provide Contractor a written stop work order detailing the suspension. Contractor must comply with the stop work order upon receipt. Within 90 calendar days, or any longer period agreed to by Contractor, the State will either: (a) issue a notice authorizing Contractor to resume work, or (b) terminate the Contract or delivery order. The State will not pay for Contract Activities, Contractor’s lost profits, or any additional compensation during a stop work period.

- Termination for Cause. (a) The State may terminate this Contract for cause, in whole or in part, if Contractor, as determined by the State: (i) endangers the value, integrity, or security of any facility, data, or personnel; (ii) becomes insolvent, petitions for bankruptcy court proceedings, or has an involuntary bankruptcy proceeding filed against it by any creditor; (iii) engages in any conduct that may expose the State to liability; (iv) breaches any of its material duties or obligations under this Contract; or (v) fails to cure a breach within the time stated by the State in a notice of breach, if in its sole discretion the State has chosen to provide a time to cure. Any reference to specific breaches being material breaches within this Contract will not be construed to mean that other breaches are not material.

(b) If the State terminates this Contract under this Section, the State will issue a termination notice specifying whether Contractor must: (i) cease performance immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due to Contractor for Contract Activities accepted by the State under this Contract or (ii) continue to perform for a specified period. If it is later determined that Contractor was not in breach of the Contract, the termination will be deemed to have been a Termination for Convenience, effective as of the same date, and the rights and obligations of the parties will be limited to those provided in Section 25, Termination for Convenience.

The State will only pay for amounts due to Contractor for Contract Activities accepted by the State on or before the date of termination, subject to the State’s right to set off any amounts owed by the Contractor for the State’s reasonable costs in terminating this Contract. Contractor must promptly reimburse to the State any fees prepaid by the State prorated to the date of such termination, including any prepaid fees. The Contractor must pay all reasonable costs incurred by the State in terminating this Contract for cause, including administrative costs, attorneys’ fees, court costs, transition costs, and any costs the State incurs to procure the Contract Activities from other sources.

Termination for Convenience. The State may immediately terminate this Contract in whole or in part without penalty and for any reason or no reason, including but not limited to, appropriation or budget shortfalls. The termination notice will specify whether Contractor must: (a) cease performance of the Contract Activities immediately. Contractor must submit all invoices for Contract Activities accepted by the State within 30 days of the date of termination. Failure to submit an invoice within that timeframe will constitute a waiver by Contractor for any amounts due Contractor for Contract Activities accepted by the State under this Contract, or (b) continue to perform the Contract Activities in accordance with Section 26, Transition Responsibilities. If the State terminates this Contract for convenience, the State will pay all reasonable costs, as determined by the State, for State approved Transition Responsibilities to the extent the funds are available.

- Transition Responsibilities. Upon termination or expiration of this Contract for any reason, Contractor must, for a period of time specified by the State (not to exceed 90 calendar days), provide all reasonable transition assistance requested by the State, to allow for the expired or terminated portion of the Contract Activities to continue without interruption or adverse effect, and to facilitate the orderly transfer of such Contract Activities to the State or its designees. Such transition assistance may include, but is not limited to: (a) continuing to perform the Contract Activities at the established Contract rates; (b) taking all reasonable and necessary measures to transition performance of the work, including all applicable Contract Activities, training, equipment, software, leases, reports and other documentation, to the State or the State’s designee;  (c) transferring title in and delivering to the State, at the State’s discretion, all completed or partially completed deliverables prepared under this Contract as of the Contract termination date; and (d) preparing an accurate accounting from which the State and Contractor may reconcile all outstanding accounts (collectively, “Transition Responsibilities”). This Contract will automatically be extended through the end of the transition period.

- Return of State Property. Upon termination or expiration of this Contract for any reason, Contractor must take all necessary and appropriate steps, or such other action as the State may direct, to preserve, maintain, protect, or return to the State all materials, data, property, and confidential information provided directly or indirectly to the Contractor by any entity, agent, vendor, or employee of the State.

- Indemnification. Contractor must defend, indemnify and hold the State, its departments, divisions, agencies, offices, commissions, officers, and employees harmless, without limitation, from and against any and all actions, claims, losses, liabilities, damages, costs, attorney fees, and expenses (including those required to establish the right to indemnification), arising out of or relating to: (a) any breach by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable) of any of the promises, agreements, representations, warranties, or insurance requirements contained in this Contract; (b) any infringement, misappropriation, or other violation of any intellectual property right or other right of any third party; (c) any bodily injury, death, or damage to real or tangible personal property occurring wholly or in part due to action or inaction by Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable); and (d) any acts or omissions of Contractor (or any of Contractor’s employees, agents, subcontractors, or by anyone else for whose acts any of them may be liable).

The State will notify Contractor in writing if indemnification is sought; however, failure to do so will not relieve Contractor, except to the extent that Contractor is materially prejudiced. Contractor must, to the satisfaction of the State, demonstrate its financial ability to carry out these obligations.

The State is entitled to: (i) regular updates on proceeding status; (ii) participate in the defense of the proceeding; (iii) employ its own counsel; and to (iv) retain control of the defense, at its own cost and expense, if the State deems necessary. Contractor will not, without the State’s prior written consent (not to be unreasonably withheld), settle, compromise, or consent to the entry of any judgment in or otherwise seek to terminate any claim, action, or proceeding.

Any litigation activity on behalf of the State, or any of its subdivisions under this Section, must be coordinated with the Department of Attorney General. An attorney designated to represent the State may not do so until approved by the Michigan Attorney General and appointed as a Special Assistant Attorney General.

The State is constitutionally prohibited from indemnifying Contractor or any third parties.

- Infringement Remedies. If, in either party’s opinion, any piece of equipment, software, commodity, or service supplied by Contractor or its subcontractors, or its operation, use or reproduction, is likely to become the subject of a copyright, patent, trademark, or trade secret infringement claim, Contractor must, at its expense: (a) procure for the State the right to continue using the equipment, software, commodity, or service, or if this option is not reasonably available to Contractor, (b) replace or modify the same so that it becomes non-infringing; or (c) accept its return by the State with appropriate credits to the State against Contractor’s charges and reimburse the State for any losses or costs incurred as a consequence of the State ceasing its use and returning it.

- Limitation of Liability and Disclaimer of Damages. IN NO EVENT WILL THE STATE’S AGGREGATE LIABILITY TO CONTRACTOR UNDER THIS CONTRACT, REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT, NEGLIGENCE, STRICT LIABILITY OR BY STATUTE OR OTHERWISE, FOR ANY CLAIM RELATED TO OR ARISING UNDER THIS CONTRACT, EXCEED THE MAXIMUM AMOUNT OF FEES PAYABLE UNDER THIS CONTRACT. The State is not liable for consequential, incidental, indirect, or special damages, regardless of the nature of the action.

- Disclosure of Litigation, or Other Proceeding. Contractor must notify the State within 14 calendar days of receiving notice of any litigation, investigation, arbitration, or other proceeding (collectively, “Proceeding”) involving Contractor, a subcontractor, or an officer or director of Contractor or subcontractor, that arises during the term of the Contract, including: (a) a criminal Proceeding; (b) a parole or probation Proceeding; (c) a Proceeding under the Sarbanes-Oxley Act; (d) a civil Proceeding involving: (1) a claim that might reasonably be expected to adversely affect Contractor’s viability or financial stability; or (2) a governmental or public entity’s claim or written allegation of fraud; or (3) any complaint filed in a legal or administrative proceeding alleging the Contractor or its subcontractors discriminated against its employees, subcontractors, vendors, or suppliers during the term of this Contract; or (e) a Proceeding involving any license that Contractor is required to possess in order to perform under this Contract.

- Non-Disclosure of Confidential Information. The parties acknowledge that each party may be exposed to or acquire communication or data of the other party that is confidential, privileged communication not intended to be disclosed to third parties.

  - Meaning of Confidential Information. For the purposes of this Contract, the term “Confidential Information” means all information and documentation of a party that: (a) has been marked “confidential” or with words of similar meaning, at the time of disclosure by such party; (b) if disclosed orally or not marked “confidential” or with words of similar meaning, was subsequently summarized in writing by the disclosing party and marked “confidential” or with words of similar meaning; or, (c) should reasonably be recognized as confidential information of the disclosing party. The term “Confidential Information” does not include any information or documentation that was or is: (a) subject to disclosure under the Michigan Freedom of Information Act (FOIA); (b) already in the possession of the receiving party without an obligation of confidentiality; (c) developed independently by the receiving party, as demonstrated by the receiving party, without violating the disclosing party’s proprietary rights; (d) obtained from a source other than the disclosing party without an obligation of confidentiality; or, (e) publicly available when received, or thereafter became publicly available (other than through any unauthorized disclosure by, though, or on behalf of, the receiving party). For purposes of this Contract, in all cases and for all matters, State Data is deemed to be Confidential Information.

  - Obligation of Confidentiality. The parties agree to hold all Confidential Information in strict confidence and not to copy, reproduce, sell, transfer, or otherwise dispose of, give or disclose such Confidential Information to third parties other than employees, agents, or subcontractors of a party who have a need to know in connection with this Contract or to use such Confidential Information for any purposes whatsoever other than the performance of this Contract. The parties agree to advise and require their respective employees, agents, and subcontractors of their obligations to keep all Confidential Information confidential. Disclosure to a subcontractor is permissible where: (a) use of a subcontractor is authorized under this Contract; (b) the disclosure is necessary or otherwise naturally occurs in connection with work that is within the subcontractor's responsibilities; and (c) Contractor obligates the subcontractor in a written contract to maintain the State's Confidential Information in confidence. At the State's request, any employee of Contractor or any subcontractor may be required to execute a separate agreement to be bound by the provisions of this Section.

  - Cooperation to Prevent Disclosure of Confidential Information. Each party must use its best efforts to assist the other party in identifying and preventing any unauthorized use or disclosure of any Confidential Information. Without limiting the foregoing, each party must advise the other party immediately in the event either party learns or has reason to believe that any person who has had access to Confidential Information has violated or intends to violate the terms of this Contract and each party will cooperate with the other party in seeking injunctive or other equitable relief against any such person.

  - Remedies for Breach of Obligation of Confidentiality. Each party acknowledges that breach of its obligation of confidentiality may give rise to irreparable injury to the other party, which damage may be inadequately compensable in the form of monetary damages. Accordingly, a party may seek and obtain injunctive relief against the breach or threatened breach of the foregoing undertakings, in addition to any other legal remedies which may be available, to include, in the case of the State, at the sole election of the State, the immediate termination, without liability to the State, of this Contract or any Statement of Work corresponding to the breach or threatened breach.

  - Surrender of Confidential Information upon Termination. Upon termination of this Contract or a Statement of Work, in whole or in part, each party must, within 5 calendar days from the date of termination, return to the other party any and all Confidential Information received from the other party, or created or received by a party on behalf of the other party, which are in such party’s possession, custody, or control; provided, however, that Contractor must return State Data to the State following the timeframe and procedure described further in this Contract. Should Contractor or the State determine that the return of any Confidential Information is not feasible, such party must destroy the Confidential Information and must certify the same in writing within 5 calendar days from the date of termination to the other party. However, the State’s legal ability to destroy Contractor data may be restricted by its retention and disposal schedule, in which case Contractor’s Confidential Information will be destroyed after the retention period expires.

- Records Maintenance, Inspection, Examination, and Audit. Pursuant to MCL 18.1470, the State, or its designee may audit Contractor to verify compliance with this Contract. Contractor must retain and provide to the State or its designee and the auditor general upon request, all records related to the Contract through the term of the Contract and for 4 years after the latter of termination, expiration, or final payment under this Contract or any extension (“Audit Period”). If an audit, litigation, or other action involving the records is initiated before the end of the Audit Period, Contractor must retain the records until all issues are resolved. Within 10 calendar days of providing notice, the State and its authorized representatives or designees have the right to enter and inspect Contractor's premises or any other places where Contract Activities are being performed, and examine, copy, and audit all records related to this Contract. Contractor must cooperate and provide reasonable assistance. If financial errors are revealed, the amount in error must be reflected as a credit or debit on subsequent invoices until the amount is paid or refunded. Any remaining balance at the end of the Contract must be paid or refunded within 45 calendar days.  This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Representations and Warranties. Contractor represents and warrants: (a) Contractor is the owner or licensee of any Contract Activities that it licenses, sells, or develops and Contractor has the rights necessary to convey title, ownership rights, or licensed use; (b) all Contract Activities are delivered free from any security interest, lien, or encumbrance and will continue in that respect; (c) the Contract Activities will not infringe the patent, trademark, copyright, trade secret, or other proprietary rights of any third party; (d) Contractor must assign or otherwise transfer to the State or its designee any manufacturer's warranty for the Contract Activities; (e) the Contract Activities are merchantable and fit for the specific purposes identified in the Contract; (f) the Contract signatory has the authority to enter into this Contract; (g) all information furnished by Contractor in connection with the Contract fairly and accurately represents Contractor's business, properties, finances, and operations as of the dates covered by the information, and Contractor will inform the State of any material adverse changes;(h) all information furnished and representations made in connection with the award of this Contract is true, accurate, and complete, and contains no false statements or omits any fact that would make the information misleading; and that (i) Contractor is neither currently engaged in nor will engage in the boycott of a person based in or doing business with a strategic partner as described in 22 USC 8601 to 8606. A breach of this Section is considered a material breach of this Contract, which entitles the State to terminate this Contract under Section 24, Termination for Cause.

- Conflicts and Ethics. Contractor will uphold high ethical standards and is prohibited from: (a) holding or acquiring an interest that would conflict with this Contract; (b) doing anything that creates an appearance of impropriety with respect to the award or performance of the Contract; (c) attempting to influence or appearing to influence any State employee by the direct or indirect offer of anything of value; or (d) paying or agreeing to pay any person, other than employees and consultants working for Contractor, any consideration contingent upon the award of the Contract. Contractor must immediately notify the State of any violation or potential violation of these standards. This Section applies to Contractor, any parent, affiliate, or subsidiary organization of Contractor, and any subcontractor that performs Contract Activities in connection with this Contract.

- Compliance with Laws. Contractor must comply with all federal, state and local laws, rules and regulations.

- Prevailing Wage Act Statutory Provision. Contractor must comply with prevailing wage requirements, to the extent applicable to this Contract. As required by MCL 408.1112, if the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, construction mechanics (as defined in MCL 408.1101 (b)) are intended beneficiaries of the contractual prevailing wage, fringe benefit, and nondiscrimination nonretaliation requirements of the Contract. Any construction mechanic aggrieved by the failure of a Contractor or subcontractor to pay prevailing wages or benefits as specified in this Contract, or by a violation of MCL 408.1107, in addition to any other remedies provided in Public Act 10 of 2023 or by law, may bring an action in a court of competent jurisdiction against the Contractor or subcontractor for damages or injunctive relief and may be awarded reinstatement or other appropriate relief, and all damages sustained, together with actual costs and attorney fees at trial and on appeal. If the Michigan Prevailing Wage Act, MCL 408.1101 et seq. applies to this Contract, the rates of wages and fringe benefits to be paid to each class of construction mechanic (as defined in MCL 408.1101 (b)) by Contractor and subcontractors must not be less than the wage and fringe benefit rates prevailing in the locality in which the work is performed.

- Nondiscrimination. Under the Elliott-Larsen Civil Rights Act, 1976 PA 453, MCL 37.2101, et seq., the Persons with Disabilities Civil Rights Act, 1976 PA 220, MCL 37.1101, et seq., and Executive Directive 2019-09, Contractor and its subcontractors agree not to discriminate against an employee or applicant for employment with respect to hire, tenure, terms, conditions, or privileges of employment, or a matter directly or indirectly related to employment, because of race, color, religion, national origin, age, sex, sexual orientation, gender identity or expression, height, weight, marital status, partisan considerations, any mental or physical disability, or genetic information that is unrelated to the person’s ability to perform the duties of a particular job or position. Breach of this Section is a material breach of this Contract.

- Unfair Labor Practice. Under MCL 423.324, the State may void this Contract if the name of the Contractor, or the name of a subcontractor, manufacturer, or supplier of the Contractor, subsequently appears on the Unfair Labor Practice register compiled under MCL 423.322.

- Governing Law. This Contract is governed, construed, and enforced in accordance with Michigan law, excluding choice-of-law principles. Contractor waives any objections, such as lack of personal jurisdiction or forum non conveniens. Contractor must appoint an agent in Michigan to receive service of process.

- Non-Exclusivity. Nothing contained in this Contract is intended nor is to be construed as creating any requirements contract with Contractor, nor does it provide Contractor with a right of first refusal for any future work. This Contract does not restrict the State or its agencies from acquiring similar, equal, or like Contract Activities from other sources.

- Force Majeure. Neither party will be in breach of this Contract because of any failure arising from any disaster or acts of God that are beyond their control and without their fault or negligence. Each party will use commercially reasonable efforts to resume performance. Contractor will not be relieved of a breach or delay caused by its subcontractors. If immediate performance is necessary to ensure public health and safety, the State may immediately contract with a third party.

- Dispute Resolution. The parties will endeavor to resolve any Contract dispute in accordance with this provision. The dispute will be referred to the parties' respective Contract Administrators or Program Managers. Such referral must include a description of the issues and all supporting documentation. The parties must submit the dispute to a senior executive if unable to resolve the dispute within 15 business days. The parties will continue performing while a dispute is being resolved, unless the dispute precludes performance. A dispute involving payment does not preclude performance.

Litigation to resolve the dispute will not be instituted until after the dispute has been elevated to the parties’ senior executive and either concludes that resolution is unlikely or fails to respond within 15 business days. The parties are not prohibited from instituting formal proceedings: (a) to avoid the expiration of statute of limitations period; (b) to preserve a superior position with respect to creditors; or (c) where a party makes a determination that a temporary restraining order or other injunctive relief is the only adequate remedy. This Section does not limit the State’s right to terminate the Contract.

- Media Releases. News releases (including promotional literature and commercial advertisements) pertaining to the Contract or project to which it relates must not be made without the prior written approval of the State, and then only in accordance with the explicit written instructions of the State.

- Schedules. All Schedules and Exhibits that are referenced herein and attached hereto are hereby incorporated by reference. The following Schedules are attached hereto and incorporated herein:

| Document Title | Document Description |
| --- | --- |
| Schedule A | Statement of Work |
| Schedule B | Pricing |

- Entire Agreement and Order of Precedence. This Contract, which includes Statement of Work, and schedules and exhibits, is the entire agreement of the parties related to the Contract Activities. This Contract supersedes and replaces all previous understandings and agreements between the parties for the Contract Activities. If there is a conflict between documents, the order of precedence is: (a) first, this Contract, excluding its schedules, exhibits, and Statement of Work; (b) second, Statement of Work as of the Effective Date; and (c) third, schedules expressly incorporated into this Contract as of the Effective Date. NO TERMS ON CONTRACTOR’S INVOICES, ORDERING DOCUMENTS, WEBSITE, BROWSE-WRAP, SHRINK-WRAP, CLICK-WRAP, CLICK-THROUGH OR OTHER NON-NEGOTIATED TERMS AND CONDITIONS PROVIDED WITH ANY OF THE CONTRACT ACTIVITIES, OR DOCUMENTATION HEREUNDER, EVEN IF ATTACHED TO THE STATE’S DELIVERY OR PURCHASE ORDER, WILL CONSTITUTE A PART OR AMENDMENT OF THIS CONTRACT OR IS BINDING ON THE STATE OR ANY AUTHORIZED USER FOR ANY PURPOSE. ALL SUCH OTHER TERMS AND CONDITIONS HAVE NO FORCE AND EFFECT AND ARE DEEMED REJECTED BY THE STATE AND THE AUTHORIZED USER, EVEN IF ACCESS TO OR USE OF THE CONTRACT ACTIVITIES REQUIRES AFFIRMATIVE ACCEPTANCE OF SUCH TERMS AND CONDITIONS.

- Severability. If any part of this Contract is held invalid or unenforceable, by any court of competent jurisdiction, that part will be deemed deleted from this Contract and the severed part will be replaced by agreed upon language that achieves the same or similar objectives. The remaining Contract will continue in full force and effect.

- Waiver. Failure to enforce any provision of this Contract will not constitute a waiver.

- Survival.  Any right, obligation or condition that, by its express terms or nature and context is intended to survive, will survive the termination or expiration of this Contract; such rights, obligations, or conditions include, but are not limited to, those related to transition responsibilities; indemnification; disclaimer of damages and limitations of liability; State Data; non-disclosure of Confidential Information; representations and warranties; insurance and bankruptcy.

- Contract Modification. This Contract may not be amended except by signed agreement between the parties (a “Contract Change Notice”). Notwithstanding the foregoing, no subsequent Statement of Work or Contract Change Notice executed after the Effective Date will be construed to amend this Contract unless it specifically states its intent to do so and cites the section or sections amended.

- Accessibility Requirement. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) (hereinafter “Digital Deliverables”), must conform to the accessibility standards provided in the SOM Digital Standards, located at https://www.michigan.gov/standards (the “Digital Accessibility Standards”). Throughout the Term of the Contract, Contractor must: (a) ensure that no changes made by Contractor to any Digital Deliverables will have any adverse effect on conformance to the Digital Accessibility Standards; and (b) comply with plans and timelines approved by the State to remediate issues and achieve conformance with the Digital Accessibility Standards in the event of any deficiencies, at its sole cost and expense.

# Schedule A – Statement of Work

Department of Natural Resources

Wildlife Division

Bill Rollow Memorial GEMS Block, AuTrain & Watson Cutacross

Marquette County

Request for Proposal No. 260000001949

MANDATORY DOCUMENT

Required for proposal evaluation.

Complete and attach to proposal in SIGMA VSS

This schedule identifies the anticipated requirements of any Contract resulting from this RFP. The term “Contractor” in this document refers to a bidder responding to this RFP, as well as the Contractor who is awarded the contract. The Contractor must respond to each requirement or question and explain how it will fulfill each requirement. Attach any supplemental information and reference appropriately within your response.

PRE-BID MEETING: There will be NO SCHEDULED PRE-BID MEETING.  Bidders are encouraged to walk the areas prior to submitting a proposal to determine potential difficulties accessing the openings AND to walk the openings prior to planting to adjust their operations accordingly.  Any statements by the DNR regarding opening conditions or possible obstructions / hazards are precautionary only.  The DNR will not be responsible for damage to Contractor equipment.

The Michigan Department of Natural Resources (DNR) Wildlife Division (WLD) is seeking bids for:

Forest Openings Maintenance Marquette County per Attachment 1 – Maps.

The Michigan DNR Wildlife Division (WLD) is seeking bids for opening cultivation activities (e.g. mowing [if necessary], disc/tilling, fertilizing, and seeding) on State-managed public lands in Marquette Counties. In summation, there are 123.1 acres available for cultivation. These activities are requested in three distinct blocks (separate areas with specific timelines and planting goals). All materials are to be purchased by the successful bidder.

| Material - Contractor Provided | Type | Application Rate (lbs/ac) | Acres | Total Quantity |
| --- | --- | --- | --- | --- |
| Medium red clover | Seed | 10 | 19.50 | 200.00 lbs. |
| Oats (certified) | Seed | 75 | 19.50 | 1,550.00 lbs. |
| Sunflower - black oil | Seed | 25 | 19.50 | 500.00 lbs. |
| Medium red clover | Seed | 2 | 18.91 | 39.00 ls. |
| Crimson red clover | Seed | 2 | 18.91 | 39.00 lbs. |
| Ladino white clover | Seed | 1.5 | 18.91 | 29.50 lbs. |
| White Dutch clover | Seed | 1.5 | 18.91 | 29.50 lbs. |
| Alsike white clover | Seed | 3 | 18.91 | 57.00 lbs. |
| Oats (certified) | Seed | 50 | 18.91 | 930.00 lbs. |
| 20-10-26 fertilizer | Fertilizer | 300 | 19.50 | 5,900.00 lbs. |
| 5-14-42 fertilizer | Fertilizer | 250 | 45.59 | 11,550.00 lbs |

Anticipated Work Timeframes:

Work Start Date: June 15, 2026

Work Completion Date: August 15, 2026

BIDDER QUESTIONS:

Bidders may contact Caleb Eckloff at (906) 226-1325 with questions concerning the conditions or locations of any opening.  Questions must be limited ONLY to conditions and locations of openings.

Questions concerning all other aspects of the bid must be directed to Lisa Crozier-Green, Solicitation Manager, by email at CrozierGreenL@michigan.gov.  Telephone questions will not be accepted.  Individual responses to emailed questions will not be provided.  All Bidder Questions and DNR Answers will be posted on SIGMA VSS.

BACKGROUND

Across the Upper Peninsula (UP) region, Wildlife Division (WLD) staff of the MDNR are working to improve available habitat on state forest land for wildlife benefit.  Many historic openings in Marquette County have not been cultivated since the early 1990s.  As funds allow the future goal of WLD staff responsible for Marquette and Alger counties is to prioritize and cultivate areas of value to best benefit target wildlife species.

Grassland openings provide opportunity for a variety of wildlife species – both game and non-game alike such as bear, turkey, grouse, woodcock, numerous grassland bird species, and other fauna.  The goal of this project is to complete opening maintenance work on approximately 123 acres in three different project areas in southern Marquette and eastern Alger Counties.

Funding for this project will be provided by the Deer Range Improvement Fund (DRIP), Turkey Habitat dollars, and Pittman Robertson Funds for the State of Michigan (funding source will vary by block).

As stated, work on many historic openings has lapsed for nearly 30 years. During this latent period, a substantial sod layer has developed in many grassland openings, and some are being encroached by sapling-sized early successional tree species.  To combat this, the MDNR has employed an intensive planting regime of annuals (e.g. buckwheat, rye) for 2 to 3 years.  This practice has exhausted the existing seed bank, simultaneously breaking down the root/sod layer, and helped to build up available soil nutrients prior to planting a perennial mix (e.g. oats, clover).  In turn, this strategy will hopefully allow planted perennial to persist 3 to 5 years – with maintenance - before replanting is required.

The objective of this project is to enhance grassland openings grouse habitat and early spring white tailed deer forage within/adjacent to deer wintering complexes (DWC), and other early successional wildlife species. This project will also provide recreational opportunities to hunters, wildlife viewers, and outdoor enthusiasts.

SCOPE

- Review Attachment 1 –  Maps for the location of Marquette County openings and requirements.

- This project seeks to cultivate and seed up to 37.7 acres of opening, mow 58 acres, and fertilize 27.4 acres. Award recommendation will be made to complete the maximum acreage possible based on the proposal received.

- There are three distinct Blocks of openings prescribed for cultivation, referred to individually by the fowling names: AuTrain SWMA (58 ac), Watson Cutacross (19.5 ac), and Bill Rollo Memorial Grouse Enhanced Management System (GEMS) (45.6 ac).

- Bidders may bid on any combination of Blocks and should examine each Block to make their own estimate of the time and cost to complete all tasks involved. Each Block / Unit will be considered separately, and more than one award may result.

- Due to the size of the openings, overall number of acres, and the presence of numerous 3-to-5-inch diameter rocks present within most of the openings, it is required the Contractor use a disc with discs measuring a minimum of 24 inches in diameter. This requirement is to encourage the proper size and grade of equipment to successfully cultivate the soil. Tiller attachments are acceptable as well, but forestry tillers are encouraged.

- Bidders who do not utilize a cultipacker or similar equipment as part of their soil cultivation practice may be required to make multiple passes or re-disc/plow openings to ensure soil is properly prepared to receive lime, fertilizer and / or seed.

REQUIREMENTS

1. General Requirements

1.1. Specifications

- Contract Activities

- The Contractor will carry out the work as specified (Contract Activities) under the direction and control of the Program Manager or designee.

- Contractor will provide all labor, equipment and other supplies and services necessary for all Contract Activities per Section 1.2, below.

- Contractor is advised to walk the openings to become aware of rocks, stumps, debris, etc., that could cause hazards to equipment and adjust their operations accordingly.

- Contractor must access openings by existing roads.  Any improvements to existing roads must have prior approval of the DNR.

- Contractor is advised to walk the access roads for the opening prior to bidding to determine potential difficulties accessing openings.

- The Contractor will notify the DNR Project Manager a minimum of 24 hours prior to beginning on-site work, and within 24 hours following completion of work to schedule field inspection.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

  - BLOCK SPECIFICATIONS

Block I - AuTrain State Wildlife Management Area (SWMA) Native Grass and Forbs

Mowing

Total Acres = 58

Work must be completed between June 1 and June 30, 2026

    - The opening to be cultivated can be accessed by traveling east on Storm Road about 1.8 miles from Limestone (on M-67 between Trenary and Chatham; Alger County).

    - The openings are among several sharecropped fields within the AuTrain State Wildlife Management Area (Figures 1 and 2).

    - The southern opening (area A2) was prescribed-burned in 2019 prior to cultivation for the first time; and most recently cultivated and planted to native warm season grasses and forbs in summer 2022. The northern opening (area A1) was cultivated in 2022 before planting to native warm season grasses and forbs and then replanted in 2025.

    - In fields A1 and A2 (Figure 2), the Contractor is to mow the entirety of the open field using a flail mower or rotary mower designed to evenly distribute the cut material (so as not to create windrows).

    - The Contractor must mow the vegetation to a finished height of 6 to 10 inches above the ground.

    - Mowing may commence no earlier than June 1st and is to be completed no later than June 30th, 2026.

    - Notify the Program Manager within 24 hours of completion to schedule field inspection.

Block II – Marquette County:  Watson Cutacross

Fertilizing and Seeding

Total Acres = 19.5

Work must be completed between June 15 and July 31, 2026

- The opening complex is located north of Watson, approximately 4.2 miles on County Road SI (Figures 1 and 3).

- This project area was cultivated annually until 2021.

- DNR personnel removed large boulders from the openings prescribed for maintenance. The majority of obstructions have been removed; however, the Contractor should be aware of possible impediments in order to supply the most capable equipment to manage the Contract Activities.

- The entire opening complex will be treated with herbicide by DNR staff to prepare the site for the Contractor.

- Remove all rocks and debris larger than 6” from opening that are evident on the surface of the soil.  Debris includes, but is not limited to, tree limbs and exposed rocks.

- Apply dry granular fertilizer at the rate of 300 lbs. per acre, as prescribed (see below table).

- Fertilizer is to be procured and supplied by the Contractor.

- Apply prescribed seed mix at specified rates (see below table) per seed type, using a no-till application method.

- All seed is to be procured and supplied by the Contractor.

- A no-till seeding method requires a no-till drill that cuts into the soil and deposits seed without the need to till/disc the soil.

- Notify the Project Manager within 24-hours of completion to schedule field inspection.

- Sales receipt of seed mix purchase must be submitted with the invoice to receive full payment.

| Block Area | Map Label | Acres (ac) | Pounds of Seed (lbs) |  |  | Pounds of Fertilizer (lbs) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Medium Red Clover (10 lbs/ac) | Fall oats (75 lbs/ac) | Sunflower-black oil (25 lbs/ac) | 20-10-26 (300 lbs/ac) |
| Watson Cutacross | W1 | 14.00 | 145.0 | 1100.0 | 350.0 | 4200.0 |
|  | W2 | 5.50 | 55.0 | 450.0 | 150.0 | 1700.0 |
| Totals |  | 19.50 | 200.0 | 1550.0 | 500.0 | 5900.0 |

Block III – Marquette County:  Bill Rollo Memorial GEMS

Cultivating, Fertilizing and Seeding

Total Acres = 45.6

Work must be completed between June 15 and August 15, 2026

- The opening complex is located near the intersection of County Road 438 and Perrin Brothers Road, approximately 7.1 miles south of Gwinn (Figures 1 and 4).

- Portions of this area have been cultivated beginning in 2015, others as recently as 2025.

- DNR personnel removed large boulders from the openings several openings and trails prescribed for maintenance during previous cultivation activities.  The majority of obstructive boulders have been removed; however, the Contractor should be aware of possible impediments in order to supply the most capable equipment to manage the Contract Activities.

- The entire complex of prescribed openings and trails will be treated with herbicide by DNR staff to prepare the site(s) for the Contractor.

- All work in this area is located behind locked gates. The Contractor must obtain keys from the Program Manager to gain access. The gates must remain locked when not in use.

- Remove all rocks and debris larger than 6” from opening.  Debris includes, but is not limited to, tree limbs and exposed rocks.

- Cultivating

- Disc or plow the soil to a plant-able condition with no green patches and all herbaceous material broken and turned several times to form a 6” deep seedbed of mineral soil, in the following locations:

  - Discing is required only on sites GT1, G1, G2, G3, G4, GT2, G14, GT12, and G15

  - A minimum of 4 passes with a disc is mandatory to break up the soil to a satisfactory level. The Contractor may use a finishing disc (any disc with discs measuring less than 24 inches in diameter) for the final 2 passes if desired.

- Fertilizing

- Apply Contractor supplied dry granular fertilizer at the rate of 250 lbs. per acre, as prescribed (see below table).

- Disc fertilizer into soil prior to applying seed, where discing took place.

  - Discing is required to integrate the fertilizer on sites: GT1, G1, G2, G3, G4, GT2, GT12, and G15.

- On sites, GT8, GT10, and G11 (where no-till drill seeding is to take place) fertilizer may be spread on top of ground, without discing to incorporate into the soil. (These specific sites will be planted without discing.)

- Additionally, sites GT4, GT5, G9, GT6, GT7, GT9, GT10, GT11, G12, G13, GT13, G14, G15, and GT14, are to be top-dressed with fertilizer. These sites are not to be disced nor seeded.

- Seeding

  - Cultipack the soils disced to prepare the seedbed for planting.

  - Apply prescribed seed mix at specified rates (see below table) per seed type.

    - All seed is to be procured and supplied by the Contractor.

    - For the sites disced, the seedbed must be culti-packed after seeding regardless of the type of seeder used.

  - A no-till seeding method is required (using a no-till drill that cuts into the soil and deposits seed without the need to till/disc the soil) on the following site: GT8, G10, and G11, only.

  - Apply prescribed seed mix at specified rates (see below table) per seed type.

    - All seed is to be procured and supplied by the Contractor.

- Notify the Project Manager within 24 hours of completion to schedule field inspection.

- Sales receipt of fertilizer and seed mix purchase must be submitted with the invoice to receive full payment.

|  |  |  | Pounds of Seed |  |  |  |  |  | Pounds of Fertilizer |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Block Area III | Map Label | Acres (ac) | Medium Red Clover (2 lbs/ac) | Crimson Red Clover (2 lbs/ac) | Ladino White Clover (1.5 lbs/ac) | White Dutch Clover (1.5 lbs/ac) | Alsike White Clover (3 lbs/ac) | Oats (50 lbs/ac) | 5-14-42 (250 lbs/ac) |
| Bill Rollo Memorial GEMS | GT1 | 0.99 | 2.0 | 2.0 | 1.5 | 1.5 | 3.0 | 50.0 | 250 |
|  | G1 | 3.17 | 6.5 | 6.5 | 5.0 | 5.0 | 9.5 | 160.0 | 800 |
|  | G2 | 2.63 | 5.5 | 5.5 | 4.0 | 4.0 | 8.0 | 130.0 | 675 |
|  | G3 | 0.61 | 1.5 | 1.5 | 1.0 | 1.0 | 2.0 | 30.0 | 175 |
|  | G4 | 1.19 | 2.5 | 2.5 | 2.0 | 2.0 | 4.0 | 60.0 | 300 |
|  | GT2 | 1.14 | 2.5 | 2.5 | 2.0 | 2.0 | 3.5 | 60.0 | 300 |
|  | GT4 | 0.8 | - | - | - | - | - | - | 200 |
|  | GT5 | 1.72 | - | - | - | - | - | - | 450 |
|  | G9 | 3.78 | - | - | - | - | - | - | 950 |
|  | GT6 | 1.82 | - | - | - | - | - | - | 450 |
|  | GT7 | 1.58 | - | - | - | - | - | - | 400 |
|  | GT8 | 3.85 | 8.0 | 8.0 | 6.0 | 6.0 | 12.0 | 200.0 | 975 |
|  | GT9 | 0.11 | - | - | - | - | - | - | 25 |
|  | G10 | 2.99 | - | - | - | - | - | - | 750 |
|  | GT10 | 0.86 | 2.0 | 2.0 | 1.5 | 1.5 | 3.0 | 50.0 | 225 |
|  | G11 | 1.39 | 3.0 | 3.0 | 2.5 | 2.5 | 4.5 | 70.0 | 350 |
|  | GT11 | 2.45 | - | - | - | - | - | - | 625 |
|  | G12 | 0.62 | - | - | - | - | - | - | 150 |
|  | G13 | 4.8 | - | - | - | - | - | - | 1200 |
|  | G14 | 0.72 | - | - | - | - | - | - | 200 |
|  | GT12 | 0.56 | 1.5 | 1.5 | 1.0 | 1.0 | 2.0 | 30.0 | 150 |
|  | G15 | 1.8 | 4.0 | 4.0 | 3.0 | 3.0 | 5.5 | 90.0 | 450 |
|  | GT13 | 1.02 | - | - | - | - | - | - | 250 |
|  | G15 | 3.39 | - | - | - | - | - | - | 850 |
|  | GT14 | 1.6 | - | - | - | - | - | - | 400 |
| Totals |  | 45.59 | 39.0 | 39.0 | 29.5 | 29.5 | 57.0 | 930.0 | 11,550 |

- Equipment Requirements

  - Mechanical failure WILL NOT constitute an acceptable reason for failure to perform the Contract Activities.  In the event of mechanical failure, the Contractor must provide backup equipment to continue and / or complete the Contract Activities.

  - The Contractor will provide, at a minimum, the following types of equipment:

  - Tractor

  - Disc (with 24-inch minimum diameter discs, and sufficiently heavy enough to penetrate soil at least 6 inches deep)

  - Fertilizer / lime spreader

  - Seed spreader (grain drill or broadcast seeder)

  - No-till seed drill

  - Cultipacker

  - The Contractor must provide a list of equipment adequate to perform all Contract Activities including equipment specifics such as disc weight and size, tractor / dozer size, etc.  The State reserves the right to determine whether the Contractor provided equipment is adequate to perform the Contract Activities.  Adequacy of equipment proposed may be used in the award consideration.

| Provide Equipment Detail HERE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Type | Quantity | Make | Model | Own or Rent |
| Tractor |  |  |  |  |
| Disc |  |  |  |  |
| Fertilizer Spreader |  |  |  |  |
| Seed Spreader – no-till grain drill |  |  |  |  |
| Seed Spreader – broadcast |  |  |  |  |
| Cultipacker |  |  |  |  |
| Mower – rotary or flail |  |  |  |  |
| Other: |  |  |  |  |

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### ESTIMATED PROJECT TIMEFRAMES

- Provide the estimated number of days required to complete the project under optimal conditions:

|  | DNR Estimate | Bidder Estimate |
| --- | --- | --- |
| Block I: AuTrain State Wildlife Management Area | 5 | __ Days |
| Block II: Watson Cutacross | 4 | __ Days |
| Block III: Bill Rollo Memorial GEMS | 9 | __ Days |

### CONTRACTOR TECHNIQUES

- Explain the specific or special techniques that will be used to perform the Contract Activities, or that will provide added value to the State of Michigan.

Bidder Response:

### WARRANTIES

- Describe any warranties included in the bid – add additional rows as needed. Explain the process for reporting warranty issues and how the Contractor will handle any repairs or replacements.

- The State reserves the right to require additional warranties other than those identified by the Contractor in its response to this RFP.

- Damage to State-owned, Leased or Citizen-owned Property

    - In all instances where State-owned or leased, or Citizen-owned property or equipment is damaged, the Contractor agrees to notify the Program Manager or designee of the facts and extent of the damage:

- Verbally – within one hour of the damage or discovery of damage, and

- In writing within 24 hours of the damage or discovery of damage.

- Contractor shall be responsible for repair, replacement or cleanup as necessary to any State-owned or leased or Citizen-owned property damaged by the Contractor or any of the Contractor’s personnel or subcontractors.

- In the event of Contractor liability for damages, the Contractor agrees:

- The DNR Program Manager will repair, replace or clean up the damage.

- The DNR Program Manager will provide the Contractor with documentary evidence (i.e. invoices, etc.) of the costs associated with the repair, replacement or cleanup, and

- The Contractor will reimburse the DNR for the full amount of the repair, replacement or cleanup either by:

- Forwarding payment in full within 45 days of receipt of documentary evidence, or

- By agreeing, in writing, to allow the DNR to hold back contractual payments until the cost for the repair, replacement or cleanup has been fully reimbursed to the DNR.

- Bidder must provide detailed information requested below:

| Describe any warranties included in the bid (if none, write N/A): |  |
| --- | --- |
| Provide the length of the warranty: |  |
| Explain the process for reporting warranty issues: |  |
| Explain how any repairs or replacements are made, including timing, etc.: |  |
| If the warranty is provided through a third-party or manufacturer, the Contractor must confirm that the manufacturer’s warranty passes through to the State. |  |
| Provide the name, address, contact name, phone number and email address of the party responsible for the warranty: |  |

### HEALTH, SAFETY AND ENVIRONMENTAL PROTECTION

- The Contractor agrees to conform to all applicable federal, state and local laws and to the requirements of this contract.

- In performing the Contract Activities, the Contractor shall:

- Take all reasonable precautions to prevent the release of hazardous chemicals into the environment.

- Take all additional precautions the Program Manager or designee requires.

- Any violation of the health, safety and environmental rules may be grounds for termination of this contract.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### QUALITY ASSURANCE PROGRAM

- Explain your Quality Assurance Program(s).

Bidder must provide detailed information as requested in the above requirement(s):

### INCENTIVES

- Explain any special incentives or services including, but not limited to, quick payment terms, quantity discounts, etc., i.e., quick payment terms.

Bidder must provide detailed information as requested in the above requirement(s). If none, enter N/A.

SERVICE REQUIREMENTS

### TIMEFRAMES

- All Contract Activities must be delivered within the timeframes specified.

- Contract Activities may not begin until the Contractor receives a completed Purchase Order pursuant to the Notices section of the Standard Contract Terms.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### REPORTING

- Once work begins on site, the Contractor will report at least one time each week to the Project Manager the progress of the work and any real or anticipated problems as they arise.  The Contractor may report progress / problems to the Project Manager by telephone or email.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### MEETINGS

- The Contractor agrees to attend any meetings required by the DNR.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

STAFFING

### CONTRACTOR REPRESENTATIVE

- The Contractor agrees to appoint one individual, specifically assigned to State of Michigan accounts, that will respond to State inquiries regarding the Contract Activities, answering questions related to ordering and delivery, etc. (the “Contractor Representative”).

- The Contractor agrees to notify the Program Manager Administrator at least three (3) calendar days before removing or assigning a new Contractor Representative.

| ☐ | I have reviewed the above requirement and agree with no exception. |  |  |
| --- | --- | --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |  |  |
| List all exception(s): |  |  |  |
| Contractor Representative Name: |  |  |
| Phone: |  |  |
| Email: |  |  |
| Preferred contact method: |  | ☐ Phone ☐ Email ☐ Text |

### DISCLOSURE OF SUBCONTRACTORS

- The Contractor agrees to remain responsible for the management of any subcontractors utilized for the performance of Contract Activities.

- Subcontractors will be bound to the Contractor by the terms of any resulting Contract.

- The DNR reserves the right to review and approve any subcontractor or require replacement of unacceptable subcontractors.  The State’s written approval of a subcontractor does not relieve the Contractor of any obligation or performance required under any resulting Contract.

- Any change in subcontractor(s) should be pre-approved, in writing (email is acceptable) by the Program Manager, with written notice (email) to the Contract Administrator.

- The DNR will direct payments for Contract Activities to the Contractor only.  The DNR will not pay direct payment to a subcontractor.

- If the Contractor does NOT intend to utilize a subcontract, enter NONE in the subcontractor section.

- If the Contractor intends to utilize a subcontractor for any portion of the Contract Activities including temporary staff, etc., the Contractor must provide the following:

| Subcontractor: |  |
| --- | --- |
| Business Name: |  |
| Address: |  |
| Telephone: |  |
| Email: |  |
| Description of organization: |  |
| Services provided: |  |
| Detail on Subcontractor’s ability to provide Contract Activities: |  |

PRICING

### PRICE TERM

      - Pricing is firm for the length of the Contract.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

ORDERING

### AUTHORIZING DOCUMENT

- The appropriate authorizing document for the Contract will be a property executed Purchase Order (PO).

ACCEPTANCE

### ACCEPTANCE, INSPECTION AND TESTING

- The Program Manager or designee will be monitoring work during the entire process.

- Only the Program Manager or designee is authorized to determine whether the Contract Activities are accepted.

- The Contractor must notify the Program Manager within 24 hours of work completion to schedule final inspection.

- Upon Contractor’s notification that work is complete, the Program Manager or designee will inspect the completed area to determine whether work has been successfully completed.

- Fields must be determined to have been worked and completed in accordance with specifications.

- Work area must be in a clean and orderly condition – no fertilizer or seed bags, or brush / debris littering the fields.

- All equipment, material and miscellaneous supplies brought to the project area(s) as part of the operation shall be removed.

- Existing access roads are in a condition equal to or better than the condition prior to Contractor’s utilization.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

INVOICE AND PAYMENT

### INVOICE REQUIREMENTS

### Invoices may be submitted to the Program Manager or designee at the completion of all work and after successful inspection and acceptance.

### All invoices must be submitted to DNR no later than September 20, 2026, to ensure payment prior to the end of the State’s fiscal year.

### Payment terms are Net 45 Days After Receipt of Invoice unless quick payment discount is offered.

### Invoices must reflect the actual work completed, with quantities and the number of acres worked.

### Invoices must include the following:

### Purchase Order Number (_____)

### Date

### Description of the Contract Activities (Location, work completed, quantities of fertilizer and / or seed, and the actual number of acres worked.

### Contractors required to provide seed, lime and / or fertilizer must also submit receipts for these supplies with the invoice.  Invoices which include a price for supplies which are not accompanied by receipts will be held until receipts are provided.

### Price

### Quick Payment Terms or Discount

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### PAYMENT METHODS

- The State will make payment for Contract Activities by Electronic Funds Transfer (EFT) only.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

### PROCEDURE

- Final invoices may be submitted to the DNR Project Manager at the completion of all work and after successful inspection and acceptance.

- All invoices must be submitted to the DNR no later than September 20 each fiscal year, to ensure payment prior to the end of the State’s fiscal year.

- Payment terms are Net 45 Days After Receipt of Invoice unless a quick payment discount is offered.

LIQUIDATED DAMAGES

- Late or improper completion of the Contract Activities will cause loss and damage to the State, and it would be impracticable and extremely difficult to fix the actual damage sustained by the State. Therefore, if there is late or improper completion of the Contract Activities the State is entitled to collect liquidated damages in the amount of $500 and an additional $100 per day for each day the Contractor fails to remedy the late or improper completion of the contract activities.

- ADA COMPLIANCE

- The State is required to comply with the Americans with Disabilities Act of 1990 (ADA), including its accessibility standard for websites, applications, content and documents. All Contract Activities created, provided, or made available by Contractor under this Contract in a digital format, including but not limited to, websites, applications, software, mobile applications, text, images, sounds, videos, controls, animations, links, and documents (including files in the following formats: PDF, word processing, presentation, and spreadsheet) must comply with the accessibility standards provided in the Digital Accessibility Standards, located at https://www.michigan.gov/standards.

| ☐ | I have reviewed the above requirement and agree with no exception. |
| --- | --- |
| ☐ | I have reviewed the above requirement and have noted all exception(s) below. |
| List all exception(s): |  |

# Schedule B - Pricing

Department of Natural Resources

Wildlife Division

Bill Rollow Memorial GEMS Block, AuTrain & Watson Cutacross

Marquette County

Request for Proposal No. 260000001949

MANDATORY DOCUMENT

Required for proposal evaluation.

Complete and attach to proposal in SIGMA VSS

- The Contractor must provide a pricing schedule for the proposed Contract Activities using this form.  The price quote must be submitted using a modifiable format however, a PDF version may also be attached to the proposal in SIGMA VSS.  Failure to complete the pricing schedule and attach with the proposal in SIGMA may result in proposal disqualification.

- In the event of a discrepancy between pricing included on this Schedule B, and pricing entered in SIGMA VSS, the State reserves the right to use the lower price quoted when evaluating for award recommendation.

- Price proposals must include all costs, including but not limited to, labor, equipment, fertilizer, seed, herbicide, gravel, fees, and potential costs that Contractor may charge the State.

- The Contractor is encouraged to offer quick payment terms. The number of days must not include processing time for payment to be received by the Contractor's financial institution.

Quick payment terms:      % discount off invoice if paid within       days after receipt of invoice.

- By submitting its proposal, the Contractor certifies that the prices were arrived at independently, and without consultation, communication, or agreement with any other Contractor.

Attach all Mandatory Documents with your proposal in SIGMA VSS.

| Block I - AuTrain State Wildlife Management Area (SWMA) Native Grass and Forbs, Mowing, Total Acres = 58. Work completed between June 1 & June 30, 2026. |  |  |
| --- | --- | --- |
| # Description | Price / Acre | Total |
| Block I – AuTrain State Wildlife Management Area Native Grass and Forbs Mowing – 58 acres. | $____.__ | $_____.__ |
| Block I Total – Enter as Bid in Line / Lot 1 in SIGMA VSS |  | $_____.__ |
| Block II - Marquette County: Watson Cutacross, Fertilizing and Seeding, Total Acres = 19.5 Work must be completed between June 15 and July 31, 2026 |  |  |
| # Description | Price / Acre | Total |
| Block II – Watson Cutacross, Fertilizing and Seeding, 19.5 acres | $____.__ | $_____.__ |
| Block II Total – Enter as Bid in Line / Lot 2 in SIGMA VSS |  | $_____.__ |
| Block III - Marquette County: Bill Rollo Memorial GEMS, Cultivating, Fertilizing and Seeding, Total Acres = 45.6. Work must be completed between June 15 and August 15, 2026 |  |  |
| # Description | Price / Acre | Total |
| Block III – Bill Rollo Memorial GEMS, Cultivating, Fertilizing and Seeding, 45.6 acres | $____.__ | $_____.__ |
| Block III Total – Enter as Bid in Line / Lot 3 in SIGMA VSS |  | $_____.__ |

# attachment 1 – maps

Department of Natural Resources

Wildlife Division

Bill Rollow Memorial GEMS Block, AuTrain & Watson Cutacross

Marquette County

Request for Proposal No. 260000001949

Figure 1: Contract 2026 Cultivation Blocks

The Bill Rollo Memorial GEMS and Watson Cutacross Blocks are all located in southern Marquette County. The AuTrain SWMA Block is located in western Alger County.

Figure 2: AuTrain SWMA Native Grass and Forbs Block

The AuTrain SWMA Block is located in western Alger County, approximately  1.8 miles east of Limestone. The green shaded polygons on the map are the 58 acres to me mowed.

Figure 3: Watson Cutacross Block

The Watson Cutacross Block is comprised of two openings, denoted above at W1 and W2. The former is 14.0 acres, and the latter is 5.5 acres, totaling 19.5 acres. These openings were last cultivated in 2024 and periodically before that for turkey habitat. The Contractor should beware of parsnip in the areas surrounding the openings—take care to avoid the plants as the sap can cause painful rashes and blisters if contacted. Spreading of parsnip seeds (as well as invasive species) is discouraged, so the Contractor should take steps to clean all equipment before leaving the site.

Figure 4: Bill Rollo Memorial GEMS Block

The Bill Rollo Memorial GEMS is an intensively managed area for the specific benefit of ruffed grouse. In this way, openings and trails (known as hunter walking trails) are cultivated and planted with beneficial forbes. Map labels beginning with ‘GT’ denotes hunter walking trails and ‘G’ denotes openings. The openings have a naturally defined perimeter according to the surrounding wood line, while the hunter walking trails may be cultivated no more than 12ft in width. Areas GT1, G1, G2, G3, G4, GT2, GT12, and G15 are to be disced, fertilized, and planted. Areas GT8, G10, and G11 are to be fertilized and no-till planted. Areas GT4, GT5, G9, GT6, GT7, GT9, GT10, GT11, G12, G13, GT13, G14, G15, and GT14 are to be top-dressed with fertilizer only.